Invoice - Mason Services - Pakistan Karachi
Al-Madina Mason & Construction Services
Plot 47-B, Block 5, Gulshan-e-Iqbal
Karachi, Sindh, Pakistan
Phone: +92-21-3584-7721 | Email: billing@almadinamason.pk
NTN: 4120587-3 | STRN: 30045871-2
INVOICE
Invoice No: AMK-2025-0487
Date: 14 June 2025
Due Date: 28 June 2025
PENDING PAYMENT
Billed To (Client)
Mr. Ahmed Raza Khan
House 212, Street 14, DHA Phase 6
Karachi, Sindh, Pakistan
CNIC: 35202-1234567-1
Phone: +92-300-4567890
Project Details
Project: Residential Villa Masonry Work
Location: DHA Phase 6, Karachi
Contract Ref: CT-2025-KHI-112
Mason Supervisor: Ustad Muhammad Iqbal
	#
	Description of Mason Services
	Unit
	Quantity
	Rate (PKR)
	Amount (PKR)

	1
	Brick masonry work for ground floor exterior walls (8-inch solid brick, cement mortar 1:4 mix) – Mason team of 6 workers
	Sq. Yd
	420
	1,850
	777,000

	2
	Interior partition wall masonry (4-inch brick, cement mortar 1:6 mix) – Mason crew of 4 workers
	Sq. Yd
	310
	1,200
	372,000

	3
	First floor slab edge masonry and parapet wall construction – Senior Mason supervision
	Sq. Yd
	185
	2,100
	388,500

	4
	Brick arch construction for main entrance gate and decorative masonry columns – Specialist Mason work
	Lot
	1
	145,000
	145,000

	5
	Plastering (internal and external) over completed masonry surfaces – Mason finishing team
	Sq. Yd
	1,250
	650
	812,500

	6
	Foundation and plinth masonry work (16-inch brick, cement mortar 1:3 mix) – Mason team of 8 workers
	Sq. Yd
	280
	2,400
	672,000

	7
	Site supervision, quality inspection, and masonry alignment verification by Lead Mason Engineer
	Day
	35
	8,500
	297,500

	8
	Transportation of mason crew and tools from workshop to DHA Phase 6 site, Karachi (daily basis)
	Day
	35
	3,200
	112,000


	Subtotal
	PKR 3,576,500

	GST @ 18% (Sindh, Pakistan)
	PKR 643,770

	Withholding Tax @ 2% (FBR Pakistan)
	(PKR 71,530)

	Advance Payment Received (14 May 2025)
	(PKR 500,000)

	Grand Total Due
	PKR 3,648,740


Invoice Notes & Mason Work Summary
This Invoice covers the complete masonry scope of work executed by our certified Mason team at the client's residential property in DHA Phase 6, Karachi, Pakistan. All masonry work was carried out in strict compliance with the Pakistan Building Code (PBC-2018) and the structural drawings approved by the Karachi Metropolitan Corporation (KMC) building authority.
The Mason crew, led by Ustad Muhammad Iqbal (22 years of masonry experience in Karachi), completed all brickwork, plastering, and finishing tasks between 10 March 2025 and 12 June 2025. All materials including bricks, cement, sand, and binding agents were sourced from approved suppliers in Karachi's Saddar and Keamari markets.
The client is requested to verify the masonry work quality and confirm acceptance before the due date. Any defects in masonry alignment, mortar quality, or plastering finish must be reported within 14 days of this Invoice date for free rectification by our Mason team.
Payment Terms & Conditions
1. Payment for this Invoice is due within 14 days of the Invoice date via bank transfer to Al-Madina Mason & Construction Services, Meezan Bank, Karachi Main Branch, Account No: 0045-8872-1134-5567, IBAN: PK36MEZN0045887211345567.
2. Late payments shall attract a penalty of 1.5% per month as per the Pakistan Consumer Protection Act, 2010, and applicable Karachi commercial regulations.
3. This Invoice is valid for 30 days from the date of issue. After expiry, a revised Invoice reflecting current market rates for masonry labor in Karachi will be issued.
4. All masonry work is covered under a 12-month workmanship warranty from the date of final acceptance. Structural defects in brick masonry, foundation work, or plastering will be rectified at no additional cost by our Mason team.
5. Disputes arising from this Invoice or the associated masonry contract shall be resolved through arbitration in Karachi, Sindh, Pakistan, in accordance with the Arbitration Act, 1940 of Pakistan.
6. This Invoice has been generated in accordance with the Federal Board of Revenue (FBR) Pakistan digital invoicing guidelines and is a valid tax document for the client's records.
Al-Madina Mason & Construction Services | Karachi, Pakistan | Invoice AMK-2025-0487
Thank you for choosing our Mason services in Pakistan Karachi. We take pride in delivering quality masonry craftsmanship.
For queries regarding this Invoice, contact: billing@almadinamason.pk | +92-21-3584-7721
