Purchase Order - Architect Services - Argentina Córdoba
PURCHASE ORDER
Document Reference: PO-ARC-CBA-2025-0047
Issuing Entity: Municipalidad de Córdoba – Dirección de Obras Públicas
Address: Av. Vélez Sarsfield 650, X5000 Córdoba, Argentina
Contact: procurement@cba.gob.ar | Tel: +54 351 426-0000
Purchase Order No.: PO-ARC-CBA-2025-0047
Date of Issue: 15 June 2025
Required Delivery Date: 30 November 2025
Currency: Argentine Peso (ARS)
1. Vendor / Service Provider Information
	Field
	Details

	Company / Professional Name
	Estudio Arquitectónico Vega & Asociados S.R.L.

	Lead Architect
	Arq. María Elena Vega, M.Arch., FAIA

	CUIT (Tax ID)
	30-71234567-8

	Professional License No.
	Matrícula CPA 12.345 – Colegio de Arquitectos de la Provincia de Córdoba

	Registered Address
	Bv. San Juan 1245, Piso 4, Of. 42, X5000 Córdoba, Argentina

	Email
	contacto@vegaarquitectos.com.ar

	Phone
	+54 351 422-8899


2. Scope of Architectural Services
This Purchase Order is issued by the Municipalidad de Córdoba to engage the services of a licensed Architect and their professional team for the design, documentation, and technical oversight of the Rehabilitation and Expansion of the Municipal Cultural Center, Barrio Alta Córdoba. The Architect shall be responsible for all phases of architectural design as defined below, in full compliance with the Código de Edificación de la Provincia de Córdoba (CEPC) and all applicable national and provincial building regulations.
3. Line Items and Pricing
	Item #
	Description of Architectural Service
	Quantity
	Unit
	Unit Price (ARS)
	Total (ARS)

	1
	Pre-design feasibility study, site analysis, and conceptual design for the Cultural Center expansion (approx. 2,400 m² new construction)
	1
	Lump Sum
	1,850,000
	1,850,000

	2
	Schematic design development, massing studies, and preliminary structural coordination with the project engineer
	1
	Lump Sum
	2,400,000
	2,400,000

	3
	Design development and detailed architectural drawings (plans, elevations, sections, details) for permit submission to the Dirección de Urbanismo de Córdoba
	1
	Lump Sum
	3,200,000
	3,200,000

	4
	Construction documentation, specifications, and tender package preparation in accordance with Argentine public procurement law (Ley 27.437)
	1
	Lump Sum
	2,750,000
	2,750,000

	5
	Construction-phase architectural supervision, site visits (minimum 12 visits), and coordination with the general contractor
	12
	Visits
	185,000
	2,220,000

	6
	As-built documentation, final certification, and handover package to the Municipalidad de Córdoba
	1
	Lump Sum
	950,000
	950,000

	SUBTOTAL
	13,370,000

	IVA (21% VAT – Argentina)
	2,807,700

	GRAND TOTAL
	16,177,700


4. Payment Terms
Payment shall be made in accordance with the following milestone schedule, subject to written acceptance by the Municipalidad de Córdoba's project manager:
· Milestone 1 (20%): Upon approval of the conceptual design – ARS 3,235,540
· Milestone 2 (25%): Upon approval of schematic design – ARS 4,044,425
· Milestone 3 (25%): Upon submission of permit-ready documentation – ARS 4,044,425
· Milestone 4 (20%): Upon completion of construction documentation and tender package – ARS 3,235,540
· Milestone 5 (10%): Upon completion of construction supervision and as-built handover – ARS 1,617,770
All payments shall be processed via bank transfer to the account designated by the Architect within 30 calendar days of milestone acceptance. Late payments shall accrue interest at the rate established by the Banco de la Nación Argentina for public-sector obligations.
5. Terms and Conditions
· The Architect warrants that all deliverables shall comply with the Código de Edificación de la Provincia de Córdoba, the Plan de Ordenamiento Territorial de la Ciudad de Córdoba, and all applicable national regulations (Ley 24.451 – Protección del Patrimonio Cultural de la Nación, where applicable).
· The Architect shall maintain professional liability insurance (Seguro de Responsabilidad Profesional) with a minimum coverage of ARS 50,000,000 for the duration of the contract.
· All intellectual property in the architectural drawings, models, and documentation produced under this Purchase Order shall vest in the Municipalidad de Córdoba upon full payment.
· The Architect shall not subcontract any portion of the services without prior written authorization from the issuing entity.
· This Purchase Order is governed by the laws of the Province of Córdoba, Argentina, and the national laws of the Argentine Republic. Any disputes shall be resolved by the competent courts of the city of Córdoba.
· The Architect shall comply with all applicable labor, tax, and social security obligations under Argentine law (Ley 27.430 – Régimen de Contrataciones del Estado, as applicable to provincial entities).
NOTE: This Purchase Order does not constitute a definitive contract until countersigned by both parties. The Architect acknowledges receipt of all project briefs, site constraints, and regulatory requirements as of the date of issue. Any modifications to scope shall be documented via a formal Change Order approved in writing by both parties.
6. Acceptance and Signatures
For the Municipalidad de Córdoba:
Name: Lic. Roberto Fernández
Title: Director de Obras Públicas
Date: ____________________
Signature: ____________________
For the Architect / Vendor:
Name: Arq. María Elena Vega
Title: Socia Directora, Estudio Vega & Asociados S.R.L.
Date: ____________________
Signature: ____________________
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