# Purchase Order - Architect Services - Kazakhstan Almaty

# PURCHASE ORDER

Architect Services — Kazakhstan Almaty

Document Reference: PO-KZ-ALM-2025-0047

Purchase Order No.: PO-KZ-ALM-2025-0047
Date of Issue: 14 June 2025
Valid Until: 14 September 2025

Project Location: Kazakhstan Almaty
Project Name: Almaty Riverside Commercial Complex
Contract Value: KZT 48,500,000

## 1. Parties to This Purchase Order

| Role | Entity | Address | Contact |
| --- | --- | --- | --- |
| Purchaser (Buyer) | Almaty Development Group LLP | 50 Abay Avenue, Almaty, 050040, Kazakhstan | procurement@almatydev.kz |
| Supplier (Architect) | Steppe Design & Architecture Bureau LLP | 12 Dostyk Avenue, Almaty, 050000, Kazakhstan | office@steppedesign.kz |

This Purchase Order is issued by Almaty Development Group LLP (hereinafter referred to as the "Purchaser") to Steppe Design & Architecture Bureau LLP (hereinafter referred to as the "Architect") for the provision of comprehensive architectural design and consultancy services for the Almaty Riverside Commercial Complex project located in Kazakhstan Almaty. This Purchase Order constitutes a binding agreement between the parties upon acceptance and signature.

## 2. Scope of Architect Services

The Architect engaged under this Purchase Order shall deliver the following professional services for the project situated in Kazakhstan Almaty:

| Item No. | Description of Architect Services | Quantity / Phase | Unit Price (KZT) | Total (KZT) |
| --- | --- | --- | --- | --- |
| 01 | Conceptual architectural design and feasibility study for the Almaty Riverside Commercial Complex, including site analysis specific to the topography and climate of Kazakhstan Almaty | 1 Phase | 6,200,000 | 6,200,000 |
| 02 | Detailed architectural drawings, structural coordination, and building systems integration for all four floors of the commercial complex | 1 Phase | 14,800,000 | 14,800,000 |
| 03 | Interior design specification and material selection compliant with Kazakhstan building codes and Almaty municipal regulations | 1 Phase | 5,500,000 | 5,500,000 |
| 04 | Construction documentation package, tender drawings, and bill of quantities preparation for contractor bidding in Kazakhstan Almaty | 1 Phase | 9,300,000 | 9,300,000 |
| 05 | Site supervision, design review, and as-built documentation by the Architect throughout the construction period in Kazakhstan Almaty | 18 Months | 12,700,000 | 12,700,000 |
| 06 | Permit application support, regulatory compliance review, and coordination with Almaty City Architecture Committee | 1 Phase | 0 | 0 (included) |
| TOTAL CONTRACT VALUE: |  |  |  | 48,500,000 |

## 3. Payment Terms

Payment under this Purchase Order shall be made in Tenge (KZT) via bank transfer to the Architect's designated account in Kazakhstan Almaty. The payment schedule is structured as follows:

| Milestone | Percentage | Amount (KZT) | Due Date |
| --- | --- | --- | --- |
| Upon execution of this Purchase Order | 20% | 9,700,000 | Within 10 business days |
| Upon approval of Conceptual Design | 25% | 12,125,000 | Within 15 business days of approval |
| Upon delivery of Construction Documentation | 30% | 14,550,000 | Within 15 business days of delivery |
| Monthly during site supervision (18 installments) | 20% | 9,700,000 | Monthly, 5th of each month |
| Final payment upon project handover | 5% | 2,425,000 | Within 30 days of handover |

## 4. Terms and Conditions

- Governing Law: This Purchase Order shall be governed by and construed in accordance with the Civil Code of the Republic of Kazakhstan and the Law of Kazakhstan "On Architectural, Planning and Construction Activity." All disputes arising from this Purchase Order relating to the Architect's services in Kazakhstan Almaty shall be resolved through the Almaty City Arbitration Court.

- Architect's Obligations: The Architect shall perform all services in strict compliance with the Kazakhstani State Building Codes (SNiP), Almaty municipal zoning regulations, and the specific requirements outlined in this Purchase Order. The Architect shall maintain professional liability insurance with a minimum coverage of KZT 50,000,000 throughout the duration of the engagement.

- Intellectual Property: All architectural drawings, designs, models, and documentation created by the Architect under this Purchase Order for the project in Kazakhstan Almaty shall become the exclusive property of the Purchaser upon full payment. The Architect retains the right to reference the project in professional portfolios with prior written consent.

- Timeline: The Architect shall complete all design phases within 6 months from the date of this Purchase Order and provide site supervision for a period of 18 months. Delays attributable to the Architect shall incur a penalty of 0.1% of the total contract value per calendar day of delay.

- Revisions: The Architect shall include up to three (3) rounds of design revisions per phase at no additional cost. Additional revisions requested by the Purchaser beyond the included rounds shall be billed at the Architect's standard hourly rate of KZT 25,000 per hour.

- Force Majeure: Neither party shall be liable for failure to perform obligations under this Purchase Order due to events beyond reasonable control, including but not limited to natural disasters affecting Kazakhstan Almaty, government-imposed restrictions, or pandemics, provided that the affected party notifies the other within 72 hours.

- Termination: Either party may terminate this Purchase Order with 30 days' written notice. In the event of termination, the Architect shall be compensated for all services rendered up to the termination date, and all completed design documents shall be delivered to the Purchaser.

- Confidentiality: Both parties agree to maintain strict confidentiality regarding all project details, financial terms of this Purchase Order, and proprietary information exchanged during the engagement of the Architect in Kazakhstan Almaty.

## 5. Acceptance and Authorization

By signing below, both parties acknowledge that this Purchase Order for Architect services in Kazakhstan Almaty has been reviewed, understood, and accepted in its entirety. This document, together with any attached schedules and specifications, forms the complete agreement between the Purchaser and the Architect for the scope of work described herein.

For and on behalf of the Purchaser:

Almaty Development Group LLP

Name: _________________________
Title: Chief Procurement Officer
Signature: _________________________
Date: _________________________

For and on behalf of the Architect:

Steppe Design & Architecture Bureau LLP

Name: _________________________
Title: Lead Architect / Managing Director
Signature: _________________________
Date: _________________________

This Purchase Order (PO-KZ-ALM-2025-0047) is issued for Architect services in Kazakhstan Almaty. Document generated on 14 June 2025. Page 1 of 1.

Almaty Development Group LLP — BIC: KZALM001 — Almaty, Kazakhstan