Purchase Order - Architect Services - Birmingham, United Kingdom
PURCHASE ORDER
Architectural Design & Professional Services
Birmingham, United Kingdom
Purchase Order No.: PO-BHM-2025-04782
Date of Issue: 14 June 2025
Required Completion Date: 30 November 2025
Payment Terms: Net 30 Days
Currency: British Pounds (GBP)
Incoterms: DAP Birmingham
1. Parties to This Purchase Order
	Purchaser (Buyer)
	Supplier (Architect)

	Meridian Development Group Ltd
Registered Office: 142 New Street, Birmingham, B2 4HA, United Kingdom
Company Registration No.: 09876543
VAT Registration No.: GB 123 4567 89
Contact: Mr. Jonathan Whitfield, Procurement Director
Email: procurement@meridiandev.co.uk
Tel: +44 (0)121 456 7890
	Blackstone & Associates Architects LLP
Registered Office: 8 Grand Central Buildings, 100 Grand Central, Birmingham, B1 2BN, United Kingdom
Company Registration No.: OC384721
VAT Registration No.: GB 987 6543 21
Contact: Ms. Eleanor Blackstone, Principal Architect (RIBA Chartered)
Email: e.blackstone@blackstonearch.co.uk
Tel: +44 (0)121 654 3210


2. Description of Architect Services Procured
This Purchase Order is issued by Meridian Development Group Ltd (hereinafter referred to as the "Purchaser") to Blackstone & Associates Architects LLP (hereinafter referred to as the "Architect") for the provision of comprehensive architectural design, planning, and project management services in connection with the development of a mixed-use commercial and residential building located at the former industrial site on Corporation Street, Birmingham, B4 6AA, United Kingdom. The Architect shall be responsible for all stages of design from concept through to construction administration, in full compliance with the Town and Country Planning Act 1990, the Building Regulations 2010 (as amended), and all applicable local planning requirements of Birmingham City Council.
3. Schedule of Works and Line Items
	Ref.
	Description of Architect Services
	Stage
	Quantity
	Unit Rate (GBP)
	Amount (GBP)

	01
	Pre-design feasibility study, site analysis, and concept design for the mixed-use development at Corporation Street, Birmingham
	RIBA Stage 0–1
	1 lot
	£18,500.00
	£18,500.00

	02
	Developed design, planning application drawings, and submission to Birmingham City Council Planning Department
	RIBA Stage 2
	1 lot
	£32,000.00
	£32,000.00

	03
	Technical design, structural coordination, MEP integration, and full construction documentation package
	RIBA Stage 3
	1 lot
	£54,750.00
	£54,750.00

	04
	Tender documentation, contractor selection support, and contract administration for the main construction contract
	RIBA Stage 4
	1 lot
	£21,300.00
	£21,300.00

	05
	Construction phase supervision, site inspections, design queries, and as-built documentation
	RIBA Stage 5–6
	1 lot
	£38,900.00
	£38,900.00

	06
	Specialist consultancy coordination (acoustics, fire strategy, sustainability/BREEAM assessment) within Birmingham, United Kingdom jurisdiction
	Advisory
	1 lot
	£12,450.00
	£12,450.00

	Subtotal (Excluding VAT)
	£177,900.00

	VAT @ 20%
	£35,580.00

	TOTAL PURCHASE ORDER VALUE (Including VAT)
	£213,480.00


4. Terms and Conditions
1. Governing Law: This Purchase Order and all services rendered under it shall be governed by and construed in accordance with the laws of England and Wales, United Kingdom. Any disputes arising shall be subject to the exclusive jurisdiction of the courts of Birmingham, United Kingdom.
1. Professional Standards: The Architect shall perform all services in accordance with the RIBA Plan of Work 2020, the JCT Design and Build Contract 2016, and the professional standards expected of a Chartered Architect registered with the Royal Institute of British Architects (RIBA). The Architect warrants that all personnel assigned to this project in Birmingham, United Kingdom shall hold appropriate professional qualifications and indemnity insurance of no less than £5,000,000 per claim.
1. Payment Schedule: Invoices shall be submitted by the Architect upon completion of each RIBA stage. Payment shall be made within thirty (30) calendar days of receipt of a valid VAT invoice. Late payments shall accrue interest at the rate of 4% above the Bank of England base rate, in accordance with the Late Payment of Commercial Debts (Interest) Act 1998.
1. Intellectual Property: Upon full and final payment under this Purchase Order, all drawings, models, 3D visualisations, and design documents produced by the Architect for the Birmingham project shall become the sole property of the Purchaser. The Architect retains the right to use the project for portfolio and marketing purposes, subject to the Purchaser's prior written consent.
1. Planning and Regulatory Compliance: The Architect shall ensure that all design submissions comply with the Birmingham City Council Local Plan 2024, the United Kingdom Building Regulations, and all environmental legislation applicable to the West Midlands region. The Architect shall attend all planning committee meetings and pre-application consultations held by Birmingham City Council at no additional cost to the Purchaser.
1. Insurance: The Architect shall maintain Professional Indemnity Insurance, Public Liability Insurance, and Employer's Liability Insurance throughout the duration of this Purchase Order. Certificates of insurance shall be provided to the Purchaser upon request.
1. Termination: Either party may terminate this Purchase Order by providing thirty (30) days' written notice. In the event of termination, the Architect shall be entitled to payment for all services satisfactorily completed up to the date of termination, less any costs saved by the Purchaser.
1. Confidentiality: Both parties agree to treat all project information, site data, and commercial terms as strictly confidential. This obligation shall survive the termination of this Purchase Order for a period of five (5) years.
1. Force Majeure: Neither party shall be liable for failure to perform obligations under this Purchase Order due to events beyond reasonable control, including but not limited to acts of God, government action, or pandemic-related restrictions affecting operations in Birmingham, United Kingdom.
1. Dispute Resolution: Any dispute arising out of or in connection with this Purchase Order shall first be subject to mediation under the CEDR Model Mediation Procedure. If mediation fails, the dispute shall be referred to arbitration in Birmingham, United Kingdom, in accordance with the rules of the London Court of International Arbitration (LCIA).
5. Acceptance and Authorisation
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications set forth in this Purchase Order for the provision of Architect services in Birmingham, United Kingdom. This document constitutes a binding agreement upon execution by both parties.
For and on behalf of the Purchaser:
Meridian Development Group Ltd
Name: Jonathan Whitfield
Title: Procurement Director
Signature: _________________________
Date: _________________________
For and on behalf of the Architect:
Blackstone & Associates Architects LLP
Name: Eleanor Blackstone, RIBA
Title: Principal Architect
Signature: _________________________
Date: _________________________
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