Purchase Order - Carpenter Services - China Beijing
PURCHASE ORDER
Carpenter Services & Woodwork Procurement — China Beijing
Document Reference: PO-BJ-CARP-2025-0047
Purchasing Entity (Buyer)
Beijing Grand Heritage Construction Co., Ltd.
Address: 88 Chaoyang Road, Chaoyang District, Beijing, China 100020
Contact: Mr. Wei Zhang, Procurement Director
Email: procurement@bjgrandheritage.cn
Tax ID (USCC): 91110105MA01KX7B2F
Supplier (Carpenter / Contractor)
Master Li Fine Carpentry Workshop
Address: 12 Haidian Industrial Park, Haidian District, Beijing, China 100089
Contact: Master Li Guoqiang, Lead Carpenter
Email: masterli.carpentry@beijing.cn
Business License: 110108610234567
Purchase Order No.: PO-BJ-CARP-2025-0047
Date of Issue: June 15, 2025
Delivery Location: Project Site, Dongcheng District, Beijing, China
Required Completion Date: August 30, 2025
Payment Terms: 30% advance, 40% midpoint, 30% on completion
Currency: Chinese Yuan (CNY / RMB)
1. Scope of Work — Carpenter Services in China Beijing
This Purchase Order is issued by Beijing Grand Heritage Construction Co., Ltd. to engage Master Li Fine Carpentry Workshop, a licensed and experienced carpenter operating in China Beijing, to perform comprehensive woodwork, joinery, and custom furniture fabrication for the Dongcheng Cultural Restoration Project. The carpenter shall execute all tasks in strict accordance with the architectural blueprints, the project specifications, and the applicable national building codes of the People's Republic of China. All carpentry work must reflect traditional Chinese woodworking techniques combined with modern precision standards as required for this heritage restoration initiative located in the heart of Beijing.
2. Itemized Purchase Order Details
	Item No.
	Description of Carpenter Work / Materials
	Quantity
	Unit
	Unit Price (CNY)
	Amount (CNY)

	01
	Custom carved hardwood door frames (traditional Chinese lattice design) — carpenter fabrication and installation
	12
	sets
	8,500.00
	102,000.00

	02
	Handcrafted rosewood interior paneling with inlaid mother-of-pearl detailing — carpenter execution
	240
	sq. meters
	1,200.00
	288,000.00

	03
	Restoration of 1920s original teak wood flooring, including sanding, refinishing, and gap-filling by the carpenter
	380
	sq. meters
	450.00
	171,000.00

	04
	Custom-built mahogany bookshelves and display cabinets (traditional Chinese mortise-and-tenon joinery) — carpenter design and build
	8
	units
	15,000.00
	120,000.00

	05
	Structural timber reinforcement of heritage ceiling beams using seasoned oak — carpenter structural work
	16
	beams
	6,800.00
	108,800.00

	06
	Supply and installation of premium solid walnut stair treads and handrail — carpenter fabrication
	1
	lot
	95,000.00
	95,000.00

	07
	On-site carpenter supervision, quality inspection, and final finishing (lacquer application, wax sealing)
	45
	working days
	1,800.00
	81,000.00

	TOTAL PURCHASE ORDER VALUE (CNY)
	965,800.00


3. Terms and Conditions
1. Applicable Law: This Purchase Order shall be governed by and construed in accordance with the Civil Code of the People's Republic of China and all relevant regulations applicable to construction and carpentry services in Beijing, China.
1. Carpenter Qualifications: The carpenter (Master Li Guoqiang) and all subordinate craftsmen assigned to this Purchase Order must hold valid Beijing municipal trade licenses, occupational safety certifications, and a minimum of ten (10) years of documented experience in traditional Chinese woodwork and heritage restoration carpentry.
1. Materials: All timber, hardwood, and wood products specified in this Purchase Order must be sourced from certified sustainable suppliers within China. The carpenter shall provide material origin certificates and FSC-equivalent documentation upon request. No imported timber shall be used without prior written approval from the buyer.
1. Payment Schedule: Payment shall be made via bank transfer to the carpenter's designated business account in Beijing. A 30% advance payment (CNY 289,740.00) is due within five (5) business days of Purchase Order acceptance. A 40% midpoint payment (CNY 386,320.00) is due upon completion of items 01 through 04. The remaining 30% (CNY 289,740.00) shall be released within ten (10) business days of final inspection and written acceptance by the buyer's project manager in Beijing.
1. Delivery and Site Access: All carpentry work shall be performed at the project site in Dongcheng District, Beijing, China. The carpenter is responsible for transporting all tools, equipment, and materials to the site. Work hours are Monday through Saturday, 07:00 to 18:00, in compliance with Beijing municipal noise and construction regulations.
1. Quality Assurance: The carpenter shall conduct daily self-inspections. The buyer reserves the right to perform unannounced quality audits. Any workmanship not meeting the specifications outlined in the attached architectural drawings shall be rectified by the carpenter at no additional cost within forty-eight (48) hours of notification.
1. Warranty: The carpenter provides a warranty of three (3) years on all structural carpentry work and two (2) years on decorative and finishing elements, commencing from the date of final acceptance in Beijing.
1. Insurance and Liability: The carpenter shall maintain comprehensive liability insurance and workers' compensation coverage for all personnel on site in Beijing, China, with a minimum coverage of CNY 2,000,000 per incident. Certificates of insurance must be submitted prior to commencement of work.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall first be resolved through good-faith negotiation between the parties. If unresolved within thirty (30) days, the matter shall be submitted to arbitration under the Beijing Arbitration Commission in accordance with its then-current rules.
1. Confidentiality: The carpenter agrees to maintain strict confidentiality regarding all project plans, architectural drawings, and proprietary design elements related to this Purchase Order in China Beijing. This obligation survives the termination of this agreement for a period of five (5) years.
1. Termination: Either party may terminate this Purchase Order with fourteen (14) days' written notice. In the event of termination, the carpenter shall be compensated for all work completed and materials procured up to the date of termination, subject to verification by the buyer.
IMPORTANT NOTE: This Purchase Order for carpenter services in China Beijing is subject to the project's environmental impact assessment approval from the Beijing Municipal Commission of Ecology and Environment. The carpenter must comply with all dust suppression, waste disposal, and air quality regulations in force in Beijing at the time of execution. Failure to comply may result in work stoppage and financial penalties as stipulated by local ordinance.
4. Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications set forth in this Purchase Order for carpenter services to be executed in China Beijing. This document constitutes a binding commercial agreement upon execution by both authorized representatives.
For and on behalf of the Buyer:
Beijing Grand Heritage Construction Co., Ltd.
Mr. Wei Zhang — Procurement Director
Signature & Company Seal: _________________________
Date: _________________________
For and on behalf of the Carpenter / Supplier:
Master Li Fine Carpentry Workshop
Master Li Guoqiang — Lead Carpenter
Signature & Business Seal: _________________________
Date: _________________________
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