# Purchase Order - Carpenter Services - Israel Tel Aviv

# PURCHASE ORDER

Carpenter Services & Custom Woodwork — Israel Tel Aviv

Purchase Order No.: PO-IL-TLV-2025-0487

Date of Issue: 14 June 2025

Required Completion Date: 30 August 2025

Project Location: Israel Tel Aviv

## 1. Parties to This Purchase Order

### Purchasing Party (Buyer)

Company: Levant Interiors & Construction Ltd.

Address: 42 Dizengoff Street, Israel Tel Aviv, 6310000

VAT No.: 51-804-221-77

Contact: Mr. Daniel Peretz, Project Director

Email: d.peretz@levantinteriors.co.il

Phone: +972-3-621-4488

### Supplier / Service Provider (Seller)

Company: Asher Fine Carpentry & Woodwork Ltd.

Address: 18 HaYarkon Road, Israel Tel Aviv, 6445000

VAT No.: 51-663-908-42

Contact: Mr. Yossi Asher, Master Carpenter & Owner

Email: y.asher@asherwood.co.il

Phone: +972-3-517-9921

## 2. Description of Purchase Order Scope

This Purchase Order is issued by Levant Interiors & Construction Ltd. to formally engage the services of Asher Fine Carpentry & Woodwork Ltd., a licensed and insured Carpenter firm operating in Israel Tel Aviv, for the design, fabrication, and on-site installation of custom wooden elements for a residential renovation project located at 7 Rothschild Boulevard, Israel Tel Aviv, 6500000. The Carpenter shall be responsible for all aspects of woodwork including but not limited to custom cabinetry, built-in shelving, hardwood flooring installation, interior door fabrication, and decorative moulding work. All materials, tools, and labor required to fulfil this Purchase Order shall be provided by the Carpenter unless otherwise specified herein.

## 3. Line Items & Pricing

| Item No. | Description of Carpenter Work | Quantity | Unit | Unit Price (ILS) | Total (ILS) |
| --- | --- | --- | --- | --- | --- |
| 01 | Custom kitchen cabinetry in oak veneer, including soft-close hardware, countertop integration, and under-cabinet lighting channels | 1 | Set | 48,500.00 | 48,500.00 |
| 02 | Built-in wall shelving units (3 units) in walnut, with adjustable internal compartments and LED strip lighting | 3 | Units | 12,800.00 | 38,400.00 |
| 03 | Engineered hardwood flooring installation (European oak, herringbone pattern), including underlayment and finishing | 145 | Sq. Meters | 385.00 | 55,825.00 |
| 04 | Interior solid-wood doors (6 units) with custom frames, hinges, and installation | 6 | Doors | 4,200.00 | 25,200.00 |
| 05 | Decorative crown moulding and baseboard trim throughout the residence (approx. 210 linear meters) | 210 | Linear Meters | 95.00 | 19,950.00 |
| 06 | Custom wardrobe system in master bedroom (sliding doors, internal organizers, mirror panels) | 1 | Set | 32,000.00 | 32,000.00 |
| 07 | Site supervision, material delivery to Israel Tel Aviv location, and final quality inspection by the Carpenter | 1 | Service | 8,500.00 | 8,500.00 |
| Subtotal (VAT Excluded) |  |  |  |  | 228,375.00 |
| VAT @ 18% (Israel) |  |  |  |  | 41,107.50 |
| TOTAL AMOUNT DUE (ILS) |  |  |  |  | 269,482.50 |

## 4. Payment Terms

Payment for this Purchase Order shall be made in three instalments to the Carpenter as follows:

- Instalment 1 (40%): ILS 107,793.00 — Due upon signing and acceptance of this Purchase Order, to be paid within 7 business days. This amount covers material procurement and workshop fabrication.

- Instalment 2 (35%): ILS 94,318.88 — Due upon completion of 50% of the on-site installation work in Israel Tel Aviv, as verified by the Buyer's site supervisor.

- Instalment 3 (25%): ILS 67,370.62 — Due upon final completion, inspection, and written sign-off by the Buyer. No later than 30 August 2025.

All payments shall be made via bank transfer to the Carpenter's designated account: Bank Leumi, Branch 002, Account 001-448-772-9. Late payments shall incur interest at the rate of 1.5% per month as stipulated under Israeli commercial law.

## 5. Terms & Conditions

- The Carpenter shall comply with all applicable building codes, safety regulations, and labour laws of the State of Israel, including those enforced by the Israel Labour Ministry and the local municipality of Israel Tel Aviv.

- All wood materials used under this Purchase Order must be FSC-certified or equivalent sustainable sourcing, and must meet Israeli environmental standards for indoor air quality (emission limits per SII 527).

- The Carpenter shall maintain full public liability insurance (minimum ILS 2,000,000) and workers' compensation coverage for the duration of the project in Israel Tel Aviv.

- Any changes to the scope of work must be documented in a written amendment to this Purchase Order, signed by both parties, before additional work commences.

- The Carpenter guarantees all workmanship for a period of 24 months from the date of final acceptance. Any defects arising within this warranty period shall be rectified at no additional cost to the Buyer.

- Work hours on-site in Israel Tel Aviv shall be Monday through Friday, 07:00 to 17:00, in accordance with local noise ordinances. Saturday and Sunday work requires prior written approval.

- This Purchase Order is governed by the laws of the State of Israel. Any disputes shall be resolved through binding arbitration in Israel Tel Aviv under the rules of the Israel Arbitration Association.

- The Carpenter shall provide a detailed project schedule within 5 business days of this Purchase Order being accepted, including milestones, material delivery dates, and on-site installation phases.

## 6. Acceptance & Authorization

By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for Carpenter services to be performed in Israel Tel Aviv. This document constitutes a binding commercial agreement upon execution by both authorized representatives.

For the Purchasing Party
Levant Interiors & Construction Ltd.
Name: Daniel Peretz
Title: Project Director
Date: _______________

For the Supplier / Carpenter
Asher Fine Carpentry & Woodwork Ltd.
Name: Yossi Asher
Title: Master Carpenter & Owner
Date: _______________

This Purchase Order (PO-IL-TLV-2025-0487) was generated by Levant Interiors & Construction Ltd., Israel Tel Aviv. For queries regarding this Purchase Order or the Carpenter engagement, please contact the Project Director at d.peretz@levantinteriors.co.il. This document is valid for 30 calendar days from the date of issue. © 2025 Levant Interiors & Construction Ltd. All rights reserved.