Purchase Order - Carpenter Services - Japan Osaka
PURCHASE ORDER
Carpenter Services & Materials Procurement — Japan Osaka Region
Document Reference: PO-OSK-2025-04782
Purchase Order No.: PO-OSK-2025-04782
Date of Issue: June 12, 2025
Required Completion Date: September 30, 2025
1. Parties Involved
	Role
	Entity
	Address / Contact

	Purchasing Party (Buyer)
	Osaka Metropolitan Construction Authority
	3-1-1 Nakanoshima, Kita-ku, Osaka 530-0001, Japan Osaka
Tel: +81-6-6200-1234
Email: procurement@osaka-mca.jp

	Supplier / Carpenter Contractor
	Kishu Woodcraft Carpenter Co., Ltd.
	12-8-4 Tennoji, Sumiyoshi-ku, Osaka 556-0003, Japan Osaka
Tel: +81-6-6771-5678
Email: orders@kishuwoodcraft.jp


2. Scope of Purchase Order
This Purchase Order is issued by the Osaka Metropolitan Construction Authority to procure the professional services of a licensed Carpenter and associated carpentry materials for the renovation and structural reinforcement of the Osaka Prefectural Cultural Heritage Center, located in Chuo-ku, Japan Osaka. The selected Carpenter shall be responsible for all woodwork, joinery, structural timber framing, and finishing tasks as detailed in the line items below. All work must comply with the Building Standards Act of Japan and the local ordinances governing construction activities within the Japan Osaka metropolitan area.
3. Line Items & Pricing
	#
	Description of Carpenter Service / Material
	Qty
	Unit (JPY)
	Total (JPY)
	Delivery / Execution

	1
	Senior Carpenter labor — structural timber framing for the main hall (40-hour weekly engagement, 16 weeks)
	640 hrs
	6,500
	4,160,000
	July 1 – Oct 17, 2025

	2
	Apprentice Carpenter labor — assistive joinery and sanding (40-hour weekly engagement, 16 weeks)
	640 hrs
	3,800
	2,432,000
	July 1 – Oct 17, 2025

	3
	Japanese Cypress (Hinoki) structural beams, 200mm × 200mm cross-section, kiln-dried
	120 m
	18,500
	2,220,000
	June 25, 2025

	4
	Japanese Cedar (Sugi) interior paneling, 12mm thickness, pre-finished
	350 m²
	9,200
	3,220,000
	July 10, 2025

	5
	Traditional Japanese joinery hardware (tenon pins, dowels, brass fittings) — complete set
	1 lot
	485,000
	485,000
	June 28, 2025

	6
	Carpenter tooling & equipment rental (circular saws, planers, chisels, clamps) for 16 weeks
	16 wks
	120,000
	1,920,000
	July 1 – Oct 17, 2025

	7
	Fire-retardant wood treatment & sealing (compliant with Japan Osaka fire code)
	350 m²
	4,500
	1,575,000
	Aug 15, 2025

	8
	Site supervision & quality inspection by certified Carpenter master (monthly visits)
	4 visits
	85,000
	340,000
	Monthly, Jul–Oct

	SUBTOTAL
	16,352,000
	

	Consumption Tax (10%)
	1,635,200
	

	GRAND TOTAL (JPY)
	17,987,200
	


4. Terms & Conditions
1. Compliance with Japan Osaka Regulations: The Carpenter and all subcontracted labor must hold valid licenses recognized by the Osaka City Construction Industry Association. All carpentry work performed within the Japan Osaka jurisdiction shall adhere to the latest revisions of the Building Standards Act and the Osaka City Fire Prevention Ordinance.
1. Payment Schedule: Payment for this Purchase Order shall be made in three installments: 30% upon execution of this Purchase Order, 40% upon completion of structural framing (estimated August 15, 2025), and the remaining 30% upon final inspection and acceptance of all carpentry work by the Japan Osaka project oversight committee.
1. Delivery & Site Access: All materials specified in this Purchase Order must be delivered to the project site in Chuo-ku, Japan Osaka, no later than the dates indicated in Section 3. The Carpenter contractor is responsible for unloading, storage, and protection of materials on-site in accordance with Japan Osaka municipal waste and safety regulations.
1. Quality Assurance: The Carpenter shall ensure that all joinery, framing, and finishing work meets the JIS (Japanese Industrial Standards) specifications for structural timber. Any defective workmanship identified during the 90-day warranty period following completion shall be rectified at no additional cost to the purchasing party.
1. Insurance & Liability: The Carpenter contractor shall maintain comprehensive general liability insurance with a minimum coverage of 100,000,000 JPY, as well as workers' compensation insurance for all personnel on the Japan Osaka site, for the full duration of the contract.
1. Force Majeure: Neither party shall be liable for delays caused by natural disasters (including earthquakes, typhoons, or tsunamis common to the Japan Osaka region), government-mandated work stoppages, or other events beyond reasonable control, provided written notice is given within 48 hours of the event.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall be resolved through mediation under the Japan Commercial Arbitration Association (JCAA) in Osaka, Japan Osaka, before proceeding to litigation in the Osaka District Court.
1. Confidentiality: Both parties agree to maintain the confidentiality of all project specifications, architectural drawings, and proprietary carpentry techniques shared in connection with this Purchase Order for a period of five (5) years following project completion.
5. Acceptance & Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for Carpenter services and materials to be executed in Japan Osaka. This document constitutes a binding agreement effective from the date of the last signature.
For the Purchasing Party
Osaka Metropolitan Construction Authority
Name: _________________________
Title: Director of Procurement
Date: _________________________
For the Carpenter Contractor
Kishu Woodcraft Carpenter Co., Ltd.
Name: _________________________
Title: Chief Carpenter / Representative
Date: _________________________
This Purchase Order (PO-OSK-2025-04782) is valid for 60 days from the date of issue. All communications regarding this Purchase Order should reference the document number above. Issued under the jurisdiction of Japan Osaka, Nippon.
© 2025 Osaka Metropolitan Construction Authority — All Rights Reserved.
