Purchase Order - Carpenter Services - Singapore Singapore
PURCHASE ORDER
Meridian Construction & Interiors Pte Ltd
128 Orchard Road, #14-03, Singapore Singapore 238849
Tel: +65 6821 4455 | Email: procurement@meridianbuild.sg
UEN: 2019334455K | GST Reg: SG123456789E
Purchase Order No.: PO-2025-04871
Date of Issue: 14 June 2025
Valid Until: 14 July 2025
Project Reference: RES-2025-ORCH-003
Site Location: 45 Bukit Timah Road, Singapore Singapore
Priority: Standard
Payment Terms: Net 30 Days
Currency: SGD (Singapore Dollars)
Incoterms: DDP Singapore Singapore
1. Vendor / Carpenter Details
	Field
	Details

	Carpenter Company Name
	Golden Timber Craft & Carpentry Services Pte Ltd

	Registered Address
	77 Kallang Avenue, #05-12, Singapore Singapore 339410

	UEN / Registration No.
	2015221188M

	Lead Carpenter / Contact Person
	Mr. Tan Wei Ming (Master Carpenter, 22 years experience)

	Contact Number
	+65 9123 7788

	Email
	quotes@goldentimbercraft.sg

	Trade Licence No.
	BCA-TC-2024-00987 (Valid until 31 Dec 2026)

	Insurance Coverage
	Public Liability Insurance – SGD 2,000,000 (Policy No. PL-2025-44521)


2. Scope of Carpenter Work – Line Items
	No.
	Description of Carpenter Services
	Unit
	Qty
	Unit Price (SGD)
	Amount (SGD)

	1
	Supply and installation of custom hardwood (Merbau) built-in wardrobes, 3-bedroom unit, including sliding doors and internal shelving
	Lot
	1
	18,500.00
	18,500.00

	2
	Carpenter fabrication and fitting of custom kitchen cabinetry with granite countertop integration, 4.2m linear run
	Lot
	1
	12,800.00
	12,800.00

	3
	Installation of engineered oak flooring (12mm) across living room, dining area, and 3 bedrooms – total 185 sqm
	sqm
	185
	68.00
	12,580.00

	4
	Carpenter supply and fit of custom TV console unit with concealed cable management, 2.4m wide, in living room
	Lot
	1
	4,200.00
	4,200.00

	5
	Fabrication and installation of custom study desk with integrated bookshelf unit, 1.8m wide, in master bedroom
	Lot
	1
	3,600.00
	3,600.00

	6
	Supply and installation of solid wood (Jati) interior doors (4 units) with matching frames and hardware
	Unit
	4
	1,450.00
	5,800.00

	7
	Carpenter labour for site preparation, material offloading, and general carpentry finishing (sand, stain, lacquer) – estimated 120 man-hours
	Hour
	120
	45.00
	5,400.00

	8
	Supply of all auxiliary materials: wood adhesive, screws, hinges, soft-close mechanisms, edge banding, and finishing lacquer
	Lot
	1
	2,350.00
	2,350.00

	Subtotal
	65,230.00

	GST @ 9%
	5,870.70

	TOTAL AMOUNT DUE (SGD)
	71,100.70


3. Schedule and Delivery – Singapore Singapore Site
This Purchase Order covers all Carpenter works to be executed at the residential project site located at 45 Bukit Timah Road, Singapore Singapore. The Carpenter shall mobilise to the Singapore Singapore site no later than 23 June 2025 and shall complete all carpentry works by 15 August 2025. All materials and finished carpentry items must be delivered to the Singapore Singapore premises during working hours (08:00–18:00, Monday to Saturday). The Carpenter is responsible for all logistics, transport, and offloading within Singapore Singapore. Any delays attributable to the Carpenter shall incur a penalty of SGD 500 per calendar day beyond the agreed completion date.
4. Terms and Conditions
1. This Purchase Order is issued in accordance with the Master Services Agreement dated 01 January 2025 between Meridian Construction & Interiors Pte Ltd and Golden Timber Craft & Carpentry Services Pte Ltd, both registered in Singapore Singapore.
1. The Carpenter shall ensure all workmanship meets the standards prescribed by the Building and Construction Authority (BCA) of Singapore Singapore and complies with all applicable Singapore Singapore building codes and regulations.
1. All timber and wood products supplied under this Purchase Order must be sourced from sustainable, FSC-certified suppliers and must comply with Singapore Singapore import regulations and pest control requirements (NParks).
1. The Carpenter shall provide a minimum 12-month workmanship warranty on all carpentry items installed under this Purchase Order. The warranty is valid from the date of practical completion at the Singapore Singapore site.
1. Payment shall be made in three milestones: 30% upon signing of this Purchase Order, 40% upon completion of all fabrication and delivery to the Singapore Singapore site, and 30% upon final inspection and sign-off by the project manager at Singapore Singapore.
1. The Carpenter shall maintain adequate public liability insurance and workers' compensation insurance throughout the duration of the project in Singapore Singapore. Certificates of insurance must be submitted prior to mobilisation.
1. Any variations or additional Carpenter works beyond the scope of this Purchase Order must be approved in writing by the authorised representative of Meridian Construction & Interiors Pte Ltd before execution.
1. The Carpenter shall comply with all site safety rules, environmental regulations, and waste disposal guidelines applicable in Singapore Singapore. All offcuts and construction debris must be removed from the Singapore Singapore site daily.
1. This Purchase Order is governed by the laws of the Republic of Singapore Singapore. Any disputes shall be resolved through mediation under the Singapore Mediation Centre before proceeding to litigation in the Singapore Singapore courts.
1. The Carpenter shall not subcontract any portion of the carpentry works without prior written consent from the purchaser. All subcontracts, if approved, must be registered with the relevant Singapore Singapore authorities.
5. Authorisation and Acceptance
By signing below, both parties acknowledge and agree to the terms, conditions, scope of Carpenter work, and financial obligations set forth in this Purchase Order. This document constitutes a binding agreement for the provision of carpentry services in Singapore Singapore.
For and on behalf of the Purchaser:
Meridian Construction & Interiors Pte Ltd
Name: Mr. Lim Choon Huat
Designation: Director – Procurement
Signature: _________________________
Date: _________________________
For and on behalf of the Carpenter / Vendor:
Golden Timber Craft & Carpentry Services Pte Ltd
Name: Mr. Tan Wei Ming
Designation: Master Carpenter / Proprietor
Signature: _________________________
Date: _________________________
This Purchase Order (PO-2025-04871) is issued by Meridian Construction & Interiors Pte Ltd for Carpenter services to be performed in Singapore Singapore. This document is valid for 30 days from the date of issue. For queries, contact the Procurement Department at procurement@meridianbuild.sg. All transactions are denominated in Singapore Dollars (SGD). This Purchase Order is subject to the laws of Singapore Singapore.
© 2025 Meridian Construction & Interiors Pte Ltd – Singapore Singapore. All rights reserved.
