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1. Parties to This Purchase Order
	Field
	Buyer (Ordering Party)
	Supplier (Carpenter Contractor)

	Company Name
	Siam Interiors & Construction Co., Ltd.
	Bangkok Master Carpenter Workshop Co., Ltd.

	Address
	88 Sukhumvit Road, Khlong Toei, Bangkok 10110, Thailand
	214 Ratchada Intersection 18, Din Daeng, Bangkok 10400, Thailand

	Tax ID (VAT)
	0105561234567
	0105567890123

	Contact Person
	Mr. Anan Chaiyasit – Project Director
	Mr. Somchai Prasert – Lead Carpenter & Owner

	Telephone
	+66 2 255 4810
	+66 2 246 7733

	Email
	procurement@siaminteriors.co.th
	orders@bangkokmastercarpenter.co.th


2. Scope of Work – Carpenter Services in Thailand Bangkok
This Purchase Order is issued by Siam Interiors & Construction Co., Ltd. to Bangkok Master Carpenter Workshop Co., Ltd. for the provision of professional Carpenter services, custom woodwork fabrication, and related carpentry materials for the renovation and fit-out of a commercial office building located at 1209 Phahonyothin Road, Chatuchak, Thailand Bangkok. The Carpenter contractor shall be responsible for all aspects of the carpentry work, including but not limited to: design consultation, material sourcing, on-site fabrication, installation, finishing, and final quality inspection. All work must comply with the Building Control Act of Thailand and the applicable standards set by the Department of Public Works and Town & Country Planning, Bangkok Metropolitan Administration.
The Lead Carpenter, Mr. Somchai Prasert, has confirmed that his workshop in Thailand Bangkok holds a valid Class B Carpenter Contractor License (License No. TH-CARP-2019-00452) issued by the Ministry of Labour, Thailand. All Carpenter team members assigned to this project shall possess a minimum of five (5) years of documented experience in commercial carpentry and shall be insured under the contractor's comprehensive liability policy.
3. Line Items – Carpenter Materials and Labour
	No.
	Description
	Qty
	Unit
	Unit Price (THB)
	Amount (THB)
	Delivery

	1
	Custom teak wood office cabinetry (design, fabrication, and installation) – Carpenter work
	24
	sets
	48,500.00
	1,164,000.00
	Week 3

	2
	Engineered oak flooring – 12 mm, pre-finished, including underlayment and installation by Carpenter crew
	320
	sqm
	2,850.00
	912,000.00
	Week 2

	3
	Custom-built mahogany reception desk with integrated LED lighting – Carpenter fabrication
	1
	unit
	185,000.00
	185,000.00
	Week 4

	4
	Acoustic wood paneling for conference rooms (eucalyptus, 18 mm) – Carpenter installation
	185
	sqm
	3,200.00
	592,000.00
	Week 3

	5
	Staircase handrail and balustrade in solid rosewood – Carpenter craftsmanship
	1
	set
	265,000.00
	265,000.00
	Week 5

	6
	Storage shelving units, powder-coated steel frame with teak shelves – Carpenter assembly
	16
	units
	12,750.00
	204,000.00
	Week 4

	7
	On-site Carpenter labour (skilled Carpenter team of 6, including Lead Carpenter) – 45 working days
	45
	days
	18,600.00
	837,000.00
	Weeks 1–6

	8
	Wood finishing, sanding, and varnishing (water-based, low-VOC, TIS certified)
	1
	lot
	96,000.00
	96,000.00
	Week 6

	9
	Project management, site supervision, and quality assurance by Lead Carpenter
	1
	lot
	72,000.00
	72,000.00
	Full term

	10
	Waste removal, site cleanup, and disposal in accordance with Bangkok Metropolitan Administration regulations
	1
	lot
	28,000.00
	28,000.00
	Full term


4. Financial Summary
	Description
	Amount (THB)

	Subtotal (Items 1–10)
	4,355,000.00

	VAT @ 7% (Thailand Value Added Tax)
	304,850.00

	Grand Total (THB)
	4,659,850.00

	Amount in words: Four Million Six Hundred Fifty-Nine Thousand Eight Hundred Fifty Baht only.


5. Delivery and Site Access – Thailand Bangkok
All Carpenter materials and fabricated components shall be delivered to the project site at 1209 Phahonyothin Road, Chatuchak, Thailand Bangkok. The Carpenter contractor is responsible for all logistics, including transportation within the Bangkok metropolitan area, loading, unloading, and secure on-site storage. Delivery windows shall be between 08:00 and 17:00 on weekdays only, in compliance with Bangkok traffic regulations and the building management's access policy. The Lead Carpenter must submit a detailed delivery schedule to the Buyer's Project Director no later than seven (7) calendar days prior to each delivery milestone.
6. Payment Terms
Payment for this Purchase Order shall be made in the following instalments via bank transfer to the Carpenter contractor's designated account (Bank of Ayudhya, Account No. 411-2-567890-1, Bangkok Master Carpenter Workshop Co., Ltd.):
· Instalment 1 (30%): THB 1,397,955.00 – Due upon signing of this Purchase Order and submission of the detailed Carpenter work plan.
· Instalment 2 (40%): THB 1,863,940.00 – Due upon completion of all on-site Carpenter fabrication and installation (Week 5).
· Instalment 3 (30%): THB 1,397,955.00 – Due upon final inspection, sign-off, and handover (Week 7).
Payment is due within fourteen (14) calendar days of receipt of a valid VAT invoice from the Carpenter contractor. Late payments shall accrue interest at 1.5% per month as stipulated under Thai commercial law.
7. Terms and Conditions
1. This Purchase Order is governed by the Civil and Commercial Code of Thailand. Any disputes shall be resolved through arbitration in Bangkok, Thailand, under the rules of the Thai Arbitration Institute.
1. The Carpenter contractor warrants that all wood materials are legally sourced, free from illegal logging, and comply with the Forest Act B.E. 2484 (1941) of Thailand and its amendments.
1. The Carpenter contractor shall maintain a minimum of THB 5,000,000 in public liability insurance and THB 2,000,000 in workers' compensation coverage for all Carpenter team members throughout the project duration.
1. The Buyer reserves the right to conduct unannounced quality inspections at the Carpenter workshop in Thailand Bangkok and at the project site. Any non-conforming work must be rectified at the Carpenter contractor's sole expense within five (5) working days.
1. The project timeline is estimated at seven (7) weeks from the date of commencement. Delays attributable to the Carpenter contractor exceeding ten (10) working days shall result in a penalty of 0.5% of the total Purchase Order value per day of delay, capped at 10%.
1. All Carpenter workmanship shall carry a minimum warranty of two (2) years from the date of final acceptance, covering structural integrity, joinery, and finishing defects.
1. This Purchase Order may only be amended in writing, signed by both parties. Verbal instructions do not constitute a valid amendment.
1. The Carpenter contractor shall comply with all occupational health and safety regulations enforced by the Ministry of Labour, Thailand, and the Bangkok Metropolitan Administration's construction safety guidelines.
8. Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for Carpenter services in Thailand Bangkok. This document constitutes a binding commercial agreement effective from the date of the last signature.
For and on behalf of the Buyer:
Siam Interiors & Construction Co., Ltd.
Name: Mr. Anan Chaiyasit
Title: Project Director
Signature: ___________________________
Date: ___________________________
For and on behalf of the Carpenter Contractor:
Bangkok Master Carpenter Workshop Co., Ltd.
Name: Mr. Somchai Prasert
Title: Lead Carpenter & Owner
Signature: ___________________________
Date: ___________________________
This Purchase Order (PO-THB-2025-04782) was prepared for Carpenter services in Thailand Bangkok. Document generated on 14 June 2025. All references to "Carpenter" denote the licensed carpentry contractor and their team. All monetary values are in Thai Baht (THB) unless otherwise stated.
