Purchase Order - Civil Engineer Services - Afghanistan Kabul
PURCHASE ORDER
Engineering & Infrastructure Development Authority
Office of the Chief Engineer, Kabul Province
Address: Darul Aman Road, District 4, Afghanistan Kabul
Telephone: +93 (700) 555-0142 | Email: procurement@eida-kabul.gov.af
Purchase Order No.: PO-2025-KBL-CE-0047
Date of Issue: 15 June 2025
1. Parties to This Purchase Order
Buyer (Issuing Authority):
Engineering & Infrastructure Development Authority (EIDA)
Procurement Division
Darul Aman Road, District 4
Afghanistan Kabul, 1000
Authorized Signatory: Eng. Farid Ahmadzai, Director of Procurement
Supplier / Service Provider:
Mawlana Jalaluddin Engineering Consultants LLC
Registered Office: Wazir Akbar Khan Boulevard
Afghanistan Kabul, 1000
Tax Registration No.: TRN-4471-8823
Authorized Signatory: Eng. Rahimullah Noori, Principal Civil Engineer
2. Scope of Work and Description of Services
This Purchase Order is issued to formally engage the services of a qualified Civil Engineer and associated engineering consultancy team to provide comprehensive structural design, site supervision, and quality assurance services for the reconstruction of the Kabul River Bridge Approach Roads and associated drainage infrastructure in Afghanistan Kabul. The Civil Engineer shall be responsible for all phases of the project including preliminary surveys, detailed structural design, preparation of construction drawings, material specifications, on-site supervision, and final acceptance testing in accordance with the Afghan National Building Code and applicable international engineering standards.
3. Line Items and Pricing
	Item No.
	Description of Service
	Quantity
	Unit
	Unit Price (AFN)
	Total (AFN)

	01
	Engagement of Lead Civil Engineer (minimum 15 years experience in structural and geotechnical design) for full project duration
	1
	Professional
	450,000
	450,000

	02
	Site survey, topographic mapping, and geotechnical investigation of the Kabul River Bridge Approach Roads corridor in Afghanistan Kabul
	1
	Lump Sum
	320,000
	320,000

	03
	Detailed structural design and construction drawings for reinforced concrete bridge approach spans, retaining walls, and stormwater drainage channels
	1
	Lump Sum
	580,000
	580,000

	04
	On-site construction supervision and quality control by the Civil Engineer and two (2) assistant engineers for a period of 18 months
	18
	Months
	95,000
	1,710,000

	05
	Material testing, non-destructive testing, and final acceptance inspection reports for all structural elements in Afghanistan Kabul
	1
	Lump Sum
	275,000
	275,000

	06
	Preparation of as-built drawings, operation and maintenance manuals, and final project documentation
	1
	Lump Sum
	145,000
	145,000

	TOTAL CONTRACT VALUE (AFN):
	3,480,000

	TOTAL CONTRACT VALUE (USD, approximate):
	12,103.45


4. Payment Terms and Schedule
Payment under this Purchase Order shall be made in the following installments, subject to satisfactory completion and written approval by the Buyer's project verification team:
	Milestone
	Percentage
	Amount (AFN)
	Payment Trigger

	Advance Payment
	15%
	522,000
	Upon execution of this Purchase Order and submission of performance bond

	Design Completion
	25%
	870,000
	Approval of all structural design drawings and specifications

	Construction Supervision (Monthly)
	45%
	1,566,000
	Monthly progress certified by the Buyer's site representative

	Final Acceptance
	15%
	522,000
	Submission of as-built documents and final acceptance certificate


All payments shall be made via bank transfer to the Supplier's designated account in Afghanistan Kabul within thirty (30) calendar days of receipt of a valid invoice and supporting documentation.
5. Terms and Conditions
1. Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the Islamic Emirate of Afghanistan, with the project site located in Afghanistan Kabul. Any disputes arising from this Purchase Order shall be resolved through arbitration in Kabul in accordance with the Afghan Arbitration Law.
1. Qualifications of the Civil Engineer: The Lead Civil Engineer engaged under this Purchase Order must hold a minimum of a Bachelor's degree in Civil Engineering from an accredited institution, possess a valid professional engineering license issued by the Afghan Engineering Council, and demonstrate a minimum of fifteen (15) years of progressive experience in structural design and construction supervision of bridge and road infrastructure projects in Afghanistan Kabul or comparable seismic zones.
1. Performance Bond: The Supplier shall furnish a performance bond in the amount of ten percent (10%) of the total contract value, issued by a licensed financial institution operating in Afghanistan Kabul, prior to the release of the advance payment.
1. Insurance: The Supplier shall maintain comprehensive professional liability insurance, workers' compensation coverage, and third-party liability insurance for the entire duration of the engagement. All insurance policies shall name the Buyer as an additional insured party.
1. Compliance with Local Regulations: All engineering services rendered under this Purchase Order shall comply with the Afghan National Building Code, the Kabul Municipality Zoning and Development Regulations, and all applicable environmental and safety standards enforced in Afghanistan Kabul.
1. Intellectual Property: All design documents, drawings, reports, and specifications produced by the Civil Engineer and the consultancy team under this Purchase Order shall become the exclusive property of the Buyer upon full payment. The Supplier shall not reproduce, distribute, or use such documents for any other project without prior written consent.
1. Termination: Either party may terminate this Purchase Order with thirty (30) days' written notice in the event of material breach by the other party. In the event of termination for convenience by the Buyer, the Supplier shall be compensated for all work satisfactorily completed up to the date of termination, less any retainage.
1. Force Majeure: Neither party shall be liable for delays or failures in performance resulting from events beyond reasonable control, including but not limited to natural disasters, civil unrest, or government-imposed restrictions affecting operations in Afghanistan Kabul.
1. Confidentiality: All information exchanged under this Purchase Order, including project specifications, site data, and financial terms, shall be treated as strictly confidential by both parties and shall not be disclosed to third parties without mutual written agreement.
1. Validity: This Purchase Order shall remain valid for a period of eighteen (18) months from the date of issue, or until the completion of all services described herein, whichever occurs first. Any extension of the project timeline must be documented through a formal amendment to this Purchase Order signed by both parties.
6. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to all terms and conditions set forth in this Purchase Order for the engagement of Civil Engineer services in Afghanistan Kabul. This document constitutes a binding agreement between the Buyer and the Supplier effective from the date of the last signature below.
For and on behalf of the Buyer:
Engineering & Infrastructure Development Authority
Name: Eng. Farid Ahmadzai
Title: Director of Procurement
Signature: ___________________________
Date: ___________________________
Official Seal:
For and on behalf of the Supplier:
Mawlana Jalaluddin Engineering Consultants LLC
Name: Eng. Rahimullah Noori
Title: Principal Civil Engineer
Signature: ___________________________
Date: ___________________________
Company Stamp:
This Purchase Order (PO-2025-KBL-CE-0047) was issued by the Engineering & Infrastructure Development Authority, Afghanistan Kabul. This document is valid only when bearing the original signatures and official seals of both parties. Unauthorized reproduction or distribution of this Purchase Order is strictly prohibited.
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