Purchase Order - Civil Engineer Services - Colombia Bogotá
PURCHASE ORDER
Professional Civil Engineer Services – Colombia Bogotá
PURCHASE ORDER NO.: PO-CIV-BOG-2025-0487
DATE OF ISSUE: June 12, 2025
VALID UNTIL: July 12, 2025
CURRENCY: Colombian Peso (COP)
BUYER: Constructora Andina S.A.S.
ADDRESS: Calle 93 No. 15-42, Piso 12
CITY: Bogotá D.C., Colombia
NIT: 901.234.567-8
CONTACT: procurement@constructoraandina.co
1. VENDOR / SERVICE PROVIDER INFORMATION
	Field
	Details

	Company Name
	Ingeniería Estructural del Caribe Ltda.

	Professional Lead
	Ing. Carlos Alberto Restrepo Gómez – Civil Engineer, Registered with the Colombian Chamber of Engineers (Cámara Colombiana de la Construcción – CAMCONSTRUCIÓN)

	Address
	Carrera 11 No. 85-30, Oficina 405, Zona Rosa, Bogotá D.C., Colombia

	NIT
	830.456.789-1

	Professional License No.
	CC-BOG-2019-44521 (Civil Engineer, Structural and Geotechnical Specialization)

	Contact Email
	ingenieria@estructuralcaribe.co

	Phone
	+57 (601) 743 2210


2. DESCRIPTION OF SERVICES – CIVIL ENGINEER SCOPE OF WORK
This Purchase Order is issued by Constructora Andina S.A.S. to engage the services of a qualified Civil Engineer and their associated technical team for the design, supervision, and structural verification of the "Torre Empresarial Norte" construction project located in the Usaquén locality of Bogotá, Colombia. The Civil Engineer shall be responsible for all structural calculations, geotechnical assessments, seismic design compliance in accordance with the Colombian National Seismic Design Standard (NSR-10), and ongoing site supervision throughout the construction phase in Bogotá D.C.
The scope of work encompasses the full lifecycle of civil engineering services, including but not limited to: preliminary structural design, detailed engineering drawings, material specifications, load calculations, foundation design, concrete mix design, steel reinforcement detailing, and final as-built documentation. All deliverables must comply with the applicable building codes and regulations of the District Capital of Bogotá, including the Plan de Ordenamiento Territorial (POT) of Bogotá and the technical standards issued by the Secretaría de Planeación Distrital.
3. LINE ITEMS AND PRICING
	Item No.
	Description of Civil Engineering Service
	Unit
	Qty
	Unit Price (COP)
	Total (COP)

	01
	Structural design and engineering calculations for a 22-story reinforced concrete tower, including seismic analysis per NSR-10, performed by a licensed Civil Engineer in Bogotá, Colombia
	Lump Sum
	1
	185,000,000
	185,000,000

	02
	Geotechnical investigation and foundation design for the project site in the Usaquén locality, Bogotá D.C., Colombia, including borehole logging, soil classification, and pile design
	Lump Sum
	1
	92,500,000
	92,500,000

	03
	On-site construction supervision by the Civil Engineer and a team of three (3) junior engineers for a period of 18 months, covering all structural and civil works phases in Bogotá, Colombia
	Month
	18
	28,000,000
	504,000,000

	04
	Preparation of detailed construction drawings, structural shop drawings, and reinforcement schedules for all floors and structural elements
	Lump Sum
	1
	67,000,000
	67,000,000

	05
	Material testing coordination and quality control oversight for concrete, steel, and masonry works in compliance with Colombian technical standards (NTC)
	Lump Sum
	1
	45,000,000
	45,000,000

	06
	Final as-built documentation, structural certification, and handover report for submission to the Bogotá District Construction Authority (Secretaría de Obras Públicas)
	Lump Sum
	1
	38,500,000
	38,500,000

	SUBTOTAL
	932,000,000

	VAT (IVA) – 19% (Colombia)
	177,080,000

	GRAND TOTAL (COP)
	1,109,080,000


4. TERMS AND CONDITIONS
4.1 Performance Location: All services under this Purchase Order shall be performed at the project site located at Avenida Caracas No. 110-45, Usaquén, Bogotá D.C., Colombia, and at the vendor's engineering office in Bogotá, Colombia. The Civil Engineer shall maintain a minimum on-site presence of five (5) working days per week during active construction phases.
4.2 Payment Terms: Payment shall be made in Colombian Pesos (COP) via bank transfer to the vendor's account in Colombia. Invoices shall be submitted monthly. Payment terms are Net 30 days from the date of invoice acceptance. A retention of 10% shall be held from each progress payment and released upon final project completion and acceptance of the as-built documentation by the Bogotá District Construction Authority.
4.3 Professional Qualifications: The lead Civil Engineer must hold a valid professional registration with the Colombian Ministry of Housing, City and Territory (Ministerio de Vivienda, Ciudad y Territorio) and must be in good standing with the local professional chamber in Bogotá. The vendor shall provide proof of professional liability insurance (seguro de responsabilidad civil profesional) with a minimum coverage of COP 500,000,000, valid throughout the duration of the contract in Colombia.
4.4 Regulatory Compliance: All engineering deliverables must comply with the Colombian National Seismic Design Standard (NSR-10), the Colombian Technical Standards (NTC) for structural concrete and steel, the POT of Bogotá, and all applicable environmental regulations of the District Capital. The Civil Engineer is responsible for obtaining and maintaining all necessary permits and licenses from the relevant Bogotá municipal authorities.
4.5 Intellectual Property: All drawings, calculations, reports, and documentation produced under this Purchase Order shall become the exclusive property of Constructora Andina S.A.S. upon full payment. The Civil Engineer shall not reuse, reproduce, or disclose any project-specific information without prior written consent.
4.6 Termination: Either party may terminate this Purchase Order with thirty (30) days written notice. In the event of termination, the vendor shall be compensated for all services rendered up to the termination date, less applicable retention. Termination for cause (material breach, professional negligence, or failure to meet Colombian regulatory requirements) shall be effective immediately upon written notice.
4.7 Dispute Resolution: Any dispute arising from this Purchase Order shall be resolved through mediation in Bogotá, Colombia, in accordance with the Colombian Civil Procedure Code. If mediation fails, disputes shall be submitted to the competent commercial courts of Bogotá D.C., Colombia.
5. DELIVERY SCHEDULE AND MILESTONES
	Milestone
	Deliverable
	Due Date

	M1
	Preliminary structural design and geotechnical report
	August 15, 2025

	M2
	Detailed structural drawings and calculations (all floors)
	October 30, 2025

	M3
	Foundation construction supervision (months 1–6)
	April 30, 2026

	M4
	Superstructure construction supervision (months 7–18)
	October 31, 2026

	M5
	Final as-built documentation and structural certification
	December 15, 2026


6. AUTHORIZED SIGNATURES
FOR THE BUYER (Constructora Andina S.A.S.)
_______________________________
María Fernanda Ospina Ruiz
Director of Procurement
Date: _______________
FOR THE VENDOR (Ingeniería Estructural del Caribe Ltda.)
_______________________________
Ing. Carlos Alberto Restrepo Gómez
Civil Engineer – Professional License CC-BOG-2019-44521
Date: _______________
This Purchase Order is governed by the laws of the Republic of Colombia. All references to "Bogotá" refer to the District Capital of Bogotá (Bogotá D.C.), Colombia. This document is valid only when signed by both parties and is subject to the terms and conditions stated herein. PO-CIV-BOG-2025-0487.
