# Purchase Order - Civil Engineer Services - Alexandria, Egypt

# PURCHASE ORDER

## Civil Engineering Services & Structural Consultation

Al-Ahram Construction & Development Co., Ltd.

142 Corniche El-Nil Street, Smouha District, Alexandria, Egypt

Tel: +20 3 485 2210 | Email: procurement@alahramcd.com.eg

Purchase Order No.: PO-EG-ALX-2025-04782

Date of Issue: 14 June 2025

Valid Until: 14 July 2025

Project Reference: ALEX-RES-2025-Phase II

Payment Terms: Net 30 Days

Currency: Egyptian Pound (EGP)

### Buyer (Issuing Party)

Company: Al-Ahram Construction & Development Co., Ltd.

Address: 142 Corniche El-Nil Street, Smouha, Alexandria, Egypt

Tax Registration No.: 552-881-447-003

Authorized Signatory: Mr. Hassan El-Sayed, Procurement Director

### Supplier / Service Provider

Civil Engineer: Eng. Mahmoud Abdel-Rahman Tawfik

Firm: Tawfik & Associates Civil Engineering Bureau

Address: 27 Fouad Street, Mansheya, Alexandria, Egypt

Professional License No.: EGY-CE-2019-004471 (Alexandria Governorate)

Contact: +20 100 554 8821 | m.tawfik@tawfikce.com.eg

1. SCOPE OF WORK – CIVIL ENGINEER SERVICES IN ALEXANDRIA, EGYPT

This Purchase Order is issued by Al-Ahram Construction & Development Co., Ltd. to engage the services of a licensed Civil Engineer for the design, structural analysis, site supervision, and technical consultancy of the ALEX-RES-2025 residential development project located in the Montazah District, Alexandria, Egypt. The Civil Engineer shall provide all professional services in strict compliance with the Egyptian Building Code (Law No. 119 of 2008 and its amendments), the Alexandria Governorate Municipal Building Regulations, and all applicable standards issued by the Egyptian Organization for Standardization and Quality (EOS).

2. LINE ITEMS AND PRICING

| Item No. | Description of Civil Engineering Service | Unit | Qty | Unit Price (EGP) | Total (EGP) |
| --- | --- | --- | --- | --- | --- |
| 01 | Structural design and load calculation for 12-storey residential tower (Alexandria seismic zone II per Egyptian Code) | Lump Sum | 1 | 185,000.00 | 185,000.00 |
| 02 | Geotechnical site investigation coordination and foundation design (coastal soil conditions, Alexandria shoreline) | Lump Sum | 1 | 92,500.00 | 92,500.00 |
| 03 | Preparation of complete structural drawings, rebar schedules, and concrete mix designs for Alexandria municipal approval | Lump Sum | 1 | 128,000.00 | 128,000.00 |
| 04 | On-site structural supervision and quality control (minimum 3 days per week for 14 months of construction) | Month | 14 | 22,000.00 | 308,000.00 |
| 05 | Compliance review with Alexandria Governorate Building Control Department and submission of all required civil engineering documentation | Lump Sum | 1 | 45,000.00 | 45,000.00 |
| 06 | As-built documentation, final structural certification, and handover report for the Alexandria project file | Lump Sum | 1 | 38,500.00 | 38,500.00 |
| SUBTOTAL |  |  |  |  | 801,500.00 |
| VAT (14% – Egyptian Tax Authority) |  |  |  |  | 112,210.00 |
| GRAND TOTAL (EGP) |  |  |  |  | 913,710.00 |

3. TERMS AND CONDITIONS

- Applicable Jurisdiction: This Purchase Order and all associated civil engineering services shall be governed by the laws of the Arab Republic of Egypt. Any disputes arising from this Purchase Order shall be resolved through the competent courts of Alexandria, Egypt.

- Professional Licensure: The Civil Engineer, Eng. Mahmoud Abdel-Rahman Tawfik, warrants that he holds a valid professional license issued by the Alexandria Governorate and is registered with the Egyptian Engineers Syndicate. The Civil Engineer shall maintain this licensure throughout the duration of this Purchase Order.

- Compliance with Alexandria Regulations: All structural designs, calculations, and supervision activities performed by the Civil Engineer shall conform to the Alexandria Municipal Building Code, the Egyptian Seismic Design Code (particularly relevant given Alexandria's coastal and seismic classification), and the Egyptian Civil Defense requirements for structural safety.

- Delivery and Milestones: The Civil Engineer shall deliver all structural design documents within 45 calendar days of the Purchase Order acceptance date. Site supervision shall commence no later than 30 days after the Purchase Order effective date and shall continue for the full 14-month construction period in Alexandria.

- Payment Schedule: Payment shall be made in three installments: 30% upon Purchase Order acceptance, 40% upon completion and municipal approval of all structural drawings, and 30% upon final as-built certification. All payments shall be made in Egyptian Pounds via bank transfer to the Civil Engineer's designated account with a licensed Egyptian bank.

- Insurance and Liability: The Civil Engineer shall maintain professional indemnity insurance with a minimum coverage of EGP 2,000,000, valid throughout the project duration in Alexandria. The Civil Engineer shall be liable for any structural defects attributable to design errors or inadequate supervision.

- Confidentiality: All project data, site plans, and structural calculations related to this Alexandria development shall be treated as confidential by the Civil Engineer and shall not be disclosed to any third party without written consent from Al-Ahram Construction & Development Co., Ltd.

- Termination: Either party may terminate this Purchase Order with 30 days' written notice. In the event of termination, the Civil Engineer shall be compensated for all services rendered up to the termination date, and all completed design documents shall be delivered to the Buyer.

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters affecting the Alexandria coastline, government-mandated construction halts, or civil unrest within Egypt.

4. ACCEPTANCE AND AUTHORIZATION

By signing below, both parties acknowledge and agree to all terms, conditions, and scope of work outlined in this Purchase Order for the engagement of the Civil Engineer in Alexandria, Egypt. This Purchase Order constitutes a binding agreement between the Buyer and the Civil Engineer service provider.

For and on behalf of the Buyer:

Al-Ahram Construction & Development Co., Ltd.

Mr. Hassan El-Sayed

Procurement Director

Date: _______________

For and on behalf of the Civil Engineer:

Tawfik & Associates Civil Engineering Bureau

Eng. Mahmoud Abdel-Rahman Tawfik

Licensed Civil Engineer – Alexandria, Egypt

Date: _______________

This Purchase Order (PO-EG-ALX-2025-04782) is issued for Civil Engineering services in Alexandria, Egypt. It is valid for 30 days from the date of issue. All communications regarding this Purchase Order shall be directed to the Procurement Department, Al-Ahram Construction & Development Co., Ltd., Alexandria, Egypt.

Document generated in accordance with Egyptian Commercial Law and Alexandria Municipal Procurement Guidelines.