Purchase Order - Civil Engineer Services - Egypt Cairo
PURCHASE ORDER
Professional Services Procurement — Civil Engineering Division
Issued in Egypt Cairo, Arab Republic of Egypt
Issuing Company (Buyer)
Nile Delta Infrastructure Development Co.
Address: 42 Corniche El Nil, Dokki District
Cairo, Egypt — P.O. Box 11455
Tax Registration No.: 552-883-441
Commercial Reg. No.: CR-2019-0044721
Contact: procurement@niledelta-infrastructure.eg
Phone: +20 2 2735 8890
Service Provider (Vendor)
Eng. Mahmoud Hassan El-Sayed
Civil Engineer — Licensed Practitioner
Address: 18 El-Maadi St., Maadi District
Cairo, Egypt — P.O. Box 11720
Engineering License No.: CE-EGY-2014-08832
Chamber of Engineers Reg.: 44712 (Cairo Branch)
Contact: m.hassan.engineer@gmail.com
Phone: +20 100 445 6721
Purchase Order No.: PO-2025-CE-00347
Date of Issue: 14 June 2025
Project Reference: NDID-Cairo-Phase3
Valid Until: 14 July 2025
Description of Procured Services
This Purchase Order is issued by Nile Delta Infrastructure Development Co. to engage the services of a qualified Civil Engineer for the design, supervision, and technical oversight of the Phase III residential and commercial development project located in the New Administrative Capital corridor, Egypt Cairo. The Civil Engineer shall be responsible for structural design, geotechnical assessment, construction supervision, and compliance verification in accordance with Egyptian Building Code (EBC 2021) and all applicable municipal regulations of the Cairo Governorate.
Line Items & Pricing
	#
	Service Description
	Quantity
	Unit Rate (EGP)
	Total (EGP)
	Duration

	1
	Structural design and load calculations for 12-story residential tower (concrete frame system) per EBC 2021 seismic zone 3 requirements applicable to Egypt Cairo
	1 Lot
	485,000
	485,000
	60 days

	2
	Geotechnical investigation review and foundation design (pile and raft) for the project site in 6th October City, Egypt Cairo
	1 Lot
	220,000
	220,000
	30 days

	3
	On-site construction supervision and quality assurance (Civil Engineer present minimum 5 days/week during active construction phase)
	18 Months
	95,000
	1,710,000
	18 months

	4
	As-built documentation, final inspection reports, and handover certification to Cairo Governorate Building Authority
	1 Lot
	135,000
	135,000
	45 days

	5
	Emergency structural assessment and remediation design (standby service, activated only upon written request)
	1 Lot
	75,000
	75,000
	On demand

	Subtotal:
	2,625,000
	

	VAT (14% — Egyptian Tax Authority):
	367,500
	

	Grand Total (EGP):
	2,992,500
	


Terms and Conditions
1. Scope of Work: The Civil Engineer shall perform all structural, geotechnical, and supervisory services as described in the line items above. All deliverables must comply with the Egyptian Building Code (EBC 2021), the Cairo Governorate Municipal Regulations, and the standards published by the Egyptian Organization for Standardization and Quality (EOS).
1. Licensing and Compliance: The Civil Engineer must maintain a valid professional license issued by the Egyptian Engineers Syndicate (Cairo Branch) throughout the entire contract period. Any lapse in licensure shall constitute grounds for immediate termination of this Purchase Order.
1. Payment Schedule: Payment shall be made in four (4) equal installments of EGP 748,125 each, due within thirty (30) calendar days of the Buyer's written acceptance of each milestone deliverable. Payment shall be processed via bank transfer to the Civil Engineer's designated account at National Bank of Egypt, Cairo branch.
1. Commencement and Timeline: Services shall commence on 1 July 2025. The Civil Engineer shall submit a detailed project schedule within seven (7) days of receiving this Purchase Order. All timelines are subject to approval by the Cairo Governorate Building Inspection Department.
1. Intellectual Property: All design documents, calculations, drawings, and reports produced under this Purchase Order shall become the exclusive property of Nile Delta Infrastructure Development Co. upon full payment. The Civil Engineer retains the right to reference the project in professional portfolios with prior written consent.
1. Insurance: The Civil Engineer shall maintain professional indemnity insurance with a minimum coverage of EGP 5,000,000, valid throughout the project duration in Egypt Cairo. A certificate of insurance shall be submitted prior to commencement.
1. Termination: Either party may terminate this Purchase Order with thirty (30) days' written notice. In the event of termination for convenience, the Civil Engineer shall be compensated for all services rendered up to the termination date, plus a 10% completion premium on partially completed work items.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall be resolved through amicable negotiation. Failing resolution within thirty (30) days, the matter shall be referred to arbitration under the rules of the Egyptian Arbitration Center (EAC) in Cairo. The governing law shall be the laws of the Arab Republic of Egypt.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-mandated shutdowns in Egypt Cairo, or acts of war, as defined under Egyptian Civil Law Article 147.
1. Confidentiality: The Civil Engineer agrees to maintain strict confidentiality regarding all project specifications, client information, and proprietary data. This obligation survives the termination of this Purchase Order for a period of five (5) years.
Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order. This document constitutes a binding agreement for the procurement of Civil Engineer professional services in Egypt Cairo.
For and on behalf of the Buyer:
Nile Delta Infrastructure Development Co.
Authorized Signatory
Name: Dr. Ahmed Fathy El-Naggar
Title: Chief Procurement Officer
Date: _______________
For and on behalf of the Vendor:
Civil Engineer — Service Provider
Civil Engineer
Name: Eng. Mahmoud Hassan El-Sayed
License No.: CE-EGY-2014-08832
Date: _______________
[Company Seal — Nile Delta Infrastructure Development Co.]     [Engineers Syndicate Stamp — Cairo Branch]
Important Notice: This Purchase Order is governed by the laws of the Arab Republic of Egypt. All services described herein are to be performed within the jurisdiction of Egypt Cairo. The Civil Engineer is required to register this engagement with the Cairo Branch of the Egyptian Engineers Syndicate within fourteen (14) days of acceptance. This document must be presented to the Cairo Governorate Building Authority as part of the project permit application. A copy of this Purchase Order shall be retained by both parties for a minimum period of seven (7) years in compliance with Egyptian commercial record-keeping regulations.
