Purchase Order - Civil Engineer Services - Ivory Coast Abidjan
PURCHASE ORDER
Société Ivoirienne de Bâtiment et Travaux Publics S.A. (SIBTP)
12 Boulevard de Vridi, Cocody, Abidjan, République de Côte d'Ivoire
Tel: +225 27 22 45 67 89 | Email: procurement@sibtp.ci | RCCM: CI-ABJ-2019-B-45217
Purchase Order No.: PO-SIBTP-2025-00847
Date of Issue: 15 June 2025
Valid Until: 15 August 2025
Project Reference: ABJ-RES-2025-034
Payment Terms: Net 30 Days
Currency: West African CFA Franc (XOF)
1. Supplier / Service Provider Information
Civil Engineer: M. Kouassi Adjoua Bernard
Professional Firm: Cabinet d'Ingénierie Kouassi & Associés (CIKA)
Address: 45 Avenue de la Paix, Plateau, Abidjan, Ivory Coast
Professional License No.: ORDRE-ING-CIV-2018-00342
Registration: Ordre des Ingénieurs Civils de Côte d'Ivoire
Tax Identification (NIF): CI-ABJ-784521963
Contact: +225 07 08 45 12 34 | b.kouassi@cika.ci
2. Description of Services and Deliverables
This Purchase Order is issued by SIBTP to engage the services of the above-named Civil Engineer for the design, structural analysis, and technical supervision of the residential construction project located in the Cocody district of Ivory Coast Abidjan. The scope of work encompasses all civil engineering disciplines required for the successful completion of the project in compliance with the Ivorian Building Code (Code de la Construction) and the regulations of the Direction de l'Urbanisme et de l'Habitation (DUH) of Abidjan.
	Item No.
	Description of Civil Engineering Services
	Quantity
	Unit
	Unit Price (XOF)
	Total (XOF)

	01
	Geotechnical investigation and soil analysis of the construction site in Cocody, Abidjan, including borehole drilling (minimum 3 points) and laboratory testing per Ivorian standards
	1
	Lump Sum
	4,500,000
	4,500,000

	02
	Structural design and calculation of reinforced concrete foundations, columns, beams, and slabs for a 4-story residential building (approx. 1,200 m² total floor area)
	1
	Lump Sum
	12,000,000
	12,000,000

	03
	Preparation of complete architectural and structural drawing sets (minimum 3 revisions) including foundation plans, structural elevations, section details, and reinforcement schedules
	1
	Lump Sum
	6,800,000
	6,800,000

	04
	Technical supervision and site inspection of civil works execution (foundations, superstructure, and masonry) over a 14-month construction period in Abidjan
	14
	Months
	1,850,000
	25,900,000

	05
	Material quality control: testing of concrete mix designs, steel reinforcement sampling, and aggregate grading per NF EN standards adopted in Côte d'Ivoire
	1
	Lump Sum
	3,200,000
	3,200,000

	06
	Final as-built documentation, structural compliance certificate, and submission of all technical files to the DUH Abidjan for occupancy permit
	1
	Lump Sum
	2,500,000
	2,500,000

	SUBTOTAL
	54,900,000

	VAT (18% - Côte d'Ivoire)
	9,882,000

	GRAND TOTAL
	64,782,000


3. Project Location and Site Access
The construction site for which this Civil Engineer is engaged is situated at Parcel No. 782, Quartier Angré 8e Tranche, Cocody, Ivory Coast Abidjan. The Civil Engineer shall have unrestricted access to the site during all working hours (Monday to Saturday, 07:00 to 17:00) and shall coordinate with the site manager appointed by SIBTP. All site visits and inspections shall be conducted in accordance with the health and safety protocols mandated by the Ivorian Ministry of Public Works and Housing.
4. Terms and Conditions
1. Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the République de Côte d'Ivoire, specifically the Ivorian Civil Code, the Code des Marchés Publics, and the regulations of the Ordre des Ingénieurs Civils de Côte d'Ivoire. Any disputes arising from this Purchase Order shall be submitted to the competent courts of Abidjan, Ivory Coast.
1. Payment Schedule: Payment shall be made in three installments: 30% upon signing of this Purchase Order and commencement of geotechnical work; 40% upon delivery and approval of all structural design documents; and 30% upon completion of site supervision and issuance of the final compliance certificate. All payments shall be made via bank transfer to the account of the Civil Engineer as specified in Section 5.
1. Timeline: The Civil Engineer shall deliver the geotechnical report within 21 calendar days of the issue date of this Purchase Order. Structural design documents shall be delivered within 60 calendar days. Site supervision shall commence no later than 90 days from the issue date and shall continue for the full 14-month construction period.
1. Professional Liability: The Civil Engineer shall maintain professional indemnity insurance with a minimum coverage of 50,000,000 XOF throughout the duration of this engagement, as required by the Ordre des Ingénieurs Civils de Côte d'Ivoire. A certificate of insurance shall be provided to SIBTP prior to commencement of work.
1. Intellectual Property: All drawings, calculations, reports, and technical documents produced by the Civil Engineer under this Purchase Order shall become the exclusive property of SIBTP upon full payment. The Civil Engineer retains the right to reference the project in professional portfolios with prior written consent from SIBTP.
1. Termination: Either party may terminate this Purchase Order with 30 days' written notice. In the event of termination by SIBTP without cause, the Civil Engineer shall be compensated for all work completed up to the date of termination. In the event of termination due to professional negligence or breach of the Ivorian Building Code by the Civil Engineer, no further payment shall be due and SIBTP reserves the right to claim damages.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, civil unrest in the Abidjan metropolitan area, or government-mandated work stoppages, provided that the affected party notifies the other in writing within 7 days of the event.
1. Compliance: The Civil Engineer warrants that all services rendered under this Purchase Order shall comply with the Ivorian Building Code (Code de la Construction), the seismic design provisions applicable to the Abidjan region (Zone Sismique 2), and all environmental regulations of the Direction de l'Environnement et de la Lutte contre les Changements Climatiques (DELCC) of Côte d'Ivoire.
5. Payment Details
Beneficiary: Cabinet d'Ingénierie Kouassi & Associés (CIKA)
Bank: Société Générale Côte d'Ivoire
Branch: Plateau, Abidjan
Account Number: 00012 34567 89012 3456
SWIFT/BIC: SOGCABDJ
IBAN: CI18 00012 34567 89012 3456
6. Acceptance and Authorization
This Purchase Order constitutes a binding agreement between SIBTP and the Civil Engineer upon signature by both parties. By signing below, both parties acknowledge that they have read, understood, and agree to all terms and conditions set forth in this document. This Purchase Order is valid for a period of 60 days from the date of issue, after which it shall lapse unless renewed in writing.
For and on behalf of SIBTP (Buyer):
Name: Mme. Aya N'Guessan
Title: Director of Procurement & Contracts
Signature & Company Seal:

Date: _______________
For and on behalf of CIKA (Civil Engineer):
Name: M. Kouassi Adjoua Bernard
Title: Lead Civil Engineer / Managing Partner
Signature & Professional Stamp:

Date: _______________
This Purchase Order (No. PO-SIBTP-2025-00847) is issued in two (2) original copies, one for each party. Both copies carry equal legal validity under the laws of Côte d'Ivoire.
Société Ivoirienne de Bâtiment et Travaux Publics S.A. | Abidjan, Ivory Coast | All rights reserved.
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