Purchase Order - Civil Engineer Services - Kazakhstan Almaty
PURCHASE ORDER
Professional Services Procurement Document
PO No.: KZ-ALM-2025-CE-0047
	Date of Issue:
	15 June 2025

	Valid Until:
	15 July 2025

	Project Location:
	Kazakhstan Almaty, 050040, Al-Farabi Avenue, Building 12, Kazakhstan

	Currency:
	Kazakhstani Tenge (KZT)

	Governing Law:
	Republic of Kazakhstan, Civil Code and Construction Code


1. Purchasing Entity (Buyer)
	Company Name:
	Almaty Infrastructure Development JSC

	BIN (Tax ID):
	990140001234

	Address:
	45 Dostyk Avenue, Almaty, 050000, Kazakhstan

	Authorized Representative:
	Mr. Tolkyn Aitbekov, Chief Procurement Officer

	Contact:
	procurement@almatyinfra.kz | +7 (727) 312-45-67


2. Service Provider (Supplier / Civil Engineer)
	Professional Name:
	Ms. Aigerim Nurlanova, P.Eng.

	Professional Title:
	Civil Engineer – Structural and Geotechnical Specialist

	Individual Entrepreneur Reg. No.:
	IE-2024-ALM-78901

	Address:
	18 Abai Avenue, Apt. 204, Almaty, 050000, Kazakhstan

	Professional License:
	Ministry of Industry and Construction of Kazakhstan, License No. KZ-CE-2023-4456

	Contact:
	a.nurlanova@ce-almaty.kz | +7 (701) 555-88-99


3. Description of Procured Services
This Purchase Order is issued by Almaty Infrastructure Development JSC to formally engage the services of a qualified Civil Engineer for the design, supervision, and technical oversight of the Almaty Metro Extension Phase II project. The Civil Engineer shall provide all professional engineering services in accordance with the Republic of Kazakhstan national building codes, seismic design standards (SNiP 2.07.01-89 as amended), and the specific technical requirements outlined in the attached Scope of Work document (Annex A). All services shall be performed within the administrative boundaries of Kazakhstan Almaty city and its surrounding districts as designated by the project authority.
	Item No.
	Service Description
	Duration
	Unit
	Rate (KZT)
	Total (KZT)

	1
	Structural design and load analysis for underground tunnel sections (Civil Engineer – Structural)
	Months 1–4
	Month
	4,500,000
	18,000,000

	2
	Geotechnical investigation supervision and soil stability assessment (Civil Engineer – Geotechnical)
	Months 2–5
	Month
	3,800,000
	15,200,000

	3
	On-site construction supervision and quality assurance at Kazakhstan Almaty project site
	Months 4–14
	Month
	5,200,000
	57,200,000

	4
	Seismic compliance review and structural retrofitting recommendations
	Months 6–8
	Month
	4,100,000
	12,300,000

	5
	Final as-built documentation, commissioning reports, and handover to Kazakhstan Almaty municipal authority
	Months 14–16
	Month
	3,500,000
	7,000,000

	TOTAL CONTRACT VALUE (excluding VAT 12%)
	109,700,000

	VAT (12%)
	13,164,000

	GRAND TOTAL
	122,864,000 KZT


4. Terms and Conditions
1. Scope and Standards: The Civil Engineer shall perform all duties in strict compliance with the Kazakhstan national standards (GOST and SNiP), the Almaty city zoning regulations, and the specific project specifications. Any deviation from the approved design shall require written amendment to this Purchase Order.
1. Payment Schedule: Payment shall be made in monthly installments within 30 calendar days of receipt of an approved invoice. The first payment of 15% (KZT 18,429,600) shall be due upon execution of this Purchase Order. Subsequent payments shall be released upon milestone completion certified by the project manager.
1. Performance Bond: The Civil Engineer shall provide a performance bond equivalent to 10% of the total contract value, issued by a licensed bank operating in Kazakhstan, to be held by the Buyer for the duration of the project plus 12 months.
1. Insurance: The Civil Engineer shall maintain professional liability insurance with a minimum coverage of KZT 50,000,000, valid throughout the project period in Kazakhstan Almaty.
1. Intellectual Property: All design documents, calculations, reports, and drawings produced under this Purchase Order shall become the exclusive property of Almaty Infrastructure Development JSC upon full payment.
1. Termination: Either party may terminate this Purchase Order with 60 days written notice. In the event of termination for convenience, the Civil Engineer shall be compensated for all work completed and documented up to the termination date.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall first be subject to mediation in Kazakhstan Almaty. If unresolved within 30 days, the matter shall be referred to the Arbitration Court of Almaty City, Republic of Kazakhstan.
1. Compliance: The Civil Engineer warrants that all services shall comply with the anti-corruption legislation of the Republic of Kazakhstan and the labor regulations applicable in Kazakhstan Almaty.
5. Acceptance and Authorization
By signing below, both parties acknowledge that this Purchase Order constitutes a binding agreement for the procurement of Civil Engineer professional services in Kazakhstan Almaty, and that all terms, conditions, and specifications herein have been reviewed and accepted in full.
For and on behalf of the Buyer:
Name: Tolkyn Aitbekov
Title: Chief Procurement Officer
Company: Almaty Infrastructure Development JSC
Signature: _________________________
Date: _________________________
Company Seal:
For and on behalf of the Civil Engineer:
Name: Aigerim Nurlanova, P.Eng.
Title: Civil Engineer – Structural & Geotechnical
IE Reg. No.: IE-2024-ALM-78901
Signature: _________________________
Date: _________________________
Personal Seal:
This Purchase Order (PO No. KZ-ALM-2025-CE-0047) is issued under the procurement policies of Almaty Infrastructure Development JSC and the public procurement regulations of the Republic of Kazakhstan. All services are to be rendered in Kazakhstan Almaty. This document is valid for a period of 30 days from the date of issue. Unauthorized reproduction or distribution of this Purchase Order is prohibited.
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