Purchase Order - Civil Engineer Services - Qatar Doha
PURCHASE ORDER
Professional Services Procurement Document
PO No.: QD-CE-2025-04782
Issued for Civil Engineer Professional Services in Qatar Doha
Date of Issue: 15 June 2025 Valid Until: 15 September 2025 Project Reference: Doha Metro Extension Phase III
Parties Involved
Purchasing Party (Buyer)
Company: Al Rayyan Infrastructure Development W.L.L.
Address: Office 42, Level 7, Doha Business Bay, Street 23, Doha, Qatar
CR No.: 123456789
VAT No.: QV-890123456789
Contact: Mr. Khalid Al-Mansoori, Procurement Director
Email: procurement@alrayyaninfra.qa
Phone: +974-4455-6677
Supplier / Service Provider
Company: Gulf Structural Engineering Consultants LLC
Address: Plot 18, Industrial Area 3, Doha, Qatar
CR No.: 987654321
VAT No.: QV-789456123456
Contact: Dr. Sarah Al-Thani, Lead Civil Engineer
Email: contracts@gulfstructural.qa
Phone: +974-4488-9900
Scope of Purchase Order
This Purchase Order is issued by Al Rayyan Infrastructure Development W.L.L. to Gulf Structural Engineering Consultants LLC for the engagement of a qualified Civil Engineer and associated professional engineering services to be performed in Qatar Doha. The scope of work encompasses structural design review, site supervision, geotechnical assessment, and compliance verification for the Doha Metro Extension Phase III project located in the Al Wakrah district of Qatar Doha. The Civil Engineer shall hold a valid Qatar Engineers Council (QEC) registration and a minimum of fifteen (15) years of experience in large-scale infrastructure projects within the State of Qatar.
Line Items and Pricing
	Item No.
	Description of Service
	Quantity
	Unit
	Unit Price (QAR)
	Total (QAR)

	01
	Lead Civil Engineer – Structural Design Review & Approval (Doha Metro Extension Phase III)
	1
	Professional
	185,000.00
	185,000.00

	02
	Civil Engineer – Site Supervision & Quality Assurance (Full Project Duration)
	2
	Professionals
	120,000.00
	240,000.00

	03
	Geotechnical & Foundation Engineering Assessment – Al Wakrah Corridor, Qatar Doha
	1
	Lot
	95,000.00
	95,000.00

	04
	Compliance Verification with Qatar Building Code & Municipality of Doha Regulations
	1
	Lot
	45,000.00
	45,000.00

	05
	As-Built Documentation & Final Engineering Report Submission
	1
	Lot
	38,000.00
	38,000.00

	06
	Emergency Structural Consultation & Rapid Response (On-Call, Qatar Doha Site)
	12
	Months
	12,500.00
	150,000.00

	Subtotal (QAR)
	753,000.00

	VAT @ 15% (Qatar Standard Rate)
	112,950.00

	GRAND TOTAL (QAR)
	865,950.00


Terms and Conditions
1. Acceptance: This Purchase Order shall become a binding contract upon written acceptance and signature by both parties. The Civil Engineer services described herein shall commence no later than 1 July 2025 at the designated project site in Qatar Doha.
1. Payment Terms: Payment shall be made in three (3) equal installments: 40% upon commencement of services, 40% upon completion of the mid-project structural review milestone, and 20% upon final acceptance of the as-built documentation. All payments shall be processed via bank transfer to the supplier's designated account in Qatar Doha within fifteen (15) business days of invoice submission.
1. Qualification Requirements: The Lead Civil Engineer must possess a Bachelor's or Master's degree in Civil Engineering from an accredited institution, valid QEC professional registration, and a minimum of fifteen (15) years of demonstrated experience in infrastructure projects within Qatar. All supporting credentials must be submitted prior to the commencement date.
1. Compliance with Local Law: All services rendered under this Purchase Order shall comply with the laws of the State of Qatar, the Qatar Building Code, the regulations of the Municipality of Doha, and all applicable environmental and safety standards enforced in Qatar Doha.
1. Work Location: All on-site activities, inspections, and supervisory duties shall be conducted at the project location in Al Wakrah, Qatar Doha. The Civil Engineer and associated personnel shall adhere to all site safety protocols and Qatar Labour Law requirements.
1. Confidentiality: All project drawings, structural calculations, geotechnical data, and proprietary information related to the Doha Metro Extension Phase III shall remain strictly confidential. The Civil Engineer and all sub-consultants shall sign a Non-Disclosure Agreement (NDA) prior to accessing any project documentation.
1. Termination: Either party may terminate this Purchase Order with thirty (30) days' written notice. In the event of termination, the Civil Engineer shall be compensated for all services rendered up to the termination date, and all project deliverables in progress shall be handed over to the Purchasing Party.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall first be attempted to be resolved through amicable negotiation. If unresolved within thirty (30) days, the matter shall be referred to arbitration in accordance with the rules of the Qatar International Arbitration Centre (QIAC) located in Qatar Doha. The governing law shall be the laws of the State of Qatar.
1. Insurance: The Supplier shall maintain professional indemnity insurance with a minimum coverage of QAR 5,000,000 and comprehensive general liability insurance for all Civil Engineer personnel working in Qatar Doha for the duration of this contract.
1. Force Majeure: Neither party shall be liable for delays or failures in performance resulting from events beyond reasonable control, including but not limited to natural disasters, government mandates, or civil unrest affecting Qatar Doha.
Authorization and Signatures
For and on behalf of the Purchasing Party:
Al Rayyan Infrastructure Development W.L.L.
Mr. Khalid Al-Mansoori
Procurement Director
Date: _______________
For and on behalf of the Supplier:
Gulf Structural Engineering Consultants LLC
Dr. Sarah Al-Thani
Lead Civil Engineer / Managing Partner
Date: _______________
This Purchase Order (PO No. QD-CE-2025-04782) is a controlled document issued for the procurement of Civil Engineer professional services in Qatar Doha. Unauthorized reproduction or distribution is prohibited. All communications regarding this Purchase Order shall be directed to the Procurement Department, Al Rayyan Infrastructure Development W.L.L., Doha, Qatar.
Document Version: 1.0 | Classification: Commercial in Confidence | Page 1 of 1
