Purchase Order - Civil Engineer Services - Saudi Arabia Riyadh
PURCHASE ORDER
Al-Riyadh Infrastructure & Development Company (ARIDC)
King Fahd Road, Al Olaya District, Riyadh 12214, Saudi Arabia
CR No. 1010456789 | VAT No. 310123456700003 | Phone: +966 11 456 7890
Purchase Order No.: PO-ARIDC-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Reference: PRJ-RYD-2025-018
Project Location: Riyadh, Saudi Arabia
Payment Terms: Net 30 Days
Vendor / Service Provider Details
	Field
	Details

	Company Name
	Al-Nakheel Civil Engineering Consultancy Co. Ltd.

	Address
	Building 42, King Abdulaziz Road, Al Malqa District, Riyadh 12382, Saudi Arabia

	Commercial Registration
	CR No. 1010987654

	VAT Registration
	VAT No. 310987654300003

	Contact Person
	Eng. Khalid Al-Otaibi, Senior Civil Engineer & Project Director

	Email / Phone
	projects@alnakheel-eng.com.sa | +966 55 123 4567


Description of Services – Civil Engineer Engagement
This Purchase Order is issued by Al-Riyadh Infrastructure & Development Company (ARIDC) to formally engage the services of a qualified Civil Engineer and associated engineering consultancy team for the design, supervision, and quality assurance of the Riyadh Metro Extension Phase II – Al Olaya Interchange Project. The Civil Engineer shall be responsible for all structural design calculations, geotechnical assessments, construction supervision, and compliance verification in accordance with the Saudi Building Code (SBC), the Saudi Standards, Metrology and Quality Organization (SASO) regulations, and the Riyadh Municipality engineering guidelines. The Civil Engineer must hold a valid professional license issued by the Saudi Council of Engineers (SCE) and possess a minimum of fifteen (15) years of experience in large-scale infrastructure projects within Saudi Arabia Riyadh and the wider Kingdom.
Line Items – Scope of Work and Pricing
	Item #
	Description
	Unit
	Qty
	Unit Price (SAR)
	Amount (SAR)

	01
	Senior Civil Engineer – Structural Design & Analysis (Al Olaya Interchange elevated roadway, 4.2 km)
	Month
	12
	45,000.00
	540,000.00

	02
	Civil Engineer – Geotechnical Investigation & Foundation Design (Riyadh soil profile assessment, borehole supervision)
	Month
	6
	38,000.00
	228,000.00

	03
	Civil Engineer – Construction Supervision & Quality Control (On-site supervision, Riyadh project site, 6 days/week)
	Month
	18
	42,000.00
	756,000.00

	04
	Civil Engineer – BIM Modelling & As-Built Documentation (Revit Civil 3D, coordination with Riyadh Municipality)
	Month
	10
	32,000.00
	320,000.00

	05
	Civil Engineer – Environmental & Traffic Impact Assessment (Riyadh urban corridor, compliance with NCEC)
	Lump Sum
	1
	185,000.00
	185,000.00

	06
	Civil Engineer – Final Inspection, Commissioning & Handover Report (Riyadh project closeout)
	Lump Sum
	1
	95,000.00
	95,000.00

	Subtotal (SAR)
	2,124,000.00

	VAT @ 15% (Saudi Arabia)
	318,600.00

	TOTAL AMOUNT DUE (SAR)
	2,442,600.00


Terms and Conditions
1. This Purchase Order is governed by the laws of the Kingdom of Saudi Arabia and shall be interpreted in accordance with the Saudi Civil Transactions Law.
2. The Civil Engineer and all sub-consultants engaged under this Purchase Order must be fully licensed by the Saudi Council of Engineers and must maintain valid professional indemnity insurance with a minimum coverage of SAR 5,000,000.
3. All deliverables, reports, and documentation produced by the Civil Engineer shall be submitted in both Arabic and English to the Riyadh Municipality Engineering Department and to ARIDC's project management office within the timelines specified in the attached Statement of Work.
4. Payment shall be made in Saudi Riyals (SAR) via bank transfer to the vendor's designated account in a Saudi Arabian commercial bank. Invoices must reference this Purchase Order number (PO-ARIDC-2025-0472) and include a valid VAT invoice compliant with ZATCA e-invoicing requirements.
5. The Civil Engineer shall comply with all health, safety, and environmental (HSE) regulations applicable to construction and engineering activities in Saudi Arabia Riyadh, including those issued by the Ministry of Environment, Water and Agriculture and the Riyadh Municipality.
6. Any variation in scope exceeding ten percent (10%) of the total Purchase Order value requires a written amendment signed by both parties before additional work commences.
7. The Civil Engineer shall not subcontract any portion of the structural design or supervision services without prior written approval from ARIDC's Chief Project Engineer.
8. Disputes arising from this Purchase Order shall be resolved through the Saudi Center for Commercial Arbitration (SCCA) in Riyadh, Saudi Arabia.
9. This Purchase Order becomes effective upon signature by both parties and remains valid for the duration of the project unless terminated earlier in accordance with the termination clause of the master service agreement.
Important Notes:
• The Civil Engineer must be physically present at the Riyadh project site no fewer than six (6) days per week during active construction phases.
• All engineering drawings and calculations must be stamped and signed by a licensed Civil Engineer registered with the Saudi Council of Engineers.
• The vendor shall provide a detailed mobilization plan within seven (7) calendar days of this Purchase Order's acceptance.
• This Purchase Order does not constitute a guarantee of employment; it is a procurement instrument for professional engineering services rendered in Saudi Arabia Riyadh.
For and on behalf of ARIDC (Buyer):
Name: Eng. Sarah Al-Harbi
Title: Director of Procurement & Contracts
Date: _______________
For and on behalf of Al-Nakheel (Vendor):
Name: Eng. Khalid Al-Otaibi
Title: Senior Civil Engineer & Project Director
Date: _______________
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