# Purchase Order - Electrical Engineer Services - China Beijing

# PURCHASE ORDER

Professional Services Procurement — Electrical Engineer Engagement

Jurisdiction: China Beijing — People's Republic of China

| Purchase Order No.: | PO-CB-2025-04871 | Date of Issue: | 15 June 2025 |
| --- | --- | --- | --- |
| Validity Period: | 30 calendar days from date of issue | Currency: | Chinese Yuan (CNY / RMB) |
| Place of Execution: | Beijing, China | Governing Law: | Civil Code of the People's Republic of China |

### PURCHASER (Buyer)

Company: Beijing Huadong Infrastructure Development Co., Ltd.

Address: No. 88 Zhongguancun Street, Haidian District, Beijing 100080, China

Unified Social Credit Code: 91110108MA01KX7T2B

Contact Person: Mr. Zhang Wei, Procurement Director

Email: procurement@beijinghuadong.cn

Telephone: +86-10-6255-8890

### SUPPLIER (Service Provider)

Company: Capital Electrical Engineering Consulting Group Co., Ltd.

Address: Tower B, China World Trade Center, No. 1 Jianguomenwai Avenue, Chaoyang District, Beijing 100020, China

Unified Social Credit Code: 91110105MA02LQ9W4F

Contact Person: Ms. Li Fang, Senior Electrical Engineer & Project Lead

Email: li.fang@capitalelec.cn

Telephone: +86-10-8522-3344

1. DESCRIPTION OF SERVICES — ELECTRICAL ENGINEER ENGAGEMENT

This Purchase Order is issued by Beijing Huadong Infrastructure Development Co., Ltd. (hereinafter referred to as the "Purchaser") to Capital Electrical Engineering Consulting Group Co., Ltd. (hereinafter referred to as the "Supplier") for the procurement of specialized professional services rendered by a qualified Electrical Engineer. The Electrical Engineer shall provide comprehensive design, review, and technical oversight services for the electrical infrastructure systems of the Purchaser's commercial development project located in the Yizhuang Economic Development Zone, Beijing, China. The scope of work encompasses low-voltage and medium-voltage power distribution systems, building automation and control systems, emergency backup power generation, lightning protection, and compliance verification in accordance with the national standards GB 50052-2009 and GB 50054-2011 applicable in China Beijing.

| Item No. | Description of Electrical Engineer Services | Duration | Unit | Unit Price (CNY) | Total (CNY) |
| --- | --- | --- | --- | --- | --- |
| 1 | Electrical Engineer — Preliminary design and load calculation for 10kV/0.4kV power distribution system | 45 days | Lot | 185,000.00 | 185,000.00 |
| 2 | Electrical Engineer — Detailed design of building electrical systems including lighting, power, and fire alarm circuits | 60 days | Lot | 320,000.00 | 320,000.00 |
| 3 | Electrical Engineer — Site supervision and technical inspection during construction phase in Beijing | 120 days | Month | 45,000.00 | 270,000.00 |
| 4 | Electrical Engineer — Commissioning, testing, and as-built documentation preparation | 30 days | Lot | 95,000.00 | 95,000.00 |
| 5 | Electrical Engineer — Regulatory compliance review and submission to Beijing Municipal Commission of Housing and Urban-Rural Development | 15 days | Lot | 58,000.00 | 58,000.00 |
| TOTAL CONTRACT VALUE (excluding VAT) |  |  |  |  | 928,000.00 |
| VAT (6% Service Tax, PRC) |  |  |  |  | 55,680.00 |
| GRAND TOTAL (CNY) |  |  |  |  | 983,680.00 |

2. TERMS AND CONDITIONS

- Commencement: The Electrical Engineer shall commence all services no later than 1 July 2025 at the project site in Yizhuang, Beijing, China. Any delay in commencement beyond 5 business days shall entitle the Purchaser to a penalty of 0.5% of the total Purchase Order value per day of delay.

- Payment Terms: Payment shall be made in four (4) installments: 30% upon execution of this Purchase Order, 30% upon completion of detailed design (Item 2), 30% upon completion of site supervision (Item 3), and 10% upon final acceptance of commissioning reports. All payments shall be made via bank transfer to the Supplier's designated account in Beijing, China, within 15 business days of invoice receipt.

- Qualification Requirements: The assigned Electrical Engineer must hold a valid Class-1 Registered Electrical Engineer (Registered Electrical Engineer, Grade 1) license issued by the Ministry of Housing and Urban-Rural Development of the People's Republic of China, and must possess a minimum of ten (10) years of professional experience in commercial and industrial electrical systems in China Beijing.

- Intellectual Property: All design documents, calculations, drawings, and technical reports produced by the Electrical Engineer under this Purchase Order shall become the exclusive property of the Purchaser upon full payment. The Supplier shall not reuse, reproduce, or disclose such materials to any third party without written consent.

- Confidentiality: Both parties agree to maintain strict confidentiality of all proprietary information exchanged in connection with this Purchase Order. This obligation shall survive the termination of this Purchase Order for a period of five (5) years.

- Dispute Resolution: Any dispute arising from or in connection with this Purchase Order shall first be resolved through amicable negotiation. If negotiation fails within 30 days, the dispute shall be submitted to the Beijing Arbitration Commission (BAC) for arbitration in Beijing, China, in accordance with its then-current arbitration rules. The arbitral award shall be final and binding upon both parties.

- Force Majeure: Neither party shall be liable for failure to perform obligations under this Purchase Order due to events beyond reasonable control, including but not limited to natural disasters, government orders, or public health emergencies as declared by the authorities in China Beijing.

- Termination: Either party may terminate this Purchase Order with 30 days' written notice if the other party commits a material breach and fails to cure such breach within the notice period. Upon termination, the Purchaser shall pay for all services satisfactorily rendered up to the date of termination.

- Applicable Law: This Purchase Order shall be governed by and construed in accordance with the laws of the People's Republic of China, including the Civil Code of the PRC and the Regulations on the Administration of Construction of the PRC, as applicable to professional engineering services in China Beijing.

3. ACCEPTANCE AND AUTHORIZATION

By signing below, both parties acknowledge and agree to all terms, conditions, and specifications set forth in this Purchase Order for the engagement of the Electrical Engineer. This Purchase Order constitutes a binding contractual agreement between the Purchaser and the Supplier effective from the date of the last signature.

For and on behalf of the Purchaser:

Beijing Huadong Infrastructure Development Co., Ltd.

Authorized Signatory & Company Seal
Name: Zhang Wei
Date: _______________

For and on behalf of the Supplier:

Capital Electrical Engineering Consulting Group Co., Ltd.

Authorized Signatory & Company Seal
Name: Li Fang, Senior Electrical Engineer
Date: _______________

Note: This Purchase Order is executed in the city of Beijing, China. All communications, notices, and legal proceedings related to this Purchase Order shall be conducted in the Chinese language unless otherwise agreed in writing. The English translation of this document is provided for reference purposes only; in the event of any discrepancy, the Chinese-language version shall prevail. This Purchase Order is valid only when bearing the official company seals (gongzhang) of both parties as required under the Commercial Law of the People's Republic of China.