Purchase Order - Electrical Engineer Services - Colombia Medellín
PURCHASE ORDER
Professional Services Procurement – Electrical Engineering Division
PO No. CM-2025-04782   Date: June 12, 2025   Status: Issued
Buyer / Requisitioning Department
Company: Andina Infrastructure Solutions S.A.S.
Department: Electrical Engineering Division
Address: Calle 43 # 45-20, Of. 901, El Poblado
City: Colombia Medellín, Antioquia
NIT: 900.456.789-1
Contact: Ing. Laura Restrepo – Procurement Manager
Email: l.restrepo@andinainfra.co
Vendor / Service Provider
Company: Voltaje Pro Ingeniería Eléctrica Ltda.
Specialty: Electrical Engineer Consulting & Design
Address: Cra. 50 # 6-33, Of. 402, Laureles
City: Colombia Medellín, Antioquia
NIT: 830.123.456-7
Contact: Ing. Carlos Mendoza – Lead Electrical Engineer
Email: c.mendoza@voltajepro.co
Project Reference
Project Name: Commercial Building Electrical Retrofit – Torre del Río
Location: Colombia Medellín, Barrio El Poblado
Contract Duration: 120 calendar days from acceptance
Regulatory Framework: NTC 45, NTC 2050, and local Antioquia electrical codes
Payment & Delivery Terms
Payment Method: Bank transfer (Nequi / Bancolombia)
Payment Terms: Net 30 days from invoice approval
Service Delivery: On-site in Colombia Medellín + remote reporting
Currency: Colombian Peso (COP)
Line Items – Electrical Engineer Services
	#
	Description of Service
	Qty
	Unit
	Unit Price (COP)
	Total (COP)

	1
	Senior Electrical Engineer – Full-site electrical audit and load assessment for Torre del Río, Colombia Medellín. Includes inspection of 14 floors, main switchgear, and backup generator systems.
	1
	Project
	18,500,000
	18,500,000

	2
	Electrical Engineer – Design of upgraded power distribution system (single-line diagrams, load calculations, and cable sizing per NTC 45 standards applicable in Colombia Medellín).
	1
	Project
	24,000,000
	24,000,000

	3
	Electrical Engineer – Development of emergency lighting and fire alarm integration plan with compliance review for local Colombia Medellín municipal authorities (Secretaría de Planeación, Medellín).
	1
	Project
	12,750,000
	12,750,000

	4
	Electrical Engineer – On-site supervision and quality control during installation phase (minimum 40 working days on-site in Colombia Medellín).
	40
	Day
	850,000
	34,000,000

	5
	Electrical Engineer – Final commissioning, testing, and certification report submission to the electrical utility provider (EMEA) in Colombia Medellín.
	1
	Project
	9,200,000
	9,200,000

	6
	Electrical Engineer – Preparation of as-built documentation, O&M manuals, and 10-year maintenance schedule for the completed electrical infrastructure.
	1
	Project
	6,800,000
	6,800,000


	Subtotal
	105,250,000

	VAT (IVA 19%)
	19,997,500

	Retención en la Fuente (4%)
	(4,210,000)

	Grand Total (COP)
	121,037,500


Terms and Conditions
1. This Purchase Order constitutes a binding agreement between Andina Infrastructure Solutions S.A.S. and Voltaje Pro Ingeniería Eléctrica Ltda. for the provision of Electrical Engineer professional services in Colombia Medellín.
1. All work performed by the assigned Electrical Engineer must comply with the National Technical Standards (NTC) of Colombia, the electrical regulations of the city of Medellín, and the specific requirements outlined in the attached technical annex.
1. The vendor shall assign a licensed Electrical Engineer (registered with the Colombian professional registry – CCL) as the primary point of contact and technical authority for all deliverables under this Purchase Order.
1. Service delivery is expected to commence within 10 business days of written acceptance of this Purchase Order. All on-site activities shall take place at the project location in Colombia Medellín, Barrio El Poblado, during standard working hours (Monday to Friday, 7:00 AM – 5:00 PM).
1. Payment shall be processed in Colombian Pesos (COP) via bank transfer within 30 calendar days of receipt of a valid invoice and approved deliverable. Late payments shall accrue interest at the rate established by the Banco de la República.
1. The vendor is responsible for all professional liability insurance, occupational risk coverage (ARL), and any permits required to perform Electrical Engineer services in the municipality of Medellín, Colombia.
1. Any changes in scope, additional Electrical Engineer hours, or modifications to the project timeline must be documented in a written change order signed by both parties before execution.
1. This Purchase Order is governed by the commercial law of Colombia. Any disputes arising from this agreement shall be resolved through the competent courts of Colombia Medellín, Antioquia.
1. The vendor warrants that all Electrical Engineer deliverables, including designs, calculations, and reports, shall be original, free of intellectual property infringement, and suitable for submission to the relevant regulatory bodies in Colombia Medellín.
1. This Purchase Order is valid for 30 calendar days from the issue date. Failure to accept within this period shall render this document null and void.
For Andina Infrastructure Solutions S.A.S. (Buyer)
Ing. Laura Restrepo
Procurement Manager
Date: _______________
For Voltaje Pro Ingeniería Eléctrica Ltda. (Vendor)
Ing. Carlos Mendoza
Lead Electrical Engineer / Legal Representative
Date: _______________
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