# Purchase Order - Electrical Engineer Services - India Mumbai

# PURCHASE ORDER

Professional Services Procurement Document — Electrical Engineer Engagement

Issued for use in India Mumbai — Maharashtra State, India

Purchase Order No.: PO/EM/2025/00472
Date of Issue: 15 June 2025
Valid Until: 15 September 2025

Payment Terms: Net 30 Days
Currency: Indian Rupees (INR / ’)
GST Applicable: Yes (18%)

1. Purchasing Party (Buyer)

Company Name: Mumbai Infrastructure & Power Solutions Pvt. Ltd.
Address: 4th Floor, Trade Centre, Nariman Point, India Mumbai, Maharashtra – 400021
GSTIN: 27AABCM1234F1Z5
Authorized Signatory: Mr. Rajesh K. Sharma, Chief Procurement Officer
Contact: procurement@misps.in | +91-22-4055-8890

2. Supplier / Service Provider (Seller)

Professional Name: Mr. Arjun V. Deshmukh, B.E. (Electrical), M.Tech (Power Systems)
Designation: Senior Electrical Engineer
Address: 12, Linking Road, Bandra West, India Mumbai, Maharashtra – 400050
IEC Registration No.: IE-2019-EM-447821
GSTIN: 27ABCDP5678K1Z3
Contact: arjun.deshmukh@eeconsult.in | +91-98200-45678

3. Scope of Work & Service Description

This Purchase Order is issued by Mumbai Infrastructure & Power Solutions Pvt. Ltd. to engage the services of a qualified Electrical Engineer for the design, review, and commissioning oversight of the 33kV/11kV substation expansion project located at the company’s industrial facility in Bhiwandi, within the greater India Mumbai metropolitan region. The Electrical Engineer shall be responsible for all technical deliverables as outlined in the schedule below. All work shall be performed in compliance with the Indian Electricity Act, 2003, the Maharashtra Electricity Regulatory Commission (MERC) guidelines, and the Indian Standards (IS) codes applicable to high-voltage electrical installations in India Mumbai.

4. Schedule of Services & Pricing

| Sr. No. | Description of Service | Duration | Rate (INR) | Amount (INR) |
| --- | --- | --- | --- | --- |
| 1 | Site survey and load assessment for 33kV substation expansion at Bhiwandi, India Mumbai | 5 working days | 45,000 | 45,000 |
| 2 | Single-line diagram (SLD) design and protection relay coordination study | 10 working days | 1,20,000 | 1,20,000 |
| 3 | Review of electrical equipment specifications (transformers, switchgear, busbars) for compliance with IS 2026 and IS 1180 | 7 working days | 85,000 | 85,000 |
| 4 | Grounding and lightning protection design per IS/IEC 62305 for the India Mumbai facility | 6 working days | 72,000 | 72,000 |
| 5 | Commissioning supervision, testing, and final handover documentation | 12 working days | 1,50,000 | 1,50,000 |
| 6 | Preparation of statutory compliance report for Maharashtra State Electricity Board (MSEB) / Tata Power approval | 4 working days | 55,000 | 55,000 |
| Subtotal (INR) |  |  |  | 5,27,000 |
| GST @ 18% |  |  |  | 94,860 |
| Grand Total (INR) |  |  |  | 6,21,860 |

5. Terms and Conditions

- This Purchase Order constitutes a binding agreement between the Buyer and the Electrical Engineer upon written acceptance. All terms herein shall be governed by the laws of India, with jurisdiction vested in the courts of India Mumbai, Maharashtra.

- The Electrical Engineer shall maintain valid professional indemnity insurance with a minimum coverage of INR 50,00,000 for the duration of the engagement in India Mumbai.

- Payment shall be made within thirty (30) days of receipt of a valid tax invoice from the Electrical Engineer, subject to satisfactory completion of each milestone as defined in Section 4 of this Purchase Order.

- All deliverables, including drawings, reports, and design documents, shall be submitted in both hard copy (three sets) and digital format (PDF and editable CAD files) to the Buyer’s office at Nariman Point, India Mumbai.

- The Electrical Engineer shall comply with all applicable safety regulations under the Indian Factories Act, 1948, and the Electrical Safety Rules applicable in the state of Maharashtra, India Mumbai.

- Any variation or change in scope must be documented through a formal Change Order signed by both parties before additional work commences. No verbal modifications to this Purchase Order shall be valid.

- The Electrical Engineer warrants that all designs and recommendations shall be free from intellectual property infringement and shall conform to the latest editions of Indian Standards published by the Bureau of Indian Standards (BIS).

- In the event of default or non-performance, the Buyer reserves the right to terminate this Purchase Order with a written notice of fourteen (14) days, and the Electrical Engineer shall be liable for any consequential losses incurred by the Buyer.

- All disputes arising out of or in connection with this Purchase Order shall be resolved through arbitration in India Mumbai in accordance with the Arbitration and Conciliation Act, 1996, before a sole arbitrator mutually appointed by both parties.

- This Purchase Order is valid for a period of ninety (90) days from the date of issue. If not accepted within this period, it shall lapse automatically and a new Purchase Order shall need to be issued.

6. Acceptance and Authorization

By signing below, both parties acknowledge that they have read, understood, and agree to all terms and conditions set forth in this Purchase Order for the engagement of the Electrical Engineer in the project located in India Mumbai.

For and on behalf of the Buyer
Mumbai Infrastructure & Power Solutions Pvt. Ltd.

Name: Mr. Rajesh K. Sharma
Designation: Chief Procurement Officer
Date: _______________

For and on behalf of the Seller
Electrical Engineer — Mr. Arjun V. Deshmukh

Name: Mr. Arjun V. Deshmukh
Designation: Senior Electrical Engineer
Date: _______________

This Purchase Order (PO/EM/2025/00472) is a controlled document issued by Mumbai Infrastructure & Power Solutions Pvt. Ltd., India Mumbai. Unauthorized reproduction or distribution is prohibited. For queries, contact the Procurement Department at procurement@misps.in. This document is subject to the GST laws of India and all applicable regulations in the state of Maharashtra, India Mumbai.