Purchase Order - Electrical Engineer Services - Indonesia Jakarta
PURCHASE ORDER
Professional Services Procurement Document
Issued for the Engagement of an Electrical Engineer in Indonesia Jakarta
PO No.: PO-JKT-EE-2025-0047
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Buyer / Ordering Party
PT Nusantara Infrastructure Solutions
Jl. Jend. Sudirman Kav. 52-53
Menara Sudirman, Floor 18
Jakarta Selatan 12190
Indonesia Jakarta
Tel: +62-21-5790-4422
Email: procurement@nusantara-infra.co.id
Tax ID (NPWP): 02.445.678.9-011.000
Supplier / Service Provider
Ir. Budi Santoso, M.Eng.
Independent Electrical Engineer
Jl. Kemang Raya No. 88
Jakarta Selatan 12730
Indonesia Jakarta
Tel: +62-812-3456-7890
Email: budi.santoso.ee@gmail.com
Professional License: S1-EE-2019-04521
1. Description of Services
This Purchase Order is issued by PT Nusantara Infrastructure Solutions (hereinafter referred to as the "Buyer") to engage the services of an independent Electrical Engineer, Ir. Budi Santoso, M.Eng. (hereinafter referred to as the "Supplier"), for the design, review, and commissioning of electrical infrastructure systems for the new commercial development project located in the South Jakarta district of Indonesia Jakarta. The Electrical Engineer shall provide full professional services in accordance with the Indonesian National Standard (SNI 0225-1995) for electrical installations and all applicable regulations issued by the Ministry of Energy and Mineral Resources of the Republic of Indonesia.
2. Scope of Work and Deliverables
	No.
	Service / Deliverable
	Duration
	Unit
	Amount (IDR)

	1
	Complete electrical system design (power distribution, lighting, grounding, and fire alarm systems) for a 12-story commercial building in Indonesia Jakarta
	30 days
	Lump Sum
	485,000,000

	2
	Review and certification of existing electrical infrastructure at the project site, including load calculations and capacity assessment
	14 days
	Lump Sum
	120,000,000

	3
	On-site supervision and commissioning of all electrical installations by the Electrical Engineer during the construction phase
	90 days
	Monthly Rate
	360,000,000

	4
	Preparation of as-built drawings, technical reports, and compliance documentation for submission to the Jakarta City Building Office (Dinas Tata Ruang dan Bangunan)
	21 days
	Lump Sum
	95,000,000

	5
	Training session for the Buyer's in-house maintenance team on electrical system operation and safety protocols
	3 days
	Lump Sum
	45,000,000

	TOTAL AMOUNT (Before Tax)
	1,105,000,000

	VAT (PPN) 11%
	121,550,000

	GRAND TOTAL (After Tax)
	1,226,550,000


3. Payment Terms
1. Payment shall be made in Indonesian Rupiah (IDR) via bank transfer to the account designated by the Electrical Engineer as stated in the attached invoice.
1. 30% (thirty percent) of the total contract value shall be paid upon signing and acceptance of this Purchase Order as an advance payment.
1. 40% (forty percent) shall be paid upon completion and acceptance of the electrical system design deliverables (Item 1 and Item 2).
1. 20% (twenty percent) shall be paid upon successful commissioning and handover of all electrical systems (Item 3).
1. 10% (ten percent) shall be paid upon final acceptance of all documentation and completion of the training program (Items 4 and 5).
1. All payments are due within fourteen (14) calendar days from the date of invoice submission. Late payments shall incur a penalty of 1% per month as per Indonesian commercial law.
4. Terms and Conditions
1. This Purchase Order is governed by and shall be interpreted in accordance with the laws of the Republic of Indonesia, specifically the Indonesian Civil Code (Kitab Undang-Undang Hukum Perdata) and applicable regulations in Indonesia Jakarta.
1. The Electrical Engineer shall maintain all necessary professional licenses, certifications, and liability insurance throughout the duration of the engagement. Any lapse in professional standing shall constitute grounds for immediate termination of this Purchase Order.
1. All work shall be performed in compliance with the Building and Construction Law (UU No. 28 Tahun 2002) and the Electrical Installation Standard (SNI 0225-1995) as enforced by the relevant authorities in Indonesia Jakarta.
1. The Electrical Engineer shall provide weekly progress reports to the Buyer's project management team and shall be available for on-site meetings at the project location in South Jakarta, Indonesia Jakarta, no fewer than three (3) times per week.
1. Any changes to the scope of work must be documented in a written Change Order signed by both parties before implementation. No additional charges shall be incurred without prior written approval under this Purchase Order.
1. The Electrical Engineer warrants that all designs, calculations, and documentation shall be original work and free from intellectual property infringement. The Buyer shall receive full ownership of all deliverables upon final payment.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all project details, proprietary information, and commercial terms contained within this Purchase Order and any associated documents.
1. Dispute resolution: Any disputes arising from this Purchase Order shall first be attempted to be resolved through amicable negotiation. If unresolved within thirty (30) days, the matter shall be submitted to the Jakarta District Court (Pengadilan Negeri Jakarta Selatan) for adjudication.
1. This Purchase Order becomes effective upon signature by both parties and shall remain valid until all obligations have been fully discharged. It may be terminated by either party with thirty (30) days written notice in the event of material breach.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for the engagement of the Electrical Engineer for the commercial development project in Indonesia Jakarta. This document constitutes a binding agreement between the parties.
For and on behalf of the Buyer:
PT Nusantara Infrastructure Solutions
Name: Dr. Hendra Wijaya, S.T., M.M.
Title: Director of Procurement
Date: _______________
For and on behalf of the Supplier:
Independent Electrical Engineer
Name: Ir. Budi Santoso, M.Eng.
Title: Lead Electrical Engineer
Date: _______________
This Purchase Order (PO-JKT-EE-2025-0047) was prepared and issued in Indonesia Jakarta on 15 June 2025.
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