# Purchase Order - Electrical Engineer Services - Nepal Kathmandu

# PURCHASE ORDER

Himalayan Infrastructure & Power Solutions Pvt. Ltd.

Office No. 12, 3rd Floor, New Road, Kathmandu, Nepal

Tel: +977-1-4765230 | Email: procurement@himalayanpower.com.np

VAT Reg. No.: 801234567 | PAN: 501234567

Purchase Order No.: HIPS/PO/2025/EE-0047

Date of Issue: 15 June 2025

Delivery/Commencement Date: 01 July 2025

Valid Until: 31 July 2025

## 1. Buyer Information

| Company Name: | Himalayan Infrastructure & Power Solutions Pvt. Ltd. |
| --- | --- |
| Address: | Office No. 12, 3rd Floor, New Road, Kathmandu, Nepal |
| Contact Person: | Mr. Rajendra Shrestha, Head of Procurement |
| Phone: | +977-1-4765230 |
| Email: | procurement@himalayanpower.com.np |

## 2. Supplier / Service Provider Information

| Professional Name: | Mr. Anil Kumar Thapa, Licensed Electrical Engineer |
| --- | --- |
| Firm: | Thapa Electrical Engineering Consultancy |
| Address: | House No. 45, Jhamsikhel, Lalitpur, Kathmandu Valley, Nepal |
| License No.: | NEA/EE/2024/0892 (Issued by Nepal Electricity Authority) |
| Phone: | +977-9841234567 |
| Email: | anil.thapa.ee@gmail.com |

## 3. Scope of Work – Electrical Engineer Services

This Purchase Order is issued by Himalayan Infrastructure & Power Solutions Pvt. Ltd. for the engagement of a qualified Electrical Engineer to provide professional consulting, design, inspection, and commissioning services for the Kathmandu Valley Smart Grid Expansion Project. The Electrical Engineer shall perform all duties in accordance with the standards set by the Nepal Electricity Authority (NEA), the Department of Electricity (DoE), and the applicable codes of the International Electrotechnical Commission (IEC) as adopted in Nepal Kathmandu.

The Electrical Engineer is expected to work primarily at the project site located in the Baneshwor Industrial Area, Kathmandu, Nepal, and shall also attend coordination meetings at the buyer's office in New Road, Kathmandu, as required. All deliverables must comply with the regulatory framework governing electrical installations in Nepal Kathmandu.

## 4. Itemized Services and Pricing

| Sr. No. | Description of Service | Duration / Qty | Unit Rate (NPR) | Amount (NPR) |
| --- | --- | --- | --- | --- |
| 1 | Electrical Engineer – Load Assessment & Feasibility Study for 33kV Substation Upgrade, Baneshwor, Kathmandu | 15 working days | 12,000 | 180,000 |
| 2 | Electrical Engineer – Single Line Diagram (SLD) & Protection Relay Coordination Design | 20 working days | 14,000 | 280,000 |
| 3 | Electrical Engineer – Site Inspection, Cable Sizing & Grounding System Verification | 10 working days | 13,000 | 130,000 |
| 4 | Electrical Engineer – Commissioning, Testing & NEA Compliance Certification | 12 working days | 15,000 | 180,000 |
| 5 | Electrical Engineer – Training of 8 Site Technicians on Safety Protocols (Kathmandu site) | 3 working days | 18,000 | 54,000 |
| 6 | Electrical Engineer – Final Report, As-Built Drawings & Handover Documentation | 5 working days | 10,000 | 50,000 |
| Subtotal (NPR) |  |  |  | 874,000 |
| VAT @ 13% (Nepal) |  |  |  | 113,620 |
| TOTAL AMOUNT (NPR) |  |  |  | 987,620 |

Total in Words: Nine Lakh Eighty-Seven Thousand Six Hundred Twenty Nepalese Rupees Only.

## 5. Payment Terms

- 30% advance payment (NPR 296,286) upon signing of this Purchase Order and submission of a valid NEA license copy.

- 40% milestone payment (NPR 395,048) upon completion of design deliverables (Items 1 & 2) and approval by the buyer's technical committee in Kathmandu.

- 30% final payment (NPR 296,286) upon successful commissioning, NEA certification, and submission of the final as-built report.

- All payments shall be made via bank transfer to the account of the Electrical Engineer's firm as specified in the annexure. Payment is due within 15 working days of invoice receipt.

- Any delay in payment beyond 15 working days shall attract interest at the rate of 1.5% per month as per Nepal's prevailing commercial lending norms.

## 6. Terms and Conditions

- This Purchase Order is governed by the laws of the Kingdom of Nepal and shall be interpreted in accordance with the Contract Act, 2023 (Nepal) and applicable regulations of the Department of Electricity, Kathmandu.

- The Electrical Engineer shall maintain valid professional liability insurance of not less than NPR 10,000,000 for the duration of the engagement.

- All work shall be performed in compliance with NEA technical standards, IEC 60364, and local Kathmandu municipal electrical bylaws.

- The Electrical Engineer shall not subcontract any portion of the work without prior written consent from the buyer.

- Confidentiality: All project data, drawings, and operational information pertaining to the Kathmandu Valley Smart Grid project shall remain the exclusive property of the buyer. The Electrical Engineer agrees to a non-disclosure period of 5 years.

- Dispute resolution: Any dispute arising from this Purchase Order shall first be attempted to be resolved through mediation in Kathmandu, Nepal. If unresolved within 30 days, the matter shall be referred to the competent court in Kathmandu, Nepal.

- The Electrical Engineer shall adhere to all occupational health and safety regulations as enforced by the Department of Occupational Safety and Health (DOSH), Nepal, while working at the Baneshwor site.

- This Purchase Order becomes void if not accepted and signed by the Electrical Engineer within 14 calendar days of the issue date.

## 7. Acceptance and Authorization

By signing below, both parties acknowledge that this Purchase Order constitutes a binding agreement for the engagement of the Electrical Engineer for the services described herein, to be executed in and around Nepal Kathmandu.

For: Himalayan Infrastructure & Power Solutions Pvt. Ltd.
Name: Mr. Rajendra Shrestha
Designation: Head of Procurement
Date: _______________

For: Thapa Electrical Engineering Consultancy
Name: Mr. Anil Kumar Thapa, Electrical Engineer
License No.: NEA/EE/2024/0892
Date: _______________

This Purchase Order (HIPS/PO/2025/EE-0047) is issued for the engagement of an Electrical Engineer for the Kathmandu Valley Smart Grid Expansion Project. All communications regarding this order shall be directed to the buyer's procurement office in New Road, Kathmandu, Nepal. This document is valid only when signed and stamped by both parties. Unauthorised reproduction is prohibited.

© 2025 Himalayan Infrastructure & Power Solutions Pvt. Ltd., Kathmandu, Nepal. All Rights Reserved.