Purchase Order - Electrician Services - Brazil Brasília
PURCHASE ORDER
Professional Electrician Services — Brazil, Brasília — Federal District
Purchase Order No.: PO-BSB-2025-04871
Date of Issue: 14 June 2025
Required Completion Date: 28 June 2025
Payment Terms: Net 30 Days
Currency: Brazilian Real (BRL / R$)
Valid Until: 14 July 2025
1. Purchasing Entity (Buyer)
Company Details
Company Name: Infraestrutura Elétrica do Planalto Ltda.
CNPJ: 12.345.678/0001-90
Address: Quadra 3, Bloco B, Lote 12, Ed. Corporate Tower, 14th Floor
City: Brasília — DF (Federal District), Brazil
CEP: 70040-020
Contact: Carlos Mendes, Procurement Manager
Email: compras@infraeletrica-planalto.com.br
Phone: +55 (61) 3344-5566
Project Location
Site Address: Setor Comercial Sul, Quadra 4, Bloco A, Lote 8
City: Brasília — DF, Brazil
CEP: 70304-900
Building: Commercial Complex — Floors 1 through 6
Access Hours: 07:00 to 18:00 (Mon–Fri)
Site Supervisor: Eng.ª Fernanda Rocha
2. Vendor / Service Provider (Electrician Contractor)
Electrician Company Details
Company Name: VoltBras Instalações Elétricas Profissionais EIRELI
CNPJ: 98.765.432/0001-10
Address: Quadra 2, Bloco C, Lote 5, Sala 201, Asa Norte
City: Brasília — DF, Brazil
CEP: 70040-010
Lead Electrician: Sr. Antônio Pereira da Silva
Professional Registration (CREA-DF): 123456-D
Phone: +55 (61) 99876-5432
Email: contato@voltbras.com.br
Licensing & Compliance
CREA-DF Registration: Active — Renewed 01/2025
NEC / NBR 5410 Compliance: Certified
CEB-DF (Cia. Energética de Brasília) Authorization: Permit #CEB-2025-11842
Insurance: RC Profissional — R$ 500,000.00 coverage
Work Safety (NR-10): All technicians certified
Local Municipality Permit (DF): Alvará #DF-2025-00987
3. Scope of Work — Electrician Services in Brasília
This Purchase Order authorizes the contracted Electrician firm, VoltBras Instalações Elétricas Profissionais EIRELI, to perform comprehensive electrical installation, inspection, and maintenance services at the commercial complex located in the Setor Comercial Sul district of Brasília, Federal District, Brazil. All work shall comply with the Brazilian National Standard NBR 5410 (Low-Voltage Electrical Installations), the regulations of CEB-DF (Cia. Energética de Brasília), and all applicable municipal and federal safety codes in force in the Federal District.
	Item
	Description of Electrician Service
	Qty
	Unit
	Unit Price (R$)
	Total (R$)

	01
	Complete electrical panel replacement and rewiring — Floors 1 to 3 (main distribution board, circuit breakers, grounding system, and busbar installation per NBR 5410)
	3
	Floors
	18,500.00
	55,500.00

	02
	Installation of 240 LED luminaires with emergency backup lighting in common areas, corridors, and stairwells — Floors 4 to 6
	240
	Units
	385.00
	92,400.00

	03
	Underground electrical conduit trenching and cable laying (1,200 m of 4x35mm² copper cable) connecting the CEB-DF substation to the building main panel
	1,200
	Meters
	98.50
	118,200.00

	04
	Installation and commissioning of a 300 kVA three-phase transformer with automatic changeover switch (ATS) for uninterrupted power supply
	1
	Set
	74,800.00
	74,800.00

	05
	Thermal imaging inspection and diagnostic report of all existing electrical circuits, identifying hotspots, loose connections, and degradation — Full building
	1
	Report
	12,600.00
	12,600.00

	06
	Installation of surge protection devices (SPD Type I and II) at the main entry point and sub-distribution panels
	8
	Units
	2,150.00
	17,200.00

	07
	Grounding and lightning protection system upgrade (copper mesh, down conductors, and earth electrodes) in compliance with NBR 5419
	1
	System
	38,400.00
	38,400.00

	08
	Final inspection, as-built documentation, and submission of electrical project to CEB-DF for occupancy certification in Brasília
	1
	Service
	9,800.00
	9,800.00


Subtotal: R$ 418,900.00
ICMS (18% — Federal District rate): R$ 75,402.00
PIS / COFINS (3.65%): R$ 15,289.85
Grand Total: R$ 509,591.85
(Five hundred and nine thousand, five hundred and ninety-one Brazilian Reais and eighty-five centavos)
4. Terms and Conditions
1. Scope and Standards: The Electrician contractor shall execute all services in strict accordance with NBR 5410, NBR 5419, NR-10, and all regulations issued by CEB-DF and the Federal District municipal authority. Any deviation from these standards must be pre-approved in writing by the Buyer's site supervisor.
1. Timeline: All work must commence no later than 16 June 2025 and be fully completed, inspected, and certified by 28 June 2025. Delays exceeding five (5) business days will incur a penalty of 0.5% of the total Purchase Order value per day of delay, up to a maximum of 10%.
1. Payment Schedule: 30% advance payment upon signing of this Purchase Order; 40% upon completion of items 01 through 04 (verified by site inspection); 30% upon final acceptance, submission of as-built drawings, and issuance of the CEB-DF occupancy certificate.
1. Warranty: The Electrician contractor provides a minimum two-year warranty on all labor and installed materials. Any defects discovered within the warranty period shall be remedied at no additional cost to the Buyer within fifteen (15) business days of written notice.
1. Site Safety and Compliance in Brasília: The contractor is responsible for all occupational safety measures in accordance with NR-10 (Electrical Safety in Work) and NR-35 (Work at Height). All technicians must present valid NR-10 certification before entering the site. The contractor shall maintain a minimum of R$ 500,000.00 in professional liability insurance valid throughout the project duration in Brasília, DF.
1. CEB-DF Coordination: The Electrician contractor shall coordinate all necessary permits, inspections, and connection requests directly with CEB-DF (Cia. Energética de Brasília) and bear any associated administrative fees. The Buyer will provide access to the building's electrical room and common areas as needed.
1. Materials: All electrical materials (cables, breakers, panels, transformers, SPDs, grounding components) must be new, of recognized brand, and carry the INMETRO certification mark. Substitutions require prior written approval from the Buyer.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall be resolved through the courts of Brasília, Federal District, Brazil, in accordance with the Brazilian Civil Code (Código Civil, Lei 10.406/2002).
1. Confidentiality: Both parties agree to maintain confidentiality regarding the terms of this Purchase Order and any proprietary information exchanged during the course of the project.
1. Governing Law: This Purchase Order is governed by the laws of the Federative Republic of Brazil, with specific application of Federal District regulations where applicable to electrical installations and municipal building codes in Brasília.
5. Acceptance and Signatures
For the Buyer:
Infraestrutura Elétrica do Planalto Ltda.
Carlos Mendes
Procurement Manager
Date: _______________
For the Electrician Contractor:
VoltBras Instalações Elétricas Profissionais EIRELI
Antônio Pereira da Silva
Lead Electrician / CREA-DF 123456-D
Date: _______________
This Purchase Order (PO-BSB-2025-04871) is issued for Electrician services to be performed in Brasília, Federal District, Brazil. It constitutes a binding agreement between the parties upon signature. All references to local regulations, permits, and utility coordination pertain specifically to the jurisdiction of Brasília, DF, and the Federal Republic of Brazil.
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