Purchase Order - Electrician Services - Japan Kyoto
PURCHASE ORDER
Professional Electrician Services — Japan Kyoto Region
PO No.: JPKY-2025-04871
Date of Issue: 12 June 2025
1. Parties to This Purchase Order
Purchasing Party (Buyer):
Kyoto Heritage Restoration & Development Co., Ltd.
42-7 Higashiyama-ku, Gionmachi
Kyoto, Japan 605-0073
Contact: Mr. Tanaka Hiroshi
Email: h.tanaka@kyoto-heritage.jp
Phone: +81-75-555-0142
Supplier / Service Provider (Seller):
Kyoto Precision Electrician Services Inc.
18-3 Nakagyo-ku, Shijo-dori
Kyoto, Japan 604-8001
Contact: Ms. Sato Yuki (Licensed Electrician, JEC No. 4471-2019)
Email: y.sato@kyoto-precision-elec.jp
Phone: +81-75-555-0387
2. Scope of Work — Electrician Services in Japan Kyoto
This Purchase Order is issued by Kyoto Heritage Restoration & Development Co., Ltd. to engage the services of a certified Electrician operating within the Japan Kyoto metropolitan area. The Electrician shall perform comprehensive electrical installation, inspection, and remediation work at the designated heritage property located in Higashiyama-ku, Kyoto. All work must comply with the Japanese Electrical Work Act (Denki Senyogyo Ho), the Kyoto Municipal Building Standards, and the applicable safety regulations enforced by the Kyoto Prefectural Fire Department. The Electrician is required to hold a valid First-Class Electrical Engineer license (Denshi Shiken Ikkyu) issued by the Ministry of Economy, Trade and Industry of Japan.
3. Line Items & Pricing
	Item No.
	Description of Electrician Service
	Location (Japan Kyoto)
	Qty
	Unit Price (JPY)
	Total (JPY)

	01
	Full electrical system inspection and diagnostic assessment of the main building (1923-era wooden structure)
	Higashiyama-ku, Kyoto
	1
	185,000
	185,000

	02
	Replacement of aging wiring (approximately 420 meters) with modern copper conductors compliant with JIS C 3306
	Higashiyama-ku, Kyoto
	420 m
	3,200
	1,344,000

	03
	Installation of new 3-phase distribution panel (600A) with surge protection and grounding system
	Higashiyama-ku, Kyoto
	1
	420,000
	420,000

	04
	Installation of 48 LED lighting fixtures (heritage-compatible design) throughout the main hall and garden pavilions
	Higashiyama-ku, Kyoto
	48
	12,500
	600,000

	05
	Emergency backup generator connection (20 kVA) with automatic transfer switch
	Nakagyo-ku, Kyoto
	1
	380,000
	380,000

	06
	Fire alarm and smoke detection system wiring and integration (12 zones)
	Higashiyama-ku, Kyoto
	12
	28,000
	336,000

	07
	Final inspection, load testing, and issuance of compliance certificate to Kyoto City Building Authority
	Kyoto City Hall, Nakagyo-ku
	1
	95,000
	95,000

	Subtotal:
	3,360,000

	Consumption Tax (10%):
	336,000

	Grand Total:
	3,696,000


4. Schedule and Milestones
	Milestone
	Target Date
	Deliverable

	Project mobilization and site survey
	18 June 2025
	Signed commencement notice

	Completion of wiring replacement
	05 July 2025
	Progress report and photo log

	Panel and generator installation
	19 July 2025
	Installation certificate

	Lighting and fire alarm integration
	02 August 2025
	System test report

	Final inspection and handover
	15 August 2025
	Compliance certificate (Kyoto City)


5. Terms and Conditions
1. Payment Terms: Payment shall be made in three installments: 30% upon signing of this Purchase Order, 50% upon completion of wiring and panel installation, and 20% upon final inspection and handover. All payments shall be made via bank transfer to the account designated by the Electrician service provider in Japan Kyoto.
1. Licensing and Compliance: The Electrician shall maintain all required licenses, including the First-Class Electrical Engineer certification and the Electrical Work Contractor registration (Denki Senyogyo Torishimari-nin) with the Kyoto Prefectural Government. Failure to maintain valid credentials shall constitute immediate grounds for termination of this Purchase Order.
1. Insurance: The Electrician shall carry comprehensive liability insurance with a minimum coverage of 100,000,000 JPY, valid throughout the duration of the project in Japan Kyoto. A certificate of insurance shall be provided prior to commencement.
1. Warranty: All work performed under this Purchase Order shall carry a minimum warranty period of two (2) years from the date of final acceptance. Any defects discovered within this period shall be remedied by the Electrician at no additional cost to the Purchasing Party.
1. Working Hours and Site Access: Work shall be conducted between 08:00 and 17:30 JST, Monday through Friday, unless otherwise agreed in writing. The Electrician shall comply with all site safety protocols established by the Purchasing Party and the Japan Kyoto municipal noise and dust regulations.
1. Change Orders: Any modification to the scope of work outlined in this Purchase Order must be documented in a written Change Order signed by both parties prior to execution. No additional charges shall be incurred without prior written approval.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall be resolved through mediation under the Japan Commercial Arbitration Association (JCAC) in Kyoto, Japan. If mediation fails, the matter shall be submitted to the Kyoto District Court.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information, architectural drawings, and site-specific data exchanged in connection with this Purchase Order.
1. Force Majeure: Neither party shall be liable for delays caused by natural disasters (including earthquakes, typhoons, or volcanic activity common to the Japan Kyoto region), government mandates, or other events beyond reasonable control.
6. Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications set forth in this Purchase Order for Electrician services to be performed in Japan Kyoto. This document constitutes a binding agreement effective from the date of the last signature.
For the Purchasing Party:
Kyoto Heritage Restoration & Development Co., Ltd.
Name: Tanaka Hiroshi
Title: Project Director
Signature: _________________________
Date: _______________
For the Electrician Service Provider:
Kyoto Precision Electrician Services Inc.
Name: Sato Yuki
Title: Licensed Electrician / Owner
Signature: _________________________
Date: _______________
This Purchase Order (PO No. JPKY-2025-04871) was prepared for Electrician services in Japan Kyoto. All references to Japanese regulations, licensing bodies, and municipal authorities are specific to the Kyoto Prefecture jurisdiction. This document is valid for a period of 90 days from the date of issue. For inquiries, contact the Purchasing Department at +81-75-555-0142.
© 2025 Kyoto Heritage Restoration & Development Co., Ltd. All rights reserved.
