Purchase Order - Electrician Services - Tanzania Dar es Salaam
PURCHASE ORDER
Electrician Services & Electrical Installation Works
Tanzania Dar es Salaam | Official Procurement Document
Purchase Order No.: PO/TZ/DAR/2025/00472
Purchaser (Buyer)
Company: Mwanza Industrial Holdings Ltd.
Address: Plot 14, Sam Nujoma Street, Mikocheni, Tanzania Dar es Salaam
TIN: 123-456-789
Contact Person: Mr. James Mwangi, Procurement Manager
Phone: +255 754 123 456
Email: procurement@mwanzaholdings.co.tz
Supplier (Electrician Contractor)
Company: Boma Electrical Solutions & Services Ltd.
Address: 22 Kariakoo Commercial Road, Tanzania Dar es Salaam
TIN: 987-654-321
License No.: TBSA/ELEC/2024/0089
Contact Person: Eng. Amina Hassan, Lead Electrician
Phone: +255 713 987 654
Email: info@bomaelectrical.co.tz
Date of Issue: 15 June 2025   |   Delivery/Commencement Date: 22 June 2025   |   Completion Deadline: 15 July 2025
Project Location: Mwanza Industrial Holdings Warehouse Complex, Plot 8, Industrial Area, Tanzania Dar es Salaam
Line Items – Electrician Services and Materials
	No.
	Description of Electrician Work / Item
	Quantity
	Unit
	Unit Price (TZS)
	Total Price (TZS)

	1
	Complete electrical wiring installation for 3-storey warehouse building (copper cables, conduits, junction boxes) – Electrician labour and materials
	1
	Lot
	48,500,000
	48,500,000

	2
	Installation of 250 industrial LED lighting fixtures with dedicated circuits – Electrician fitting and commissioning
	250
	Units
	185,000
	46,250,000

	3
	Supply and installation of 3-phase 630A main distribution board with RCD protection – Electrician assembly and testing
	1
	Unit
	12,750,000
	12,750,000

	4
	Installation of 40 industrial power sockets (3-phase and single-phase) across all floors – Electrician wiring and mounting
	40
	Units
	95,000
	3,800,000

	5
	Earthing and lightning protection system installation for the warehouse structure – Electrician grounding works
	1
	Lot
	8,200,000
	8,200,000

	6
	Installation of 2 emergency generator changeover switches (1250A) with automatic transfer – Electrician commissioning
	2
	Units
	6,400,000
	12,800,000

	7
	Thermal imaging inspection and electrical safety certification of all installed systems – Electrician diagnostic service
	1
	Lot
	3,500,000
	3,500,000

	8
	Supply of 500m of 4-core 16mm² copper cable, 800m of 2-core 6mm² cable, and associated accessories
	1
	Lot
	15,600,000
	15,600,000

	SUBTOTAL (TZS)
	151,400,000

	VAT (18% – Tanzania Revenue Authority)
	27,252,000

	GRAND TOTAL (TZS)
	178,652,000


Terms and Conditions of this Purchase Order
1. Scope of Work: The Electrician contractor, Boma Electrical Solutions & Services Ltd., shall perform all electrical installation, wiring, fitting, testing, and commissioning works as described in the line items above at the project site located in Tanzania Dar es Salaam. All work shall comply with the Tanzania Building Standards Authority (TBSA) regulations, the Tanzania Electric Supply Company (TANESCO) connection requirements, and the International Electrotechnical Commission (IEC) standards as adopted in Tanzania.
1. Qualifications: The lead Electrician and all team members assigned to this Purchase Order must hold valid Tanzania-recognized electrical trade certificates. The contractor must maintain a current TBSA electrical contractor license throughout the duration of the project in Tanzania Dar es Salaam.
1. Payment Terms: Payment shall be made in Tanzanian Shillings (TZS) via bank transfer to the supplier's designated account. A 30% advance payment (TZS 53,595,600) shall be released upon signing of this Purchase Order. 40% (TZS 71,460,800) shall be paid upon completion of 70% of the installation works and verified by the Purchaser's site engineer. The remaining 30% (TZS 53,595,600) shall be paid within 14 business days of final acceptance, commissioning, and issuance of the electrical safety certificate by the Electrician.
1. Warranty: The Electrician contractor guarantees all workmanship and materials for a period of twenty-four (24) months from the date of final acceptance. Any defects arising from faulty installation or substandard materials within this warranty period shall be rectified by the Electrician at no additional cost to the Purchaser.
1. Insurance and Liability: The Electrician contractor shall maintain comprehensive public liability insurance of not less than TZS 500,000,000 and workers' compensation insurance for all personnel working on-site in Tanzania Dar es Salaam. The contractor assumes full liability for any damage to existing structures, equipment, or third-party property caused during the execution of works under this Purchase Order.
1. Health, Safety, and Environment: All Electrician personnel shall comply with the Tanzania Occupational Safety and Health Act (OSHA) 2003. The contractor shall provide all necessary personal protective equipment (PPE), conduct daily safety briefings, and maintain a safe working environment at the Tanzania Dar es Salaam project site. Work at height, live electrical work, and confined space entry shall follow approved method statements.
1. Delays and Penalties: In the event that the Electrician fails to complete the works by the stipulated completion deadline of 15 July 2025, a penalty of 0.5% of the total Purchase Order value per calendar day of delay shall be deducted from the final payment, up to a maximum of 10% of the total contract value.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall first be attempted to be resolved through amicable negotiation between the parties. If unresolved within thirty (30) days, the matter shall be referred to arbitration under the Tanzania Arbitration Act, with the seat of arbitration in Tanzania Dar es Salaam. The language of arbitration shall be English.
1. Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the United Republic of Tanzania. All references to Tanzania Dar es Salaam in this document pertain to the geographic and administrative jurisdiction of the project.
1. Force Majeure: Neither party shall be liable for failure to perform obligations under this Purchase Order due to events beyond reasonable control, including but not limited to natural disasters, government-imposed restrictions, or civil unrest in Tanzania Dar es Salaam, provided that the affected party notifies the other in writing within 48 hours.
Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for the Electrician services to be executed in Tanzania Dar es Salaam. This document constitutes a binding agreement upon execution by both authorized representatives.
For and on behalf of the Purchaser:
Mwanza Industrial Holdings Ltd.
Name: Mr. James Mwangi
Title: Procurement Manager
Signature: _________________________
Date: _________________________
For and on behalf of the Electrician Contractor:
Boma Electrical Solutions & Services Ltd.
Name: Eng. Amina Hassan
Title: Lead Electrician / Director
Signature: _________________________
Date: _________________________
This Purchase Order (PO/TZ/DAR/2025/00472) is issued for Electrician services in Tanzania Dar es Salaam. All amounts are stated in Tanzanian Shillings (TZS). This document is valid for 30 days from the date of issue. Unauthorized reproduction or modification of this Purchase Order is strictly prohibited.
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