Purchase Order - Electrician Services - Vietnam Ho Chi Minh City
PURCHASE ORDER
Electrician Services — Vietnam Ho Chi Minh City
Document Reference: PO-HCM-2025-0472
Purchaser (Buyer)
Company: Saigon Commercial Properties JSC
Address: 128 Nguyen Hue Street, District 1, Vietnam Ho Chi Minh City
Contact: Mr. Tran Van Minh
Email: procurement@saigoncommercial.vn
Tax Code: 0312345678
Supplier (Seller)
Company: HCM Electrician Solutions Co., Ltd.
Address: 45 Le Van Sy Street, District 3, Vietnam Ho Chi Minh City
Contact: Ms. Le Thi Hoa
Email: admin@hmcelectrician.vn
Tax Code: 0387654321
Purchase Order No.: PO-HCM-2025-0472
Date of Issue: 15 June 2025
Required Completion Date: 30 June 2025
Project Location: Saigon Commercial Tower, District 1, Vietnam Ho Chi Minh City
Payment Terms: Net 30 days from invoice
Currency: VND (Vietnamese Dong)
Description of Electrician Services
This Purchase Order is issued by Saigon Commercial Properties JSC to HCM Electrician Solutions Co., Ltd. for the provision of comprehensive Electrician services at the Saigon Commercial Tower located in Vietnam Ho Chi Minh City. The scope of work includes but is not limited to the installation, inspection, maintenance, and repair of all electrical systems within the building. The contracted Electrician team shall ensure full compliance with the Vietnam National Technical Regulations on Electrical Safety (QCVN 01:2019/BCT) and all applicable local codes enforced by the District 1 Department of Construction in Vietnam Ho Chi Minh City.
Line Items & Pricing
	No.
	Description of Electrician Service
	Quantity
	Unit (VND)
	Amount (VND)
	Deadline

	1
	Full electrical system inspection and diagnostic audit of floors 1–20, including load testing, thermal imaging, and panel verification
	20 floors
	12,500,000
	250,000,000
	18 June 2025

	2
	Replacement of 340 fluorescent lighting fixtures with LED panels (including wiring, ballast removal, and disposal)
	340 units
	850,000
	289,000,000
	22 June 2025

	3
	Installation and commissioning of 12 new 3-phase distribution panels (630A) on floors 5, 10, and 15
	12 panels
	18,500,000
	222,000,000
	25 June 2025

	4
	Emergency generator transfer switch (ATS) upgrade and full load-bank testing for the backup power system
	1 system
	95,000,000
	95,000,000
	27 June 2025

	5
	Installation of 85 new electrical outlets and data-ready conduits in the open-plan office areas of floors 8–14
	85 points
	1,200,000
	102,000,000
	28 June 2025

	6
	Grounding and lightning protection system upgrade per TCVN 5922:2008 standard, including earth electrode resistance testing
	1 project
	68,000,000
	68,000,000
	29 June 2025

	7
	Final certification, as-built documentation, and handover report issued by the lead Electrician engineer
	1 set
	15,000,000
	15,000,000
	30 June 2025

	Subtotal (VND)
	1,041,000,000
	

	VAT 10% (VND)
	104,100,000
	

	TOTAL AMOUNT DUE (VND)
	1,145,100,000
	


Terms and Conditions
1. This Purchase Order constitutes a binding agreement between the Purchaser and the Supplier for the Electrician services described herein. All work shall be performed at the project site in Vietnam Ho Chi Minh City as specified above.
1. The Supplier shall assign a licensed Electrician team of no fewer than eight (8) certified technicians, each holding a valid Vietnamese electrical work permit (Giấy phép hành nghề điện) issued by the Ministry of Industry and Trade.
1. All materials, components, and equipment supplied under this Purchase Order must be new, of OEM quality, and carry a minimum manufacturer warranty of two (2) years. The Supplier shall provide material data sheets and compliance certificates upon delivery to the Vietnam Ho Chi Minh City site.
1. Payment shall be made via bank transfer to the Supplier's designated account within thirty (30) calendar days of receipt of a valid VAT invoice. Late payments shall accrue interest at 0.05% per day as stipulated under the Vietnamese Commercial Law 2005.
1. The Supplier is responsible for all safety protocols, personal protective equipment (PPE), and site housekeeping in accordance with Vietnam's Occupational Safety and Health regulations. Any work-related incident at the Vietnam Ho Chi Minh City site shall be reported to the Purchaser within four (4) hours.
1. Warranty: The Electrician workmanship warranty period is twelve (12) months from the date of final acceptance. During this period, the Supplier shall rectify any defects at no additional cost to the Purchaser.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to typhoons, flooding in the Vietnam Ho Chi Minh City region, government-mandated shutdowns, or epidemics, as defined under Article 351 of the Vietnamese Civil Code 2015.
1. Disputes arising from this Purchase Order shall first be resolved through amicable negotiation. If unresolved within fifteen (15) days, the matter shall be submitted to the Vietnam International Arbitration Centre (VIAC) in Vietnam Ho Chi Minh City for binding arbitration.
1. This Purchase Order is governed by the laws of the Socialist Republic of Vietnam. All communications regarding this document shall be in Vietnamese and English, with the Vietnamese version prevailing in case of discrepancy.
Important Note: The Supplier must obtain written approval from the building management and the District 1 Fire Prevention Office in Vietnam Ho Chi Minh City before commencing any hot work (welding, cutting, or live-panel servicing). All Electrician personnel must present valid identification and site-access permits at the security gate prior to entry. Failure to comply may result in immediate suspension of work and a penalty of 5,000,000 VND per occurrence.
Acceptance & Authorization
For and on behalf of the Purchaser
Saigon Commercial Properties JSC
Mr. Tran Van Minh
Procurement Director
Date: _______________
For and on behalf of the Supplier
HCM Electrician Solutions Co., Ltd.
Ms. Le Thi Hoa
General Manager
Date: _______________
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