# Purchase Order - Electrician Services - Zimbabwe Harare

# PURCHASE ORDER

Electrical Installation & Maintenance Services – Zimbabwe Harare

Issued by: Harare Commercial Properties (Pvt) Ltd

Purchase Order Number: PO-ZW-HRE-2025-0472

Date of Issue: 14 June 2025

Required Completion Date: 15 August 2025

1. Purchaser / Ordering Party

| Company Name: Harare Commercial Properties (Pvt) Ltd | Registration No: ZW-PVT-2019-08834 |
| --- | --- |
| Address: 12 Samora Machel Avenue, Harare, Zimbabwe | Contact Person: Mr. Tendai Moyo, Procurement Manager |
| Telephone: +263 242 789 4521 | Email: procurement@hararecommercial.co.zw |

2. Supplier / Service Provider (Electrician)

| Company Name: Shona Electrical Solutions (Pvt) Ltd | Registration No: ZW-PVT-2016-04412 |
| --- | --- |
| Address: 45 Avondale Road, Avondale, Harare, Zimbabwe | Licence No: ZW-ELEC-LIC-2024-0198 |
| Lead Electrician: Mr. Farai Ncube, Senior Registered Electrician | Contact: +263 772 345 678 / info@shonaelectrical.co.zw |

3. Scope of Work – Electrician Services

This Purchase Order is issued to the above-named Electrician, Shona Electrical Solutions (Pvt) Ltd, for the comprehensive electrical installation, rewiring, and maintenance of the Harare Commercial Properties office complex located at 12 Samora Machel Avenue, Harare, Zimbabwe. The Electrician shall provide all labour, tools, testing equipment, and certified materials necessary to complete the scope of work described below in full compliance with the Zimbabwe Electricity Regulatory Authority (ZERA) standards and the Zimbabwe National Building Code.

4. Line Items and Pricing

| # | Description of Electrician Work / Item | Qty | Unit (USD) | Total (USD) | Deadline |
| --- | --- | --- | --- | --- | --- |
| 1 | Complete rewiring of Ground Floor offices (Rooms 1–12) including new conduit, wiring, and circuit breakers | 12 rooms | 1,250.00 | 15,000.00 | 30 June 2025 |
| 2 | Installation of new 63A main distribution board with RCD protection on Ground Floor | 1 unit | 2,800.00 | 2,800.00 | 15 July 2025 |
| 3 | Supply and installation of 200 LED high-bay industrial lights for the warehouse area | 200 units | 85.00 | 17,000.00 | 01 August 2025 |
| 4 | Installation of 3-phase power supply (400V) for the new HVAC system on the 2nd Floor | 1 system | 4,500.00 | 4,500.00 | 10 August 2025 |
| 5 | Emergency lighting and fire alarm electrical integration throughout all three floors | 1 project | 6,200.00 | 6,200.00 | 12 August 2025 |
| 6 | Thermal imaging inspection and full electrical safety certification (ZERA compliance) | 1 report | 1,500.00 | 1,500.00 | 14 August 2025 |
| 7 | Installation of 40 new 13A double sockets and 20 data/telephone outlets across all floors | 60 points | 45.00 | 2,700.00 | 15 August 2025 |
| Subtotal (USD) |  |  |  | 49,700.00 |  |
| VAT @ 15% (Zimbabwe Revenue Authority) |  |  |  | 7,455.00 |  |
| TOTAL AMOUNT DUE (USD) |  |  |  | 57,155.00 |  |

5. Terms and Conditions

5.1 This Purchase Order constitutes a binding agreement between Harare Commercial Properties (Pvt) Ltd and the Electrician, Shona Electrical Solutions (Pvt) Ltd, for the electrical works described herein. All work shall be performed in and around the Harare, Zimbabwe premises specified above.

5.2 The Electrician warrants that all work shall be carried out by fully qualified and ZERA-registered electricians. The Electrician shall maintain valid professional indemnity insurance of not less than USD 250,000 for the duration of the contract.

5.3 Payment shall be made in three (3) instalments: 30% upon acceptance of this Purchase Order, 40% upon completion of items 1–4, and 30% upon final inspection, ZERA certification, and handover. All payments shall be made via bank transfer to the Electrician's designated account in Zimbabwe.

5.4 The Electrician shall comply with all applicable laws of Zimbabwe, including the Electricity Act [Chapter 13:24], the Occupational Safety and Health Act, and all municipal by-laws of the City of Harare.

5.5 Any variation to the scope of work must be approved in writing by the Purchaser before execution. The Electrician shall submit a written variation request with revised pricing at least five (5) working days before the proposed change.

5.6 The Electrician shall provide a twelve (12) month defect liability period from the date of final certification. During this period, any electrical faults arising from workmanship or material defects shall be rectified by the Electrician at no additional cost.

5.7 The Electrician shall remove all waste materials, offcuts, and packaging from the Zimbabwe Harare site daily. The site must be left in a clean and safe condition at the end of each working day.

5.8 In the event of non-compliance or failure to meet the required completion date, the Purchaser reserves the right to withhold payment and/or terminate this Purchase Order with fourteen (14) days' written notice.

5.9 This Purchase Order is governed by the laws of the Republic of Zimbabwe. Any disputes shall be resolved through arbitration in Harare, Zimbabwe, in accordance with the Arbitration Act [Chapter 7:15].

6. Acceptance and Authorisation

For and on behalf of the Purchaser:

Harare Commercial Properties (Pvt) Ltd

Mr. Tendai Moyo
Procurement Manager
Date: _______________

For and on behalf of the Electrician:

Shona Electrical Solutions (Pvt) Ltd

Mr. Farai Ncube
Senior Registered Electrician / Director
Date: _______________

Important Note: This Purchase Order (PO-ZW-HRE-2025-0472) is valid for acceptance within ten (10) calendar days of the issue date. The Electrician must confirm acceptance in writing via email to procurement@hararecommercial.co.zw. All work is to be conducted at the Zimbabwe Harare premises only. This document does not constitute a warranty of fitness for any purpose beyond the scope explicitly stated herein. The Electrician acknowledges receipt of all site-specific safety briefings prior to commencing work.