Purchase Order - Environmental Engineer Services - Myanmar Yangon
PURCHASE ORDER
Purchase Order No.: PO-MY-2025-00472
Date of Issue: 15 June 2025
Valid Until: 15 September 2025
Project Reference: ENV-YGN-2025-018
CONFIDENTIAL
Location: Myanmar Yangon
Department: Environmental Compliance & Sustainability
1. Buyer Information
	Field
	Details

	Company Name
	Yangon Green Infrastructure Development Co., Ltd.

	Address
	Level 12, One Raffles Tower, No. 1 Raffles Boulevard, North Okkalapa Township, Myanmar Yangon 11181

	Country
	Republic of the Union of Myanmar

	Tax Registration No.
	MY-TRN-2019-448721

	Contact Person
	U Thura Aung Kyaw Min, Director of Procurement

	Email
	procurement@ygngreeninfra.com.mm

	Telephone
	+95-1-234-5678


2. Supplier / Service Provider Information
	Field
	Details

	Company Name
	Delta Environmental Consulting & Engineering Services (Pvt.) Ltd.

	Address
	Plot 45, Industrial Zone 3, Hlaing Township, Myanmar Yangon 11182

	Country
	Republic of the Union of Myanmar

	Tax Registration No.
	MY-TRN-2017-332190

	Contact Person
	Dr. Mya Mya Htwe, Lead Environmental Engineer

	Email
	projects@deltacomm.my

	Telephone
	+95-1-987-6543


3. Scope of Work – Environmental Engineer Services
This Purchase Order is issued by Yangon Green Infrastructure Development Co., Ltd. to Delta Environmental Consulting & Engineering Services (Pvt.) Ltd. for the engagement of a qualified Environmental Engineer and associated technical team to deliver comprehensive environmental impact assessment, monitoring, and remediation services for the proposed Yangon Coastal Industrial Corridor Project. The Environmental Engineer shall be responsible for all phases of environmental due diligence, regulatory compliance with the Myanmar Environmental Conservation Department (ECD), and ongoing ecological monitoring throughout the project lifecycle in Myanmar Yangon.
4. Line Items and Pricing
	No.
	Description of Service / Item
	Quantity
	Unit
	Unit Price (MMK)
	Total (MMK)
	Duration

	1
	Lead Environmental Engineer – Full-time on-site supervision and technical direction for the Myanmar Yangon coastal project
	1
	Professional
	8,500,000
	8,500,000
	12 months

	2
	Environmental Impact Assessment (EIA) preparation and submission to the Myanmar Environmental Conservation Department
	1
	Deliverable
	45,000,000
	45,000,000
	3 months

	3
	Air quality monitoring and baseline data collection across 12 monitoring stations in Myanmar Yangon
	12
	Stations
	3,200,000
	38,400,000
	6 months

	4
	Water quality testing and wastewater treatment system design for industrial effluent discharge compliance
	1
	Package
	62,000,000
	62,000,000
	4 months

	5
	Soil contamination assessment and remediation plan for previously industrialized land parcels in Hlaing Township, Myanmar Yangon
	3
	Parcels
	18,500,000
	55,500,000
	5 months

	6
	Environmental Management Plan (EMP) development, stakeholder consultation, and community engagement program
	1
	Deliverable
	28,000,000
	28,000,000
	3 months

	7
	Quarterly environmental compliance reporting and regulatory liaison with Myanmar Yangon municipal authorities
	4
	Reports
	5,500,000
	22,000,000
	12 months

	8
	Specialized laboratory analysis (heavy metals, VOCs, PCBs) – 200 samples
	200
	Samples
	450,000
	90,000,000
	Ongoing

	9
	Environmental Engineer technical support team (2 junior engineers, 1 field technician) – on-site presence
	3
	Professionals
	3,800,000
	11,400,000
	12 months

	10
	Emergency environmental response plan and 24/7 incident management protocol for Myanmar Yangon operations
	1
	Package
	15,000,000
	15,000,000
	12 months

	SUBTOTAL
	375,800,000
	

	VAT (5%)
	18,790,000
	

	GRAND TOTAL (MMK)
	394,590,000
	


All prices are quoted in Myanmar Kyat (MMK) and are inclusive of all applicable local taxes unless otherwise stated. Exchange rate reference: 1 USD ≈ 5,100 MMK as of the date of this Purchase Order.
5. Terms and Conditions
1. Acceptance: This Purchase Order shall become binding upon written acceptance by the Supplier within ten (10) business days of the date of issue. Failure to respond within this period shall constitute automatic acceptance.
1. Performance: The Environmental Engineer and all supporting personnel shall commence work no later than 1 July 2025 at the designated project site in Myanmar Yangon. All deliverables must comply with the standards set forth by the Myanmar Environmental Conservation Department and applicable international environmental guidelines.
1. Payment Terms: Payment shall be made in three (3) equal installments: 30% upon execution of this Purchase Order, 40% upon completion of the EIA submission and approval, and 30% upon final project acceptance and handover of all documentation. Payment shall be processed via bank transfer to the Supplier's designated account within Myanmar Yangon.
1. Quality Assurance: The Environmental Engineer shall maintain a minimum of 15 years of professional experience in environmental engineering, hold a valid Myanmar Professional Engineers Council (MPEC) license, and possess a Master's degree or higher in Environmental Engineering or a closely related discipline.
1. Compliance: All work performed under this Purchase Order must adhere to the Environmental Conservation Law of Myanmar (2012), the Environmental Conservation Rules (2013), and all applicable Myanmar Yangon municipal by-laws governing industrial and environmental operations.
1. Confidentiality: All data, reports, and findings generated under this Purchase Order shall remain the exclusive property of the Buyer. The Environmental Engineer and all team members shall sign individual non-disclosure agreements prior to commencing fieldwork in Myanmar Yangon.
1. Termination: Either party may terminate this Purchase Order with thirty (30) days' written notice. In the event of termination, the Supplier shall be compensated for all work completed and documented up to the date of termination.
1. Dispute Resolution: Any disputes arising from this Purchase Order shall be resolved through mediation in Myanmar Yangon, and failing resolution within sixty (60) days, shall be submitted to arbitration under the rules of the Myanmar Arbitration Centre.
1. Force Majeure: Neither party shall be liable for delays caused by natural disasters, government-imposed restrictions, or other events beyond reasonable control, provided written notice is given within five (5) business days of the occurrence.
6. Delivery and Service Location
All services under this Purchase Order shall be performed at the project site located in Myanmar Yangon, specifically at the Yangon Coastal Industrial Corridor development zone, Hlaing Township, and at the Supplier's laboratory facilities in Myanmar Yangon. All physical deliverables, including printed reports, data logs, and sample containers, shall be delivered to the Buyer's office at One Raffles Tower, North Okkalapa Township, Myanmar Yangon.
7. Authorization and Signatures
This Purchase Order is authorized and issued by the undersigned on behalf of Yangon Green Infrastructure Development Co., Ltd. The Supplier acknowledges receipt and acceptance of this Purchase Order by signing below.
For and on behalf of the Buyer:
Yangon Green Infrastructure Development Co., Ltd.



Signature: ___________________________
Name: U Thura Aung Kyaw Min
Title: Director of Procurement
Date: ___________________________
Company Seal:
For and on behalf of the Supplier:
Delta Environmental Consulting & Engineering Services (Pvt.) Ltd.



Signature: ___________________________
Name: Dr. Mya Mya Htwe
Title: Lead Environmental Engineer / Managing Director
Date: ___________________________
Company Seal:
This document constitutes a formal Purchase Order and is legally binding upon acceptance. This Purchase Order was prepared for use in Myanmar Yangon and is governed by the laws of the Republic of the Union of Myanmar. All references to the Environmental Engineer in this document pertain to the qualified professional and technical team engaged under the terms specified herein. Document reference: PO-MY-2025-00472 | Page 1 of 1 | Issued in Myanmar Yangon, 15 June 2025.
