# Purchase Order - Geologist Services - United Kingdom London

# PURCHASE ORDER

PO Reference: PO-UKL-2025-004782

Date of Issue: 14th June 2025

Valid Until: 14th July 2025

Jurisdiction: United Kingdom London

### Purchasing Party (Buyer)

Company: Thames Basin Infrastructure Ltd.

Address: 42 Cannon Street, City of London, London EC4N 6JJ, United Kingdom

VAT Number: GB 987654321

Contact: Mr. David Ashworth, Procurement Director

Email: d.ashworth@thamesbasin.co.uk

Telephone: +44 (0)20 7946 0821

### Supplier / Service Provider

Company: Stratigraphic Consulting Group LLP

Address: 18 Finsbury Square, London EC2A 1AE, United Kingdom

VAT Number: GB 123456789

Lead Geologist: Dr. Eleanor Whitfield, MSc, FGS

Email: e.whitfield@stratconsulting.co.uk

Telephone: +44 (0)20 7837 4456

1. Description of Purchase Order and Scope of Geologist Services

This Purchase Order is issued by Thames Basin Infrastructure Ltd. to Stratigraphic Consulting Group LLP for the engagement of a qualified Geologist to conduct comprehensive geological surveying, subsurface investigation, and risk assessment services in and around the United Kingdom London metropolitan area. The Geologist shall be responsible for evaluating soil composition, identifying potential ground instability risks, mapping stratigraphic layers, and providing expert geological advisory reports in support of the proposed Thames Basin expansion project located in the London Borough of Tower Hamlets and the City of London.

This Purchase Order constitutes a binding agreement between the parties for the specific services outlined herein. All work shall be performed in accordance with the professional standards set by the Geological Society of London and the Institution of Civil Engineers, and shall comply with all applicable regulations within the United Kingdom London regulatory framework, including the Health and Safety at Work etc. Act 1974 and the Environmental Protection Act 1990.

2. Line Items and Pricing Schedule

| Item No. | Description of Geologist Service | Unit | Qty | Unit Price (GBP) | Total (GBP) |
| --- | --- | --- | --- | --- | --- |
| 01 | Senior Geologist – Site Reconnaissance and Desktop Geological Review (United Kingdom London area) | Day | 10 | £650.00 | £6,500.00 |
| 02 | Geologist – Borehole Logging and Core Sample Analysis (4 boreholes, Tower Hamlets) | Borehole | 4 | £2,800.00 | £11,200.00 |
| 03 | Geologist – Groundwater Contamination Risk Assessment Report | Report | 1 | £4,500.00 | £4,500.00 |
| 04 | Geologist – Seismic Microzonation and Liquefaction Potential Study (London Basin) | Study | 1 | £7,200.00 | £7,200.00 |
| 05 | Geologist – On-Site Supervision During Piling Operations (United Kingdom London) | Day | 15 | £580.00 | £8,700.00 |
| 06 | Geologist – Final Geological Risk Mitigation Report and Recommendations | Report | 1 | £3,800.00 | £3,800.00 |
| 07 | Geologist – Attendance at Client Review Meetings (London Office, EC4) | Meeting | 6 | £350.00 | £2,100.00 |
| Subtotal |  |  |  |  | £44,000.00 |
| VAT @ 20% |  |  |  |  | £8,800.00 |
| Grand Total (GBP) |  |  |  |  | £52,800.00 |

3. Terms and Conditions of This Purchase Order

- Acceptance: This Purchase Order shall be deemed accepted upon written confirmation by Stratigraphic Consulting Group LLP within five (5) business days of the date of issue. Failure to respond within this period shall constitute rejection of this Purchase Order.

- Geologist Qualifications: The Geologist assigned to this engagement must hold a minimum of a Master's degree in Geology or a related earth science discipline, be a member of the Geological Society of London, and possess a minimum of ten (10) years of professional experience in urban geological investigations within the United Kingdom London region.

- Commencement and Completion: All services under this Purchase Order shall commence no later than 1st July 2025 and shall be completed in their entirety by 30th September 2025, unless otherwise agreed in writing by both parties.

- Payment Terms: Payment shall be made within thirty (30) days of receipt of a valid invoice. Invoices shall reference this Purchase Order number (PO-UKL-2025-004782). Payment shall be made via BACS transfer to the bank account designated by the supplier.

- Insurance and Indemnity: The supplier shall maintain professional indemnity insurance of no less than £5,000,000 and public liability insurance of no less than £10,000,000 for the duration of the engagement. The Geologist shall be covered under the supplier's employer's liability insurance.

- Intellectual Property: All reports, data, core samples, and findings produced by the Geologist under this Purchase Order shall become the sole property of Thames Basin Infrastructure Ltd. upon full payment. The supplier shall not reuse or disclose any project-specific data to third parties without prior written consent.

- Health and Safety: The Geologist and all associated personnel shall comply with all health and safety regulations applicable in the United Kingdom London jurisdiction, including but not limited to the Management of Health and Safety at Work Regulations 1999 and the Construction (Design and Management) Regulations 2015.

- Termination: Either party may terminate this Purchase Order with fourteen (14) days' written notice. In the event of termination, the supplier shall be compensated for all services rendered up to the date of termination, plus reasonable costs incurred in reliance on this Purchase Order.

- Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of England and Wales. Any disputes arising from this Purchase Order shall be subject to the exclusive jurisdiction of the courts of United Kingdom London.

- Confidentiality: Both parties agree to maintain strict confidentiality regarding all information exchanged in connection with this Purchase Order. The Geologist shall not disclose subsurface data, site locations, or project details to any unauthorised third party.

4. Delivery and Reporting Requirements

All deliverables, including but not limited to geological reports, borehole logs, core sample analyses, and risk assessments, shall be submitted in both digital (PDF and editable Word format) and hard copy (three copies) to the Purchasing Party's offices at 42 Cannon Street, London EC4N 6JJ. The Geologist shall provide interim progress reports on a fortnightly basis and a comprehensive final report upon completion of all fieldwork and laboratory analysis. All reports shall be prepared in accordance with the British Standard BS 5930:2015 (Code of practice for ground investigation) and shall be suitable for submission to the London Planning Authority as part of the planning application for the Thames Basin expansion project.

5. Authorisation and Signatures

For and on behalf of Thames Basin Infrastructure Ltd. (Buyer)

Name: David Ashworth

Title: Procurement Director

Signature: ___________________________

Date: 14th June 2025

For and on behalf of Stratigraphic Consulting Group LLP (Supplier)

Name: Dr. Eleanor Whitfield

Title: Lead Geologist / Managing Partner

Signature: ___________________________

Date: ___________________________

This Purchase Order (PO-UKL-2025-004782) is issued under the jurisdiction of United Kingdom London and is governed by the laws of England and Wales. This document constitutes a complete and exclusive statement of the terms agreed between the parties with respect to the engagement of the Geologist for the services described herein. No amendment or variation to this Purchase Order shall be valid unless made in writing and signed by both parties.

Document Classification: Commercial in Confidence | Page 1 of 1