# Purchase Order - Geological Services - San Francisco, United States

# PURCHASE ORDER

Geological Consulting Services — United States San Francisco

Document Reference: PO-SF-2025-04782

Purchase Order No.: PO-SF-2025-04782
Date of Issue: June 12, 2025
Valid Until: September 12, 2025

Payment Terms: Net 45 Days
Currency: USD (United States Dollar)
Governing Law: State of California, United States

Buyer Information

Bay Area Infrastructure Development Corp.
1455 Market Street, Suite 2800
San Francisco, California 94103
United States of America
Contact: Margaret Ellison, Procurement Director
Email: m.ellison@bayareainfra.com | Phone: (415) 555-0192
Tax ID / EIN: 94-2847561

Supplier / Service Provider Information

Dr. Richard A. Tanaka, P.G. (Professional Geologist)
Tanaka Geological Consulting Group
780 Howard Street, Floor 4
San Francisco, California 94103
United States of America
Contact: Dr. Richard A. Tanaka, Principal Geologist
Email: r.tanaka@tanakageo.com | Phone: (415) 555-0347
CA Geologist License No.: C-18472
Tax ID / SSN: ***-**-6821

Description of Services — Geologist Engagement

This Purchase Order is issued by Bay Area Infrastructure Development Corp. (hereinafter referred to as the "Buyer") to engage the professional services of Dr. Richard A. Tanaka, a licensed Professional Geologist (hereinafter referred to as the "Geologist" or "Supplier"), for comprehensive geological assessment, site characterization, and environmental geology consulting in support of the proposed waterfront expansion project located in the South Beach district of San Francisco, California, United States. The Geologist shall perform all duties in accordance with the California Business and Professions Code, Chapter 6, Division 1, and all applicable federal and local regulations governing geological practice in the United States San Francisco metropolitan area.

Line Items — Scope of Work

| # | Description of Geologist Services | Qty | Unit Price (USD) | Total (USD) | Deadline |
| --- | --- | --- | --- | --- | --- |
| 1 | Geological site reconnaissance and subsurface investigation of the 12-acre waterfront parcel in San Francisco, United States. Includes core sampling, borehole logging, and stratigraphic analysis. | 1 | $48,500.00 | $48,500.00 | Jul 15, 2025 |
| 2 | Seismic hazard assessment and liquefaction potential evaluation in compliance with the Uniform Building Code and San Francisco Municipal Code Chapter 13. Includes fault proximity analysis for the Hayward Fault Zone. | 1 | $32,750.00 | $32,750.00 | Aug 01, 2025 |
| 3 | Groundwater hydrogeology study and contaminant plume mapping. The Geologist shall conduct 14 monitoring well installations and quarterly water quality sampling for a period of 12 months. | 12 | $4,200.00 | $50,400.00 | Jun 2026 |
| 4 | Geotechnical engineering report and foundation design recommendations. The Geologist shall prepare a comprehensive 80-page technical report suitable for submission to the San Francisco Department of Building Inspection. | 1 | $27,300.00 | $27,300.00 | Aug 20, 2025 |
| 5 | On-site Geologist supervision during excavation and grading operations. Minimum 40 hours of on-site presence required at the San Francisco construction site. | 40 | $285.00 | $11,400.00 | Sep 30, 2025 |
| 6 | Environmental geology compliance review and preparation of the California Environmental Quality Act (CEQA) geological technical appendix for the project Environmental Impact Report. | 1 | $18,900.00 | $18,900.00 | Aug 10, 2025 |
| SUBTOTAL |  |  |  | $189,250.00 |  |
| California Sales & Use Tax (8.5%) |  |  |  | $16,086.25 |  |
| TOTAL PURCHASE ORDER AMOUNT |  |  |  | $205,336.25 |  |

Terms and Conditions

- Scope and Standards: All geological services rendered by the Geologist shall conform to the American Society for Testing and Materials (ASTM) standards, the California Geological Survey guidelines, and the professional standards of the California Board for Professional Geologists. The Geologist warrants that all findings, interpretations, and recommendations shall be accurate, complete, and based on sound geological science.

- Location of Work: All fieldwork, laboratory coordination, and on-site supervision shall be conducted within the city and county of San Francisco, California, United States. The Geologist acknowledges familiarity with the unique geological conditions of the San Francisco Bay Area, including the presence of the San Andreas Fault, the Hayward Fault, and the complex alluvial and marine sedimentary deposits characteristic of the region.

- Payment Schedule: Payment shall be made in accordance with the following milestones: 30% upon execution of this Purchase Order, 40% upon delivery and acceptance of the Geotechnical Engineering Report (Line Item 4), and 30% upon final completion of all services and submission of the CEQA appendix. Invoices shall be submitted to the Buyer's accounts payable department in San Francisco, United States.

- Insurance and Liability: The Geologist shall maintain professional liability insurance with a minimum coverage of $2,000,000 per occurrence and $5,000,000 aggregate, as well as workers' compensation insurance in compliance with California Labor Code. The Geologist shall indemnify and hold harmless the Buyer from any claims arising from negligent geological assessment or failure to identify subsurface hazards.

- Intellectual Property: All reports, data, core samples, and geological interpretations produced under this Purchase Order shall become the sole property of Bay Area Infrastructure Development Corp. upon full payment. The Geologist retains the right to reference the project in professional portfolios with prior written consent from the Buyer.

- Termination: Either party may terminate this Purchase Order with thirty (30) days written notice. In the event of termination, the Geologist shall be compensated for all services rendered and materials procured up to the date of termination, less any applicable savings.

- Dispute Resolution: Any disputes arising from this Purchase Order shall be resolved through binding arbitration in San Francisco, California, United States, in accordance with the rules of the American Arbitration Association. The prevailing party shall be entitled to recover reasonable attorney's fees and costs.

- Compliance: The Geologist certifies compliance with all applicable federal, state, and local laws, including but not limited to the California Environmental Quality Act (CEQA), the Clean Water Act, the Resource Conservation and Recovery Act (RCRA), and all San Francisco municipal ordinances governing geological and geotechnical work.

Acceptance and Authorization

By signing below, both parties acknowledge and agree to the terms, conditions, and scope of work outlined in this Purchase Order. The Geologist confirms availability to commence work no later than June 20, 2025, and commits to delivering all milestones within the timelines specified above. This Purchase Order constitutes a binding contractual agreement between the Buyer and the Geologist under the laws of the State of California, United States.

For the Buyer:

Bay Area Infrastructure Development Corp.
Name: Margaret Ellison
Title: Procurement Director
Signature: _________________________
Date: _________________________

For the Geologist / Supplier:

Tanaka Geological Consulting Group
Name: Dr. Richard A. Tanaka, P.G.
Title: Principal Geologist
Signature: _________________________
Date: _________________________

This Purchase Order was prepared and issued in San Francisco, California, United States of America. © 2025 Bay Area Infrastructure Development Corp. All rights reserved. Document ID: PO-SF-2025-04782 | Page 1 of 1