Purchase Order - Mason Services - Netherlands Amsterdam
PURCHASE ORDER
PO Number: NL-AMS-2025-04871
Date of Issue: 14 June 2025
Valid Until: 14 July 2025
Amsterdam Heritage Construction B.V.
Keizersgracht 214
1016 CJ Amsterdam
The Netherlands
KVK: 87654321
BTW: NL862145789B01
Tel: +31 20 555 0142
Email: procurement@amsterdamheritage.nl
1. Vendor / Supplier Information
	Field
	Details

	Company Name
	Mason & Sons Masonry Works B.V.

	Address
	Herengracht 892, 1015 CE Amsterdam, Netherlands

	Contact Person
	Dirk van der Mason, Project Director

	Phone
	+31 20 555 0387

	Email
	projects@masonmasonry.nl

	KVK Number
	76543210

	BTW Number
	NL851023456B01

	Bank / IBAN
	ING Bank N.V. – NL91 INGB 0001 2345 67


2. Bill To / Project Location
	Field
	Details

	Project Site
	Canal House Restoration – Prinsengracht 456, 1016 KH Netherlands Amsterdam

	Client
	Amsterdam Heritage Construction B.V.

	Project Reference
	AHC-REST-2025-019

	Site Supervisor
	Marieke de Vries, Site Manager


3. Scope of Work – Mason Services
This Purchase Order is issued to Mason & Sons Masonry Works B.V. for the execution of masonry, stonework, and brick restoration services at the designated project site in Netherlands Amsterdam. The scope encompasses all labour, materials, scaffolding, and equipment required to complete the masonry works as specified in the attached technical drawings and the Dutch Building Code (Bouwbesluit 2012).
4. Line Items and Pricing
	Ref
	Description of Mason Work
	Unit
	Qty
	Unit Price (EUR)
	Total (EUR)

	01
	Demolition and removal of deteriorated sandstone facade elements, Prinsengracht 456, Amsterdam
	Lot
	1
	12,500.00
	12,500.00

	02
	Supply and installation of restored Dutch sandstone (Zandstein) facade blocks, matching original 17th-century profile
	m³
	18.5
	2,850.00
	52,725.00

	03
	Repointing of all exterior brickwork using traditional lime mortar (NEN 1062 compliant), full facade
	m²
	640
	48.50
	31,040.00

	04
	Construction of new masonry chimney breast and flue lining, rear extension
	Lot
	1
	8,900.00
	8,900.00

	05
	Installation of granite threshold stones and window sills (Groningen granite), 14 openings
	Set
	14
	1,250.00
	17,500.00

	06
	Erection and dismantling of mobile scaffolding for full facade access, duration 12 weeks
	Week
	12
	3,200.00
	38,400.00

	07
	Waste removal, site cleanup, and disposal in accordance with Amsterdam municipal regulations
	Lot
	1
	4,750.00
	4,750.00

	Subtotal (excl. BTW)
	165,815.00

	BTW (21% Dutch VAT)
	34,821.15

	Grand Total (incl. BTW)
	200,636.15


5. Terms and Conditions
· Payment Terms: Payment shall be made within 30 days of receipt of a valid invoice from Mason & Sons Masonry Works B.V. Progress payments of 25% shall be issued at the completion of each major phase as defined in the project schedule.
· Delivery / Commencement: Mason shall commence works on-site in Netherlands Amsterdam no later than 1 July 2025. All materials must be delivered to the Prinsengracht 456 site no later than 20 June 2025.
· Quality Standards: All masonry work shall comply with NEN 1062, NEN 2580, and the applicable provisions of the Bouwbesluit 2012. Materials must carry CE marking and be suitable for the Amsterdam canal-side environment.
· Heritage Compliance: As the project site is a designated rijksmonument (national heritage building) in Amsterdam, all masonry work must be approved in advance by the Amsterdam Monumentenwacht. Mason shall submit all material samples and methodology plans for approval prior to commencement.
· Insurance: Mason shall maintain adequate professional liability insurance (beroepsaansprakelijkheid) of no less than EUR 2,000,000 and general liability insurance (AVB) of no less than EUR 5,000,000 for the duration of the contract.
· Warranty: Mason provides a warranty of five (5) years on all masonry workmanship and materials, in accordance with Dutch civil law (Burgerlijk Wetboek, Book 7, Section 9).
· Force Majeure: In the event of force majeure as defined under Dutch law, the affected party shall notify the other within 48 hours. Deadlines shall be extended accordingly.
· Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the Netherlands. Any disputes shall be submitted to the competent court in Amsterdam, Netherlands.
· Health & Safety: Mason shall comply with all Arbo (Dutch occupational health and safety) regulations and the Amsterdam municipal construction site safety requirements. A site-specific safety plan (SMP) must be submitted before commencement.
6. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and pricing set forth in this Purchase Order for the masonry services to be performed by Mason & Sons Masonry Works B.V. at the project site in Netherlands Amsterdam.
For Amsterdam Heritage Construction B.V.

Name: ___________________________
Title: Procurement Director
Signature: _______________________
Date: ___________________________
For Mason & Sons Masonry Works B.V.

Name: ___________________________
Title: Project Director
Signature: _______________________
Date: ___________________________
This Purchase Order (PO NL-AMS-2025-04871) is issued by Amsterdam Heritage Construction B.V. to Mason & Sons Masonry Works B.V. for masonry and stonework services at a heritage restoration project in Netherlands Amsterdam. This document constitutes a binding agreement upon signature by both parties. All communications regarding this Purchase Order should reference the PO number. For questions, contact the Procurement Department at procurement@amsterdamheritage.nl or +31 20 555 0142. This document is valid for 30 days from the date of issue. © 2025 Amsterdam Heritage Construction B.V. All rights reserved.
