Purchase Order - Mason Services - Tanzania Dar es Salaam
PURCHASE ORDER
Mason Services & Materials Supply — Tanzania Dar es Salaam
	Purchase Order No.:
	PO-TZ-DAR-2025-04782

	Date of Issue:
	14 June 2025

	Project Location:
	Tanzania Dar es Salaam, Kinondoni District, Mbezi Beach Road

	Buyer (Purchasing Entity):
	Coastal Infrastructure Development Ltd., Plot 45, Mbezi Beach Road, Tanzania Dar es Salaam

	Supplier / Mason Contractor:
	Swahili Mason & Construction Services, P.O. Box 12847, Tanzania Dar es Salaam

	Contact Person:
	Mr. Joseph Mwakalinga, Project Manager, Swahili Mason & Construction Services

	Delivery / Commencement Date:
	23 June 2025

	Completion Deadline:
	15 September 2025

	Payment Terms:
	30% advance, 40% at mid-project milestone, 30% upon final inspection and acceptance

	Currency:
	Tanzanian Shilling (TZS)


1. Scope of Work & Description
This Purchase Order is issued by Coastal Infrastructure Development Ltd. to Swahili Mason & Construction Services for the provision of comprehensive mason services, masonry materials, and related construction labour for the construction of a four-storey commercial building located in Tanzania Dar es Salaam. The mason contractor shall be responsible for all bricklaying, blockwork, plastering, tiling, and structural masonry elements as detailed in the attached architectural and structural drawings (Reference: CAD-2025-112). The mason team must comply with all building codes and regulations enforced by the Tanzania Building Authority and the local municipal council in Dar es Salaam.
2. Itemised Schedule of Mason Services and Materials
	No.
	Description of Mason Work / Material
	Unit
	Quantity
	Unit Price (TZS)
	Total Amount (TZS)

	1
	Supply and laying of standard clay bricks (230mm x 110mm x 76mm) for external and internal walls, including mason labour
	Bricks
	185,000
	450
	83,250,000

	2
	Supply and laying of concrete hollow blocks (400mm x 200mm x 200mm) for partition walls, including mason labour
	Blocks
	42,000
	1,850
	77,700,000

	3
	Pre-mixed cement mortar (1:4 ratio) for all masonry bonding and plastering work
	M³
	320
	185,000
	59,200,000

	4
	Internal and external plastering (two coats, 12mm thickness) by certified mason team
	m²
	6,800
	12,500
	85,000,000

	5
	Ceramic floor tiling (600mm x 600mm) for all four floors, including mason setting and grouting
	m²
	4,200
	28,000
	117,600,000

	6
	Construction of masonry staircase (reinforced concrete with brick infill) — 3 flights
	Lot
	3
	4,500,000
	13,500,000

	7
	Mason labour for lintel, sill, and arch construction (all openings)
	Lot
	1
	8,750,000
	8,750,000

	8
	Waterproofing membrane application on masonry roof and terrace areas
	m²
	1,150
	15,000
	17,250,000

	9
	Site supervision by senior mason foreman and quality control inspections (weekly)
	Month
	3
	2,400,000
	7,200,000

	10
	Waste removal, site cleanup, and compliance with Tanzania Dar es Salaam municipal by-laws
	Lot
	1
	3,500,000
	3,500,000


	Subtotal (TZS):
	472,950,000

	VAT @ 18% (TZS):
	85,131,000

	Tanzania Dar es Salaam Municipal Levy @ 2%:
	9,459,000

	GRAND TOTAL (TZS):
	567,540,000


3. Terms and Conditions
1. This Purchase Order is governed by the laws of the United Republic of Tanzania and shall be interpreted in accordance with the Tanzania Building and Construction Industry Act.
1. The mason contractor shall provide all necessary tools, scaffolding, safety equipment, and protective gear for the mason team working on-site in Tanzania Dar es Salaam.
1. All masonry work must meet the specifications outlined in the Tanzania National Building Code (TNBC) and the standards set by the Tanzania Building Authority.
1. The mason contractor shall maintain a minimum team of twelve (12) skilled masons, four (4) apprentices, and one (1) senior foreman on-site at all times during working hours (07:00 to 17:00, Monday to Saturday).
1. Any variation or change order to the scope of mason work must be approved in writing by the Buyer's project engineer before execution. Verbal instructions shall not constitute a valid amendment to this Purchase Order.
1. Payment shall be processed via bank transfer to the supplier's designated account in Tanzania Dar es Salaam within fourteen (14) calendar days of receipt of a valid invoice and milestone certification.
1. The mason contractor shall carry a minimum of TZS 200,000,000 in professional indemnity and public liability insurance, valid for the entire duration of the project in Tanzania Dar es Salaam.
1. Defects in masonry work discovered within twelve (12) months of practical completion shall be rectified by the mason contractor at no additional cost to the Buyer.
1. The mason contractor shall comply with all environmental regulations of the Tanzania National Environment Management Council (NEMC) and the Dar es Salaam City Council waste management directives.
1. Disputes arising from this Purchase Order shall be resolved through arbitration in Tanzania Dar es Salaam in accordance with the Arbitration Act, Cap. 20 of the Laws of Tanzania.
4. Authorisation and Acceptance
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications set forth in this Purchase Order for mason services and materials in Tanzania Dar es Salaam. This document constitutes a binding agreement upon execution by both the Buyer and the Mason Contractor.
For and on behalf of the Buyer:
Coastal Infrastructure Development Ltd.

Name: ___________________________
Title: ___________________________
Date: ___________________________
For and on behalf of the Mason Contractor:
Swahili Mason & Construction Services

Name: ___________________________
Title: ___________________________
Date: ___________________________
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