# Purchase Order - Mechatronics Engineer - Nigeria Abuja

## Purchase Order

PO No: PO/ABJ/2025/04782

Date: 15 June 2025

Valid Until: 15 July 2025

# Purchase Order

Professional Services Procurement — Mechatronics Engineer Engagement

Issued in Nigeria Abuja, Federal Capital Territory

### 1. Purchasing Party (Buyer)

| Company Name: | Nigerian Industrial Automation & Systems Ltd. (NIASL) |
| --- | --- |
| Address: | Plot 14, Aminu Kano Crescent, Wuse II, Nigeria Abuja, FCT |
| RC Number: | RC/112/45876 |
| Tax ID (TIN): | 12345678-0001 |
| Contact Person: | Mr. Chukwuma Okafor, Head of Procurement |
| Email / Phone: | procurement@niasl.ng / +234 803 555 7214 |

### 2. Supplier / Service Provider (Seller)

| Professional Name: | Dr. Amina Yusuf Bello, Mechatronics Engineer |
| --- | --- |
| Professional Address: | 22, Gana Street, Maitama, Nigeria Abuja, FCT |
| Professional License: | Coren Reg. No. ME/2019/00342 (Mechatronics & Electrical Engineering) |
| Tax ID (TIN): | 87654321-0002 |
| Email / Phone: | ayusuf.bello@mechatronics-abuja.com / +234 806 442 9981 |

### 3. Scope of Work & Item Description

This Purchase Order is issued by Nigerian Industrial Automation & Systems Ltd. to engage the services of a qualified Mechatronics Engineer for the design, integration, commissioning, and maintenance of an automated production line at the company's manufacturing facility located in Nigeria Abuja. The Mechatronics Engineer shall be responsible for the following deliverables:

| # | Description of Service | Qty | Unit Rate (NGN) | Amount (NGN) |
| --- | --- | --- | --- | --- |
| 1 | System design and architectural planning of the mechatronic assembly line, including PLC programming, sensor integration, and HMI configuration | 1 | 4,500,000.00 | 4,500,000.00 |
| 2 | Procurement coordination and installation of servo motors, actuators, conveyor systems, and industrial robotics arms | 1 | 12,800,000.00 | 12,800,000.00 |
| 3 | On-site commissioning, calibration, and performance testing of the complete mechatronic system in Nigeria Abuja | 1 | 3,200,000.00 | 3,200,000.00 |
| 4 | Training of 12 (twelve) NIASL plant operators on system operation, troubleshooting, and preventive maintenance protocols | 1 | 1,800,000.00 | 1,800,000.00 |
| 5 | Provision of a 12-month post-commissioning maintenance and technical support retainer for the mechatronic system | 12 | 450,000.00 | 5,400,000.00 |
| 6 | Submission of as-built documentation, wiring diagrams, PLC source code, and user manuals | 1 | 600,000.00 | 600,000.00 |
| Subtotal |  |  |  | 28,300,000.00 |
| VAT (7.5%) |  |  |  | 2,122,500.00 |
| Withholding Tax (5%) |  |  |  | (1,415,000.00) |
| NET PAYABLE AMOUNT |  |  |  | 29,007,500.00 |

### 4. Delivery & Performance Schedule

The Mechatronics Engineer shall commence work on 1 July 2025 at the NIASL facility in Nigeria Abuja. The complete system shall be commissioned and handed over no later than 30 September 2025. All deliverables, including documentation and training, must be completed within the stipulated timeline. Any delay beyond the agreed schedule shall attract a penalty of 0.5% of the total contract value per calendar day of delay, capped at 10% of the total contract value.

### 5. Payment Terms

Payment for this Purchase Order shall be made in the following milestones via bank transfer to the Mechatronics Engineer's designated account:

| Milestone | Percentage | Amount (NGN) | Trigger |
| --- | --- | --- | --- |
| Advance Payment | 30% | 8,702,250.00 | Upon signing of this Purchase Order |
| Mid-Project Payment | 40% | 11,603,000.00 | Upon completion of installation and pre-commissioning |
| Final Payment | 30% | 8,702,250.00 | Upon successful handover, training completion, and acceptance |

All payments shall be made within fourteen (14) calendar days of the milestone trigger. The Mechatronics Engineer shall submit a valid tax invoice for each payment request.

### 6. Terms and Conditions

- This Purchase Order constitutes a binding agreement between Nigerian Industrial Automation & Systems Ltd. and the named Mechatronics Engineer upon signature by both parties.

- The Mechatronics Engineer shall comply with all applicable Nigerian engineering standards, including those set by the Council for the Regulation of Engineering in Nigeria (COREN) and the Nigerian Standards Organisation (SON).

- All work shall be performed at the NIASL facility in Nigeria Abuja, FCT, unless otherwise agreed in writing by both parties.

- The Mechatronics Engineer shall maintain professional indemnity insurance with a minimum cover of NGN 50,000,000 for the duration of the engagement.

- Intellectual property developed specifically for NIASL under this Purchase Order shall vest in NIASL upon full payment. The Mechatronics Engineer retains rights to pre-existing methodologies and tools.

- Either party may terminate this agreement with thirty (30) days' written notice. In the event of termination, the Mechatronics Engineer shall be compensated for work completed up to the termination date.

- Disputes arising from this Purchase Order shall be resolved through arbitration in Nigeria Abuja in accordance with the Arbitration and Conciliation Act, Cap A18, Laws of the Federation of Nigeria 2004.

- This Purchase Order is governed by the laws of the Federal Republic of Nigeria.

- The Mechatronics Engineer warrants that all components and systems installed shall be free from defects for a period of twelve (12) months from the date of commissioning.

- Confidentiality: Both parties agree to maintain strict confidentiality regarding proprietary information, trade secrets, and technical data exchanged during the course of this engagement.

### 7. Acceptance & Signatures

By signing below, both parties acknowledge and accept all terms, conditions, and obligations set forth in this Purchase Order for the engagement of a Mechatronics Engineer in Nigeria Abuja.

For and on behalf of NIASL (Buyer):

Name: Mr. Chukwuma Okafor
Title: Head of Procurement
Signature: _________________________
Date: _________________________

For and on behalf of the Mechatronics Engineer (Seller):

Name: Dr. Amina Yusuf Bello
Title: Lead Mechatronics Engineer
Signature: _________________________
Date: _________________________

Purchase Order PO/ABJ/2025/04782 — Nigerian Industrial Automation & Systems Ltd., Nigeria Abuja, FCT

This document is issued in duplicate. One copy is retained by the Buyer and one copy is issued to the Mechatronics Engineer. Unauthorized reproduction is prohibited.

© 2025 NIASL. All rights reserved. | Document generated in Nigeria Abuja, Federal Capital Territory, Nigeria.