# Purchase Order - Mechatronics Engineer - Qatar Doha

# PURCHASE ORDER

Al-Rayan Industrial Solutions W.L.L.

Office 1204, Level 12, Doha Tower, Financial District, Doha, State of Qatar

Tel: +974-4455-6677 | Email: procurement@alrayan-industrial.qa

PO No. QTR-2025-04871

## 1. Purchase Order Details

| Field | Details |
| --- | --- |
| Purchase Order Number | QTR-2025-04871 |
| Date of Issue | 14 June 2025 |
| Required Delivery Date | 01 August 2025 |
| Project Reference | Qatar National Industrial Automation Program – Phase III |
| Work Location | Industrial Zone, Doha, State of Qatar |
| Currency | Qatari Riyal (QAR) |

## 2. Parties Involved

Buyer (Purchasing Entity):

Al-Rayan Industrial Solutions W.L.L.
Doha, State of Qatar
CR No. 123456
VAT No. QV-789012345
Contact: Mr. Khalid Al-Mansoori, Head of Procurement

Supplier (Service Provider):

Global Mechatronics & Engineering Services FZE
Jebel Ali Free Zone, Dubai, UAE
Trade License No. 5567890
Contact: Dr. Sarah Al-Farsi, Director of Engineering Services

## 3. Scope of Work – Mechatronics Engineer Services

This Purchase Order is issued by Al-Rayan Industrial Solutions W.L.L. to procure the professional services of a qualified Mechatronics Engineer to be deployed at the buyer's operational facilities located in Qatar Doha. The Mechatronics Engineer shall be responsible for the design, integration, commissioning, and ongoing maintenance of automated production lines, robotic assembly systems, and industrial control networks at the buyer's manufacturing plant in the Doha Industrial Zone.

The Mechatronics Engineer must hold a minimum of a Bachelor's degree in Mechatronics Engineering, Mechanical Engineering, or Electrical Engineering from an accredited institution, with a minimum of eight (8) years of progressive experience in industrial automation, PLC programming (Siemens S7, Allen-Bradley), SCADA systems, robotic cell integration (FANUC, KUKA, ABB), and predictive maintenance of electromechanical systems. The Mechatronics Engineer must also possess valid professional certification recognized by the Qatar Ministry of Labour and the Qatar Standards Authority (QSA).

## 4. Itemized Services and Pricing

| Item No. | Description of Services | Duration | Unit Rate (QAR) | Total (QAR) |
| --- | --- | --- | --- | --- |
| 01 | Deployment of Senior Mechatronics Engineer – System Design & Architecture for automated packaging line at Doha facility | 3 months | 45,000 / month | 135,000 |
| 02 | PLC Programming, HMI Configuration, and SCADA Integration for 12 robotic workstations | 2 months | 52,000 / month | 104,000 |
| 03 | Commissioning, Testing, and Performance Validation of integrated mechatronic systems in Qatar Doha | 1 month | 58,000 / month | 58,000 |
| 04 | Ongoing Preventive Maintenance, Troubleshooting, and Technical Support (on-site in Doha) | 6 months | 38,000 / month | 228,000 |
| 05 | Training of 15 local technicians on mechatronic system operation and maintenance | 1 month | 30,000 / month | 30,000 |
| 06 | Technical Documentation, As-Built Drawings, and Handover Package | 1 month | 25,000 / month | 25,000 |
| Subtotal |  |  |  | 580,000 |
| VAT (5% – Qatar) |  |  |  | 29,000 |
| Grand Total (QAR) |  |  |  | 609,000 |

## 5. Terms and Conditions

- This Purchase Order is governed by the laws of the State of Qatar and the Qatar Commercial Law. Any disputes arising from this Purchase Order shall be resolved through arbitration in Doha, Qatar, in accordance with the rules of the Qatar International Arbitration Centre (QIAC).

- The Mechatronics Engineer shall comply with all Qatar Labour Law provisions, including working hours, rest periods, and occupational health and safety standards as enforced by the Qatar Ministry of Labour.

- The Supplier shall ensure that the Mechatronics Engineer holds a valid Qatar work permit, residence visa, and professional registration prior to commencing work in Qatar Doha. All visa and permit costs are included in the unit rates stated above.

- Payment terms: 30% advance upon signing of this Purchase Order, 40% upon successful commissioning and acceptance of the mechatronic systems, and 30% upon completion of the full maintenance and training period. All payments shall be made via bank transfer to the Supplier's designated account in QAR.

- The Mechatronics Engineer shall maintain strict confidentiality regarding all proprietary designs, process parameters, and operational data of the buyer's facility in Doha. A Non-Disclosure Agreement (NDA) is attached as Annex A to this Purchase Order.

- Any changes to the scope of work, duration, or deliverables must be documented in a formal Change Order signed by both parties before implementation. No additional charges shall apply without prior written approval under this Purchase Order.

- The Supplier warrants that the Mechatronics Engineer's services shall be performed in a professional, workmanlike manner in accordance with international mechatronic engineering standards (IEC 61508, IEC 62443) and Qatar National Standards.

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-mandated shutdowns, or pandemics affecting operations in Qatar Doha.

- This Purchase Order is valid for acceptance within fourteen (14) calendar days from the date of issue. Failure to accept within this period shall render this Purchase Order null and void.

## 6. Delivery and Acceptance

The Mechatronics Engineer shall report to the buyer's site at the Doha Industrial Zone, Qatar, no later than 01 August 2025. Acceptance of services shall be confirmed in writing by the buyer's Project Manager within ten (10) business days of the completion of each milestone. The buyer reserves the right to reject any deliverable that does not meet the specifications outlined in this Purchase Order, and the Supplier shall rectify deficiencies at no additional cost within five (5) business days of notification.

## 7. Authorisation and Signatures

By signing below, both parties acknowledge and agree to all terms, conditions, and obligations set forth in this Purchase Order for the engagement of a Mechatronics Engineer in Qatar Doha.

For and on behalf of the Buyer:

Al-Rayan Industrial Solutions W.L.L.

Name: Khalid Al-Mansoori
Title: Head of Procurement
Signature: _________________________
Date: _________________________
Company Stamp:

For and on behalf of the Supplier:

Global Mechatronics & Engineering Services FZE

Name: Dr. Sarah Al-Farsi
Title: Director of Engineering Services
Signature: _________________________
Date: _________________________
Company Stamp:

This Purchase Order (Ref: QTR-2025-04871) is issued by Al-Rayan Industrial Solutions W.L.L., Doha, State of Qatar. This document constitutes a binding commercial agreement upon execution by both parties. All references to the Mechatronics Engineer and the work location in Qatar Doha are integral to the scope and obligations defined herein. Unauthorized reproduction or distribution of this Purchase Order is strictly prohibited.

Page 1 of 1 | Generated: 14 June 2025 | Document Classification: Commercial – Confidential