Purchase Order - Plumber Services - Abidjan, Ivory Coast
PURCHASE ORDER
Plumbing Services & Materials Procurement — Abidjan, Ivory Coast
Issuing Company (Buyer)
Abidjan Infrastructure & Facilities Management S.A.
12 Boulevard de Vridi, Cocody
Abidjan, Ivory Coast (Côte d'Ivoire)
Tel: +225 27 22 45 67 89
Email: procurement@aifm-ci.com
RC: CI-ABJ-2019-B-4521
NIF: 0045210001234
Vendor / Service Provider (Plumber)
Maêtre Plomberie Abidjan — Koffi & Associés
45 Rue du Commerce, Marché Adjamé
Abidjan, Ivory Coast (Côte d'Ivoire)
Tel: +225 07 08 12 34 56
Email: contact@maitreplomberie-abi.ci
Professional License No.: PL-ABJ-2021-0892
Chamber of Commerce: CCIA-ABJ-77234
	Purchase Order Number:
	PO-ABJ-2025-00478

	Date of Issue:
	14 June 2025

	Required Completion Date:
	05 July 2025

	Project Location:
	Abidjan Trade Center, Plateau District, Abidjan, Ivory Coast

	Currency:
	West African CFA Franc (XOF)

	Payment Terms:
	40% advance upon acceptance; 50% upon completion of installation; 10% upon final inspection and sign-off

	Validity of This Purchase Order:
	30 calendar days from date of issue


Scope of Work & Line Items
This Purchase Order is issued to the above-named Plumber, Maêtre Plomberie Abidjan — Koffi & Associés, for the comprehensive supply, installation, and commissioning of plumbing systems at the Abidjan Trade Center located in the Plateau District of Abidjan, Ivory Coast. The Plumber shall provide all labor, specialized tools, and materials specified below in full compliance with the Ivorian Building Code (Code de la Construction Ivoirien) and the standards set forth by the Agence Nationale de l'Assainissement et de l'Eau Potable (ANAE) of Ivory Coast.
	Item No.
	Description of Service / Material
	Quantity
	Unit
	Unit Price (XOF)
	Total (XOF)

	01
	Complete overhaul of the existing water supply network (copper piping, 22mm & 35mm) across floors 1 through 12 of the Abidjan Trade Center
	1
	Lot
	4,850,000
	4,850,000

	02
	Supply and installation of 48 commercial-grade ceramic sanitary fixtures (toilets, urinals, basins) per floor specification
	48
	Units
	185,000
	8,880,000

	03
	Installation of a 5,000-liter elevated water storage tank with automatic level control and UV purification unit on the rooftop
	1
	Set
	3,200,000
	3,200,000

	04
	Replacement of all drainage and sewage piping (PVC 110mm) in the basement and ground floor, including connection to the municipal sewer network in Plateau, Abidjan
	1
	Lot
	2,750,000
	2,750,000

	05
	Supply and installation of 12 commercial water heaters (200L capacity) for staff and client restrooms
	12
	Units
	420,000
	5,040,000

	06
	Installation of backflow prevention valves, pressure-reducing valves, and fire-sprinkler plumbing interfaces on all floors
	1
	Lot
	1,950,000
	1,950,000

	07
	Pressure testing, leak detection, and full commissioning of the completed plumbing system with written certification for ANAE compliance
	1
	Service
	850,000
	850,000

	08
	Provision of a 24-month warranty on all labor and installed materials, including annual preventive maintenance visits in Abidjan
	1
	Contract
	1,200,000
	1,200,000


	Subtotal:
	28,720,000 XOF

	Applicable Tax (TVA 18% — Ivory Coast):
	5,169,600 XOF

	Local Transport & Handling (Abidjan):
	350,000 XOF

	Grand Total:
	34,239,600 XOF


Terms and Conditions
1. Compliance with Local Regulations: The Plumber, Maêtre Plomberie Abidjan — Koffi & Associés, shall perform all work in strict accordance with the Ivorian Building Code, the ANAE water and sanitation standards, and all municipal bylaws applicable in the city of Abidjan, Ivory Coast. Any required permits or inspections from the Direction de l'Urbanisme et de la Construction (DUC) of Abidjan shall be obtained at the Plumber's expense prior to commencement of work.
1. Materials and Quality: All plumbing materials, fittings, pipes, and fixtures supplied under this Purchase Order shall be new, of commercial grade, and sourced from authorized distributors within Ivory Coast or from certified international suppliers. The Plumber shall provide material data sheets and conformity certificates for all items upon delivery to the Abidjan Trade Center site.
1. Schedule and Milestones: The Plumber shall mobilize a qualified team of at least six (6) licensed plumbers and two (2) site supervisors to the Abidjan Trade Center no later than 16 June 2025. Work shall proceed in phases as outlined in the attached project schedule. Failure to meet the required completion date of 05 July 2025 shall result in a penalty of 0.5% of the total Purchase Order value per calendar day of delay, up to a maximum of 10%.
1. Payment: Payment shall be made via bank transfer to the Plumber's designated account in XOF (West African CFA Franc) at a bank operating in Abidjan, Ivory Coast. The 40% advance payment shall be released within five (5) business days of written acceptance of this Purchase Order. The 50% progress payment shall be due upon written confirmation of installation completion. The final 10% retention shall be released after a successful joint inspection by the Buyer's facilities team and the ANAE representative in Abidjan.
1. Warranty and After-Sales Service: The Plumber guarantees all workmanship and materials for a period of twenty-four (24) months from the date of final acceptance. During this warranty period, the Plumber shall respond to any reported plumbing defect or failure at the Abidjan Trade Center within forty-eight (48) hours. Two (2) scheduled preventive maintenance visits shall be conducted annually at no additional cost.
1. Health, Safety, and Environmental Compliance: The Plumber shall adhere to all occupational health and safety regulations in force in Ivory Coast. All waste materials, including old piping, packaging, and chemical residues, shall be removed from the Abidjan site and disposed of in accordance with the Ivorian environmental protection laws managed by the Direction de l'Environnement et de la Lutte contre les Désertifications (DELTD).
1. Dispute Resolution: Any dispute arising from this Purchase Order shall first be addressed through good-faith negotiation between the parties. Should resolution not be achieved within thirty (30) days, the matter shall be submitted to the competent commercial court of Abidjan, Ivory Coast, in accordance with Ivorian civil and commercial law.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, civil unrest in Abidjan, government-mandated work stoppages, or supply chain disruptions affecting the Ivory Coast market.
Note: This Purchase Order is governed by the laws of the Republic of Ivory Coast. All communications regarding this order shall be directed to the procurement office of Abidjan Infrastructure & Facilities Management S.A. at the address listed above. The Plumber is required to maintain valid professional insurance coverage (assurance réponse civile professionnelle) throughout the duration of the contract and shall provide a certificate of insurance upon request.
Authorization & Signatures
For and on behalf of the Buyer:
Abidjan Infrastructure & Facilities Management S.A.
Name: ______________________________
Title: Director of Procurement
Signature: ______________________________
Date: ______________________________
For and on behalf of the Plumber (Vendor):
Maêtre Plomberie Abidjan — Koffi & Associés
Name: ______________________________
Title: Lead Plumber / Managing Partner
Signature: ______________________________
Date: ______________________________
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