Purchase Order - Robotics Engineer Services - Ivory Coast Abidjan
PURCHASE ORDER
PO No.: PO-IC-ABJ-2025-00472
Date of Issue: June 12, 2025
Valid Until: July 12, 2025
Project Reference: Robotics Automation Initiative – Abidjan Industrial Zone
1. Parties Involved
Buyer (Purchasing Entity)
Company: Côte d'Ivoire Industrial Automation S.A.
Address: Boulevard VGE Houphouët-Boigny, Cocody, Abidjan, Ivory Coast
Contact Person: Mr. Kouassi N'Guessan, Director of Procurement
Email: procurement@ci-automation.ci
Phone: +225 27 22 45 67 89
Tax ID (NIF): CI-ABJ-2019-44821
Supplier (Service Provider)
Company: Global Robotics Solutions Ltd.
Address: 42 Innovation Drive, Cambridge, CB4 0AL, United Kingdom
Contact Person: Dr. Sarah Mitchell, Head of Engineering Services
Email: s.mitchell@globalrobotics.co.uk
Phone: +44 1223 555 0192
VAT No.: GB 987654321
2. Description of Purchase
This Purchase Order is issued by Côte d'Ivoire Industrial Automation S.A. to Global Robotics Solutions Ltd. for the engagement of a senior Robotics Engineer to provide specialized technical services at the buyer's manufacturing facility located in Ivory Coast Abidjan. The Robotics Engineer shall be responsible for the design, implementation, testing, and commissioning of an automated robotic assembly line for the production of agricultural processing equipment. The scope of work encompasses the full lifecycle of the robotic system, from initial feasibility assessment through to final handover and operator training.
3. Scope of Services – Robotics Engineer
	Item No.
	Description of Service
	Duration
	Unit
	Unit Price (USD)
	Total (USD)

	01
	On-site assessment and feasibility study for robotic automation at the Abidjan plant, Ivory Coast
	2 weeks
	Lump Sum
	12,500.00
	12,500.00

	02
	System design, programming, and configuration of 6-axis industrial robotic arms (4 units)
	6 weeks
	Lump Sum
	48,000.00
	48,000.00

	03
	Installation, integration, and commissioning of robotic systems on the production floor
	4 weeks
	Lump Sum
	35,000.00
	35,000.00

	04
	Quality assurance testing, safety compliance verification (ISO 10218), and performance optimization
	3 weeks
	Lump Sum
	22,000.00
	22,000.00

	05
	Operator training program (12 staff members) and technical documentation handover
	2 weeks
	Lump Sum
	15,500.00
	15,500.00

	06
	Post-commissioning support and remote troubleshooting (12-month warranty period)
	12 months
	Lump Sum
	18,000.00
	18,000.00

	TOTAL AMOUNT DUE
	151,000.00


4. Terms and Conditions
· Payment Terms: Payment shall be made in three installments: 30% upon execution of this Purchase Order, 40% upon successful commissioning of the robotic systems in Ivory Coast Abidjan, and 30% upon completion of the operator training and final acceptance. All payments shall be made via international wire transfer to the supplier's designated bank account.
· Commencement Date: The Robotics Engineer shall commence on-site work in Ivory Coast Abidjan no later than August 1, 2025. The supplier is responsible for arranging international travel, work permits, and all necessary visas for the Robotics Engineer to legally operate within the Republic of Côte d'Ivoire.
· Accommodation and Logistics: The buyer shall provide on-site accommodation, local transportation, and a dedicated workspace for the Robotics Engineer at the Abidjan facility for the duration of the on-site engagement. The buyer shall also provide a local mobile SIM card and internet access.
· Intellectual Property: All proprietary designs, code, and technical documentation developed by the Robotics Engineer specifically for this project in Ivory Coast Abidjan shall become the exclusive property of the buyer upon full payment. The supplier retains ownership of pre-existing tools, libraries, and methodologies.
· Compliance and Safety: The Robotics Engineer shall adhere to all applicable Ivorian labor laws, industrial safety regulations, and international robotics standards (ISO 10218, ISO 13482). The buyer shall ensure the facility in Ivory Coast Abidjan meets all prerequisites for robotic system installation.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, political instability, government-imposed restrictions, or pandemics affecting operations in Ivory Coast Abidjan or the supplier's home country.
· Dispute Resolution: Any disputes arising from this Purchase Order shall first be addressed through good-faith negotiation. If unresolved within 30 days, the matter shall be submitted to arbitration under the rules of the International Chamber of Commerce (ICC), with the seat of arbitration in Abidjan, Ivory Coast. The governing law shall be the laws of the Republic of Côte d'Ivoire.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, business strategies, and operational details exchanged during the execution of this Purchase Order. This obligation shall survive for a period of five (5) years following project completion.
· Termination: Either party may terminate this Purchase Order with thirty (30) days' written notice. In the event of termination, the buyer shall compensate the supplier for all work completed and non-cancellable expenses incurred up to the termination date.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for the engagement of a Robotics Engineer to deliver specialized automation services at the buyer's facility in Ivory Coast Abidjan. This document constitutes a binding agreement between the parties upon execution by both authorized representatives.
For the Buyer:
Côte d'Ivoire Industrial Automation S.A.
Name: _________________________
Title: Director of Procurement
Date: _________________________
For the Supplier:
Global Robotics Solutions Ltd.
Name: _________________________
Title: Head of Engineering Services
Date: _________________________
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