# Purchase Order - Telecommunication Engineer - Israel Tel Aviv

# PURCHASE ORDER

Professional Services Procurement – Telecommunication Engineer – Israel Tel Aviv

Purchase Order No.: PO-TAV-2025-04782
Date of Issue: 14 June 2025
Valid Until: 14 September 2025

Project Reference: TAV-TELECOM-2025-Q3
Priority: High
Department: Infrastructure & Network Engineering

## 1. Parties to This Purchase Order

| Role | Details |
| --- | --- |
| Purchasing Entity (Buyer) | Meridian Networks Israel Ltd. 45 HaYarkon Street, Tel Aviv-Yafo, Israel 63281 VAT No.: 51-804-221-93 Contact: procurement@meridian-il.com |
| Service Provider (Seller) | Apex Telecommunications Consulting Group 12 Allenby Boulevard, Tel Aviv, Israel 65002 VAT No.: 51-667-884-12 Contact: contracts@apextelecom.co.il |

## 2. Description of Services – Telecommunication Engineer

This Purchase Order is issued to formally engage a qualified Telecommunication Engineer to deliver specialized technical services within the metropolitan area of Israel Tel Aviv. The scope of work encompasses the design, implementation, testing, and ongoing maintenance of fiber-optic backbone networks, 5G small-cell deployments, and legacy copper-line migration projects across the Tel Aviv–Yafo municipal district and its surrounding industrial zones.

The Telecommunication Engineer shall be responsible for the following deliverables:

- Conducting comprehensive site surveys and link-budget analyses for new 5G base-station installations in the Tel Aviv coastal corridor and the Ramat Gan industrial park.

- Designing and documenting network topologies compliant with the Israel Communications Regulatory Authority (ICRA) technical standards and the local Tel Aviv municipal zoning regulations.

- Supervising the physical installation of fiber-optic cables, microwave backhaul links, and antenna arrays at designated locations throughout Israel Tel Aviv.

- Performing end-to-end signal-integrity testing, throughput validation, and latency benchmarking on all commissioned segments.

- Providing a minimum of 120 hours of on-site technical support and troubleshooting during the first six months following project commissioning.

- Delivering a complete as-built documentation package, including schematics, test reports, and maintenance schedules, within 30 days of project completion.

## 3. Schedule and Location of Work

| Milestone | Target Date | Location |
| --- | --- | --- |
| Project Kick-off & Site Survey | 01 July 2025 | Tel Aviv-Yafo, Israel |
| Network Design Approval | 20 July 2025 | Meridian HQ, Tel Aviv |
| Physical Installation Phase | 01 Aug – 15 Sep 2025 | Multiple sites, Israel Tel Aviv |
| Testing & Commissioning | 16 Sep – 30 Sep 2025 | Israel Tel Aviv |
| Final Handover & Documentation | 30 October 2025 | Meridian HQ, Tel Aviv |

## 4. Financial Terms

| Item | Description | Amount (ILS) |
| --- | --- | --- |
| 4.1 | Telecommunication Engineer – Professional Services Fee (design, supervision, testing) | 485,000.00 |
| 4.2 | On-site Technical Support (120 hours post-commissioning) | 96,000.00 |
| 4.3 | Travel & Local Transportation within Israel Tel Aviv | 18,500.00 |
| 4.4 | Documentation & Reporting Package | 22,000.00 |
| 4.5 | VAT (18%) | 110,730.00 |
| Total Purchase Order Value |  | 732,230.00 ILS |

Payment shall be made in three equal installments: 40% upon signing of this Purchase Order, 40% upon completion of the physical installation phase, and 20% upon final acceptance of the as-built documentation. All payments shall be processed via bank transfer to the account designated by the Service Provider, in accordance with Israeli tax and invoicing regulations.

## 5. Terms and Conditions

- This Purchase Order is governed by the laws of the State of Israel. Any disputes arising from the interpretation or execution of this document shall be subject to the exclusive jurisdiction of the competent courts in Tel Aviv, Israel.

- The Telecommunication Engineer engaged under this order must hold a valid Israeli professional engineering license (Bakaalut in Electrical/Telecommunication Engineering) and a minimum of eight (8) years of documented experience in carrier-grade network deployments.

- All work performed in Israel Tel Aviv shall comply with the Israel Communications Law, 5747-1987, ICRA technical regulations, and the Tel Aviv–Yafo Municipality building and zoning bylaws.

- The Service Provider shall maintain comprehensive professional liability insurance with a minimum coverage of ILS 5,000,000 for the duration of the engagement.

- Confidentiality: All network schematics, client data, and proprietary information encountered during the execution of this Purchase Order shall be treated as strictly confidential and shall not be disclosed to any third party without prior written consent from Meridian Networks Israel Ltd.

- Termination: Either party may terminate this Purchase Order with thirty (30) days' written notice. In the event of termination, the Service Provider shall be compensated for all work completed and documented up to the termination date.

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-mandated shutdowns, or civil unrest affecting the Tel Aviv metropolitan area.

## 6. Acceptance and Authorization

By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for the engagement of a Telecommunication Engineer to perform professional services in Israel Tel Aviv. This document constitutes a binding agreement upon execution by both authorized representatives.

For Meridian Networks Israel Ltd. (Buyer)
Name: _________________________
Title: Chief Procurement Officer
Date: _________________________

For Apex Telecommunications Consulting Group (Seller)
Name: _________________________
Title: Managing Director
Date: _________________________

Purchase Order No. PO-TAV-2025-04782 | Telecommunication Engineer Services | Israel Tel Aviv
This document is valid for 90 days from the date of issue. Unauthorized reproduction or distribution is prohibited.
© 2025 Meridian Networks Israel Ltd. All rights reserved.