Purchase Order - UX UI Designer Services - Canada Toronto
PURCHASE ORDER
Professional UX UI Designer Services — Canada Toronto
PO No.: PO-2025-04782
Date of Issue: June 12, 2025  |  Valid Until: July 12, 2025
BUYER (ORDERING PARTY)
Company: Northbridge Digital Solutions Inc.
Address: 245 King Street West, Suite 1800, Toronto, Ontario, Canada Toronto M5V 1J9
Contact: Margaret Chen, Procurement Director
Email: m.chen@northbridgedigital.ca
Phone: +1 (416) 555-0142
Business No.: 8842-1937-QE
SELLER (SERVICE PROVIDER)
Company: PixelCraft Design Studio Ltd.
Address: 118 Spadina Avenue, Unit 402, Toronto, Ontario, Canada Toronto M5V 2L2
Contact: David Okafor, Lead UX UI Designer
Email: d.okafor@pixelcraftdesign.ca
Phone: +1 (416) 555-0387
Business No.: 7719-4456-QE
1. DESCRIPTION OF SERVICES — UX UI Designer Engagement
This Purchase Order is issued by Northbridge Digital Solutions Inc. to formally engage the services of PixelCraft Design Studio Ltd. for the provision of comprehensive UX UI Designer services. The engagement is to be performed in and around Canada Toronto, with all on-site meetings, workshops, and collaborative sessions to take place at the Buyer's office located in the Financial District of Toronto, Ontario. The UX UI Designer shall deliver a full-cycle user experience and user interface design solution for the Buyer's enterprise customer portal, mobile application, and internal dashboard systems.
2. SCOPE OF WORK AND DELIVERABLES
	#
	Deliverable
	Description
	Timeline
	Amount (CAD)

	1
	User Research & Discovery
	Conduct stakeholder interviews, user persona development, competitive analysis, and journey mapping for the enterprise portal. All research sessions to be conducted in Canada Toronto.
	Weeks 1–3
	$8,500.00

	2
	Information Architecture & Wireframing
	Deliver sitemap, user flows, low-fidelity wireframes, and interactive prototypes for desktop and mobile interfaces. The UX UI Designer shall present all wireframe iterations to the Buyer's product team in Toronto.
	Weeks 4–6
	$12,000.00

	3
	High-Fidelity UI Design
	Produce pixel-perfect high-fidelity mockups, design system components, iconography, and responsive layout specifications. All design assets to be delivered in Figma with full layer organization.
	Weeks 7–10
	$15,500.00

	4
	Usability Testing & Iteration
	Facilitate moderated usability testing sessions with a minimum of eight (8) participants recruited from the Canada Toronto metropolitan area. Provide a detailed findings report and implement two rounds of design revisions.
	Weeks 11–13
	$9,750.00

	5
	Design Handoff & Developer Support
	Prepare comprehensive design specifications, annotation documents, and asset exports. The UX UI Designer shall attend bi-weekly sync meetings with the Buyer's development team in Toronto for a period of four weeks post-delivery.
	Weeks 14–16
	$7,250.00

	TOTAL CONTRACT VALUE
	$53,000.00


3. TERMS AND CONDITIONS
· Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the Province of Ontario and the federal laws of Canada applicable in Canada Toronto. Any disputes arising from this engagement shall be resolved through arbitration in Toronto, Ontario.
· Payment Terms: Payment shall be made in four (4) equal installments of $13,250.00 CAD, due net thirty (30) days from the date of each invoice. The first installment is due upon execution of this Purchase Order. Subsequent installments are due upon completion of Milestones 1, 2, and 3 as defined in Section 2.
· Intellectual Property: Upon full and final payment, all deliverables, source files, design assets, and documentation created by the UX UI Designer in the course of this engagement shall become the sole and exclusive property of Northbridge Digital Solutions Inc. The designer retains the right to display completed work in a professional portfolio with prior written consent from the Buyer.
· Confidentiality: The UX UI Designer agrees to maintain strict confidentiality regarding all proprietary information, trade secrets, and business strategies disclosed during the engagement in Canada Toronto. A separate Non-Disclosure Agreement (NDA) is attached as Appendix A and incorporated herein by reference.
· Revisions: Each deliverable phase includes two (2) rounds of revisions at no additional cost. Additional revision cycles beyond the included rounds shall be billed at a rate of $185.00 CAD per hour, subject to prior written approval via a change order to this Purchase Order.
· Termination: Either party may terminate this Purchase Order with fourteen (14) days written notice. In the event of termination, the Buyer shall pay for all services rendered and deliverables completed up to the effective date of termination.
· Compliance: The UX UI Designer shall comply with all applicable Canadian accessibility standards, including the Canadian Accessibility Act and WCAG 2.1 Level AA guidelines, for all design deliverables produced under this Purchase Order.
· Work Location: All on-site work, client meetings, and collaborative workshops shall be conducted in Canada Toronto. Remote work is permitted for individual design tasks, provided that all team-facing presentations and approvals occur in person at the Buyer's Toronto office.
4. ACCEPTANCE AND SIGNATURES
By signing below, both parties acknowledge and agree to all terms, conditions, and specifications set forth in this Purchase Order for the engagement of the UX UI Designer services in Canada Toronto. This document constitutes a binding agreement effective as of the date of the last signature.
For: Northbridge Digital Solutions Inc. (Buyer)
Name: Margaret Chen
Title: Procurement Director
Signature: ___________________________
Date: ___________________________
For: PixelCraft Design Studio Ltd. (Seller)
Name: David Okafor
Title: Lead UX UI Designer
Signature: ___________________________
Date: ___________________________
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