# Purchase Order - UX UI Designer Services - France Marseille

# PURCHASE ORDER

Professional Services Procurement Document

Reference: PO-2025-FRM-00472

Purchase Order Date: 14 June 2025

Required Delivery Date: 30 September 2025

Valid Until: 14 July 2025

Issuing Entity: Provence Digital Solutions SARL

Address: 27 Rue de la République, 13001 Marseille, France

SIRET: 892 447 103 00021

VAT (TVA): FR 42 892447103

1. Vendor / Service Provider Information

| Field | Details |
| --- | --- |
| Company Name | Atelier Lumière Design Studio |
| Primary Contact | Camille Durand, Lead UX UI Designer |
| Address | 14 Quai de Rive Neuve, 13007 Marseille, France |
| Email | camille.durand@atelierlumiere.fr |
| Phone | +33 4 91 55 22 87 |
| SIRET | 761 203 884 00015 |
| VAT (TVA) | FR 18 761203884 |
| Bank / IBAN | FR76 3000 4000 0312 3456 7890 123 |

2. Scope of Work – UX UI Designer Services

This Purchase Order is issued by Provence Digital Solutions SARL, headquartered in France Marseille, to procure the professional services of a qualified UX UI Designer for the end-to-end design of our new B2B SaaS platform, "Méditerranée Connect." The UX UI Designer engaged under this Purchase Order shall be based in or operate primarily from the France Marseille metropolitan area to ensure proximity to our client-facing teams, local stakeholder workshops, and the regional digital ecosystem. All deliverables must reflect an understanding of the French digital market, accessibility standards (RGAA / WCAG 2.1 AA), and the specific user expectations of the France Marseille business community.

3. Line Items and Pricing

| Ref | Description of Services | Duration | Unit Price (EUR) | Amount (EUR) |
| --- | --- | --- | --- | --- |
| 01 | User Research & Discovery – Conducting stakeholder interviews, user persona development, and competitive analysis tailored to the France Marseille market. Includes on-site workshops at our Marseille office. | 3 weeks | 4,500.00 | 13,500.00 |
| 02 | UX Architecture & Wireframing – Information architecture, user flow mapping, low-fidelity wireframes, and interactive prototypes for the UX UI Designer deliverable set. | 4 weeks | 5,200.00 | 20,800.00 |
| 03 | UI Visual Design – High-fidelity mockups, design system creation, component library, and brand-aligned visual language for the platform. All assets delivered in Figma with full handoff documentation. | 5 weeks | 5,800.00 | 29,000.00 |
| 04 | Usability Testing & Iteration – Moderated usability sessions with a minimum of 12 participants recruited from the France Marseille region. Two full iteration cycles based on findings. | 3 weeks | 4,200.00 | 12,600.00 |
| 05 | Developer Handoff & QA Support – Design token documentation, responsive breakpoints specification, and availability for developer queries during the 6-week build phase. | 6 weeks | 3,500.00 | 21,000.00 |
| 06 | Accessibility Compliance (RGAA) – Full audit and remediation of all UX UI Designer deliverables to meet French RGAA 4.1 Level AA standards, with a signed compliance report. | 2 weeks | 3,800.00 | 7,600.00 |
| Subtotal |  |  |  | 104,500.00 |
| TVA (VAT) 20% |  |  |  | 20,900.00 |
| TOTAL DUE (EUR) |  |  |  | 125,400.00 |

4. Payment Terms

- Payment shall be made via bank transfer (virement) to the IBAN specified in Section 1 within 30 days of invoice receipt, in accordance with French commercial law (Code de commerce, Article L441-6).

- 30% advance payment upon acceptance of this Purchase Order by the UX UI Designer vendor.

- 40% upon completion and acceptance of Line Items 01 through 03.

- 30% upon final delivery, acceptance of all deliverables, and submission of the RGAA compliance report.

- All invoices must reference this Purchase Order number (PO-2025-FRM-00472) and include the vendor's SIRET and TVA identification.

5. Terms and Conditions

- This Purchase Order is governed by the laws of the French Republic. Any disputes shall be resolved by the competent courts of Marseille, Bouches-du-Rhône.

- The UX UI Designer shall maintain full intellectual property assignment to Provence Digital Solutions SARL upon full payment. All source files, design tokens, and documentation become the exclusive property of the buyer.

- The vendor shall comply with all applicable French data protection regulations (GDPR / RGPD) when handling user research data collected in France Marseille.

- The UX UI Designer is required to conduct a minimum of 60% of all workshop and testing activities in person at the buyer's premises in France Marseille (13001 or 13007 postal codes).

- Confidentiality: Both parties agree to a mutual Non-Disclosure Agreement (NDA) valid for 24 months from the date of this Purchase Order.

- Force Majeure: Standard French force majeure provisions apply. Delays exceeding 15 business days due to force majeure events in the France Marseille region shall be addressed by mutual written agreement.

- Termination: Either party may terminate this Purchase Order with 15 days' written notice. In such case, the UX UI Designer shall be compensated for all work completed and accepted up to the termination date.

- Warranty: The UX UI Designer warrants that all deliverables are original, free of third-party IP infringement, and fit for the intended purpose as described in this document.

6. Acceptance Criteria

All deliverables under this Purchase Order shall be deemed accepted only after written sign-off by the Project Director of Provence Digital Solutions SARL. The UX UI Designer shall submit deliverables in the agreed format (Figma, PDF, and source files) to the designated project email. A 5-business-day review period applies before acceptance or a formal request for revisions is issued. Revisions limited to two rounds per line item are included in the pricing above.

7. Authorisation and Signatures

For Provence Digital Solutions SARL (Buyer)

Name: Antoine Lefèvre

Title: Chief Operating Officer

Signature & Date

For Atelier Lumière Design Studio (Vendor / UX UI Designer)

Name: Camille Durand

Title: Lead UX UI Designer

Signature & Date

This Purchase Order (PO-2025-FRM-00472) was issued in France Marseille on 14 June 2025. It constitutes a binding procurement document for the engagement of UX UI Designer services as described herein. Printed copies are valid only when bearing the original wet-ink signature of both parties. Electronic signatures via DocuSign or Adobe Sign are equally valid under French law (Code civil, Article 1366).

© 2025 Provence Digital Solutions SARL – All Rights Reserved – Marseille, France