Purchase Order - UX UI Designer - Germany Munich
PURCHASE ORDER
Professional Services Procurement — UX UI Designer Engagement
PO Number: PO-2025-MUC-04782
Date of Issue: 14 June 2025
Valid Until: 14 September 2025
Location of Work: Germany Munich
1. Purchasing Entity
Buyer / Ordering Company
AlpenTech Solutions GmbH
Maximilianstraße 27, 80539 Munich, Germany
VAT ID: DE 318 456 721
Contact: procurement@alpentechnology.de
Phone: +49 89 5550 1234
Supplier / Service Provider
PixelCraft Design Studio UG (haftungsbeschränkt)
Ludwigsplatz 8, 80539 Munich, Germany
VAT ID: DE 297 883 410
Contact: contracts@pixelcraft-studio.de
Phone: +49 89 7742 5678
2. Scope of Services — UX UI Designer
This Purchase Order is issued by AlpenTech Solutions GmbH to formally engage the services of a qualified UX UI Designer to be delivered and performed at the supplier's premises and the buyer's offices located in Germany Munich. The engagement covers the full spectrum of user experience and user interface design activities required for the development of AlpenTech's next-generation enterprise SaaS platform, codenamed "Project Bavaria." The UX UI Designer shall be responsible for conducting user research, creating wireframes, developing high-fidelity interactive prototypes, establishing and maintaining a comprehensive design system, and providing ongoing design support throughout the product development lifecycle. All deliverables must adhere to the accessibility standards defined by the German Barrierefreiheitsstärkungsgesetz (BFSG) and comply with the European Accessibility Act applicable within Germany Munich and the broader European Union jurisdiction.
3. Line Items & Pricing
	Item #
	Description of Service
	Duration
	Unit
	Unit Price (EUR)
	Total (EUR)

	01
	UX Research & User Persona Development — UX UI Designer to conduct stakeholder interviews, heuristic evaluations, and competitive analysis in Germany Munich
	3 weeks
	Block
	4,500.00
	4,500.00

	02
	Information Architecture & Wireframing — Low-fidelity and mid-fidelity wireframes for 45+ screens
	4 weeks
	Block
	6,800.00
	6,800.00

	03
	High-Fidelity UI Design & Interactive Prototyping — Figma-based deliverables with micro-interactions
	6 weeks
	Block
	12,400.00
	12,400.00

	04
	Design System & Component Library Creation — Tokens, patterns, documentation, and developer handoff
	5 weeks
	Block
	9,200.00
	9,200.00

	05
	Usability Testing & Iterative Refinement — Moderated sessions with 12 participants in Germany Munich
	3 weeks
	Block
	5,600.00
	5,600.00

	06
	Ongoing Design Support & Sprint Participation — Bi-weekly sprints, design reviews, and QA support
	12 weeks
	Month
	3,800.00
	11,400.00

	Subtotal
	49,900.00

	VAT (19% — Germany Munich jurisdiction)
	9,481.00

	Grand Total
	59,381.00


4. Terms & Conditions
1. Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the Federal Republic of Germany. Any disputes arising from this engagement shall be subject to the exclusive jurisdiction of the competent courts in Germany Munich.
1. Payment Terms: Payment shall be made within 30 days of invoice receipt via SEPA bank transfer to the supplier's designated account. Invoices must reference this Purchase Order number (PO-2025-MUC-04782) for proper accounting reconciliation.
1. Intellectual Property: All work product, including but not limited to wireframes, prototypes, design tokens, and documentation created by the UX UI Designer under this Purchase Order, shall be the exclusive property of AlpenTech Solutions GmbH upon full payment. The supplier retains the right to display anonymized work in a professional portfolio.
1. Confidentiality: The UX UI Designer shall maintain strict confidentiality regarding all proprietary information, user data, and business strategies disclosed during the engagement in Germany Munich. A separate Non-Disclosure Agreement (NDA) is attached as Appendix A.
1. Compliance: All design deliverables must comply with the German General Data Protection Regulation (GDPR/DSGVO) and the European Accessibility Act. The UX UI Designer shall ensure WCAG 2.1 AA compliance for all interfaces.
1. Termination: Either party may terminate this Purchase Order with 14 days' written notice. In the event of early termination, the buyer shall compensate the supplier for all work completed up to the termination date.
1. Work Location: Primary work shall be performed at the supplier's studio in Germany Munich (Ludwigsplatz 8) with mandatory on-site collaboration days at the buyer's headquarters (Maximilianstraße 27, Munich) no fewer than two days per week.
1. Acceptance: Deliverables shall be deemed accepted within five (5) business days of submission unless written objections are provided. Failure to respond within this period constitutes acceptance.
5. Acceptance & Authorization
By signing below, both parties acknowledge and agree to all terms specified in this Purchase Order for the engagement of a UX UI Designer in Germany Munich. This document constitutes a binding agreement upon execution by both authorized representatives.
For AlpenTech Solutions GmbH (Buyer)
Name: Dr. Katharina Weber
Title: Head of Procurement
Signature & Date
For PixelCraft Design Studio UG (Supplier)
Name: Jonas Brandt
Title: Managing Director / Lead UX UI Designer
Signature & Date
This Purchase Order (PO-2025-MUC-04782) is valid for 90 days from the date of issue. All communications regarding this order must reference the PO number. Issued in Munich, Germany. © 2025 AlpenTech Solutions GmbH. All rights reserved.
