# Purchase Order - UX UI Designer Services - Iran Tehran

# PURCHASE ORDER

UX UI Designer Professional Services

PO No: IR-THN-2025-04782

Issued in Iran Tehran | Date: 15 June 2025

## 1. Parties Involved

Purchasing Entity (Buyer):

Tehran Digital Solutions Co., Ltd.
Address: Valiasr Street, 12th Floor, Building 45,
Tehran, Iran
Tax ID: 1024578931
Contact: procurement@tehrandigital.ir
Phone: +98-21-8876-5432

Service Provider (Seller):

Amir Hossein Karimi – UX UI Designer
Address: Enghelab Street, Unit 7, Building 12,
Tehran, Iran
National ID: 0045872361
Contact: a.karimi@uxdesign-iran.com
Phone: +98-912-345-6789

## 2. Purchase Order Description

This Purchase Order is issued by Tehran Digital Solutions Co., Ltd. to formally engage the services of a qualified UX UI Designer for the development, design, and implementation of user experience and user interface solutions for the company's flagship mobile and web applications. This Purchase Order is governed by the commercial laws of the Islamic Republic of Iran and is to be executed within the jurisdiction of Iran Tehran. All deliverables, meetings, and on-site consultations shall take place at the buyer's registered office in Tehran, Iran, unless otherwise agreed upon in writing by both parties.

The UX UI Designer engaged under this Purchase Order shall be responsible for conducting comprehensive user research, creating wireframes, developing high-fidelity prototypes, designing responsive interfaces, and ensuring that all design outputs comply with international accessibility standards while remaining culturally appropriate for the Iranian market. The UX UI Designer must demonstrate a minimum of five (5) years of professional experience in digital product design and must provide a portfolio of previously completed projects for review prior to the commencement of work.

## 3. Scope of Work and Deliverables

| Item No. | Description of Service | Deliverable | Timeline | Amount (IRR) |
| --- | --- | --- | --- | --- |
| 01 | User Research & Competitive Analysis for the Tehran-based e-commerce platform | Research Report (PDF, 40+ pages) | Weeks 1–3 | 45,000,000 |
| 02 | Information Architecture & User Flow Mapping | IA Diagrams & Flowcharts (Figma) | Weeks 3–5 | 38,000,000 |
| 03 | Low-Fidelity Wireframes for 25+ Screens (Mobile & Web) | Wireframe Set (Figma) | Weeks 5–8 | 52,000,000 |
| 04 | High-Fidelity UI Design & Design System Creation | UI Kit & Component Library (Figma) | Weeks 8–12 | 67,000,000 |
| 05 | Interactive Prototyping & Usability Testing (5 sessions in Tehran) | Prototype & Test Report | Weeks 12–15 | 41,000,000 |
| 06 | Developer Handoff, Design QA & Post-Launch Support (30 days) | Handoff Docs & Revision Cycles | Weeks 15–19 | 35,000,000 |
| TOTAL AMOUNT (Incl. 10% VAT – Iran Tehran Tax Code) |  |  |  | 313,300,000 |

## 4. Payment Terms

- Advance Payment: 30% of the total Purchase Order value (93,990,000 IRR) shall be paid within five (5) business days of the signed Purchase Order via bank transfer to the UX UI Designer's designated account in Tehran, Iran.

- Milestone Payment 1: 25% (78,325,000 IRR) upon approval of wireframes and information architecture deliverables.

- Milestone Payment 2: 25% (78,325,000 IRR) upon delivery of the high-fidelity UI design system and interactive prototype.

- Final Payment: 20% (62,660,000 IRR) upon completion of developer handoff and the conclusion of the 30-day post-launch support period.

- All payments shall be made in Iranian Rials (IRR) to the following account: Bank Melli Iran, Branch: Tehran Valiasr, Account No: 010-4587-2361-9, SWIFT: MELLIRIT.

- Late payments shall incur a penalty of 0.5% per day as stipulated under Iranian commercial law.

## 5. Terms and Conditions

- This Purchase Order constitutes a binding agreement between the parties and supersedes all prior negotiations, representations, or agreements relating to the engagement of the UX UI Designer.

- The UX UI Designer shall maintain full confidentiality of all proprietary information, user data, and business strategies of Tehran Digital Solutions Co., Ltd. in accordance with the data protection regulations applicable in Iran Tehran.

- All intellectual property rights in the final deliverables shall transfer to the buyer upon full payment. The UX UI Designer retains the right to display completed work in a professional portfolio, subject to a 90-day embargo period.

- The UX UI Designer is engaged as an independent contractor and not as an employee of the buyer. The UX UI Designer is responsible for all personal tax obligations in the Islamic Republic of Iran.

- Either party may terminate this Purchase Order with thirty (30) days' written notice. In the event of termination, the buyer shall pay for all work completed up to the termination date.

- All disputes arising from this Purchase Order shall be resolved through arbitration in Tehran, Iran, in accordance with the rules of the Tehran Regional Arbitration Center (TRAC).

- The UX UI Designer shall conduct all on-site meetings, usability testing sessions, and stakeholder presentations at the buyer's office located in Tehran, Iran, or at a mutually agreed location within the Tehran metropolitan area.

- This Purchase Order is valid for a period of one hundred ninety-five (195) days from the date of issue. If not executed within this period, a new Purchase Order must be generated.

## 6. Acceptance and Signatures

By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for the engagement of the UX UI Designer in Iran Tehran.

For Tehran Digital Solutions Co., Ltd. (Buyer)
Name: Saeed Mohammadi
Title: Chief Procurement Officer
Signature: _________________________
Date: _______________

For the UX UI Designer (Seller)
Name: Amir Hossein Karimi
Title: Lead UX UI Designer
Signature: _________________________
Date: _______________

This Purchase Order (PO No: IR-THN-2025-04782) was issued in Iran Tehran and is governed by the Commercial Code of the Islamic Republic of Iran. This document is valid only when signed by both authorized representatives. Unauthorized reproduction or distribution of this Purchase Order is strictly prohibited.

Document Version: 1.0 | Generated: 15 June 2025 | Classification: Confidential