# Purchase Order - UX UI Designer Services - Senegal Dakar

PO No: SD-UX-2025-0047

# PURCHASE ORDER

Procurement of Professional UX UI Designer Services — Senegal Dakar Region

### Purchasing Entity (Buyer)

Company: Teranga Digital Solutions SARL

Address: Boulevard du Président Léopold Sédar Senghor, Plateau, Dakar, Senegal

Phone: +221 33 800 12 34

Email: procurement@terangadigital.sn

Tax ID (NIF): SN-2019-4478-001

### Service Provider (Seller)

Company: Sahel Creative Studio

Address: Avenue Cheikh Anta Diop, Almadies, Dakar, Senegal

Phone: +221 33 865 56 78

Email: contracts@sahelcreative.sn

Tax ID (NIF): SN-2021-9932-004

1. Purchase Order Details

| Field | Details |
| --- | --- |
| Purchase Order Number | SD-UX-2025-0047 |
| Date of Issue | 15 June 2025 |
| Required Delivery Date | 30 September 2025 |
| Project Location | Dakar, Senegal (Primary Office — Plateau District) |
| Currency | West African CFA Franc (XOF) |
| Payment Terms | Net 30 days from invoice acceptance |
| Validity of This Purchase Order | 30 days from date of issue |

2. Scope of Work — UX UI Designer Engagement

This Purchase Order is issued by Teranga Digital Solutions SARL to formally procure the professional services of a qualified UX UI Designer to be deployed and operational within the Senegal Dakar metropolitan area. The engagement is intended to support the end-to-end redesign of our flagship e-commerce platform, "Marché Teranga," which serves over 250,000 active users across Senegal and the broader West African region. The UX UI Designer shall be responsible for conducting user research, wireframing, prototyping, visual interface design, usability testing, and the delivery of a comprehensive design system tailored to the cultural and linguistic context of Senegal Dakar.

3. Line Items & Pricing

| Item # | Description of Service | Duration | Unit Price (XOF) | Quantity | Total (XOF) |
| --- | --- | --- | --- | --- | --- |
| 1 | UX UI Designer — User Research & Discovery Phase (stakeholder interviews, user personas, journey mapping specific to Senegal Dakar market) | 3 weeks | 1,200,000 | 1 | 1,200,000 |
| 2 | UX UI Designer — Information Architecture & Wireframing (low-fidelity and high-fidelity wireframes for 45+ screens) | 4 weeks | 1,500,000 | 1 | 1,500,000 |
| 3 | UX UI Designer — Visual Design & UI Kit Development (brand-aligned design system, component library, responsive layouts for mobile and desktop) | 5 weeks | 2,000,000 | 1 | 2,000,000 |
| 4 | UX UI Designer — Interactive Prototyping & Usability Testing (Figma prototypes, moderated testing sessions with 20+ participants in Dakar) | 3 weeks | 1,400,000 | 1 | 1,400,000 |
| 5 | UX UI Designer — Developer Handoff & Design QA (annotated specs, design tokens, 2 rounds of QA during development) | 2 weeks | 900,000 | 1 | 900,000 |
| TOTAL CONTRACT VALUE |  |  |  |  | 7,000,000 XOF |
| VAT (18% — Senegal Standard Rate) |  |  |  |  | 1,260,000 XOF |
| GRAND TOTAL (Incl. VAT) |  |  |  |  | 8,260,000 XOF |

4. Terms and Conditions

- Acceptance: This Purchase Order constitutes a binding procurement document. The UX UI Designer or their representing agency must confirm acceptance in writing within five (5) business days of receipt. Failure to respond within this period shall render this Purchase Order void.

- Location of Work: All on-site activities, including user research sessions, usability testing, and stakeholder workshops, shall be conducted in Senegal Dakar. The UX UI Designer is expected to be physically present at the Teranga Digital Solutions office in the Plateau district for a minimum of four (4) days per week during active project phases.

- Intellectual Property: All deliverables, including but not limited to wireframes, design files, prototypes, design systems, and documentation produced under this Purchase Order, shall become the exclusive property of Teranga Digital Solutions SARL upon full payment. The UX UI Designer retains the right to display completed work in their professional portfolio with prior written consent.

- Payment Schedule: Payment shall be made in three (3) installments: 30% upon project kickoff, 40% upon delivery of the visual design and UI kit, and 30% upon final acceptance of all deliverables. Each installment is due within thirty (30) days of the corresponding invoice.

- Revisions: The Purchase Order includes two (2) rounds of revisions per phase. Additional revision cycles beyond the included scope shall be billed at a rate of 150,000 XOF per additional round, subject to prior written approval.

- Confidentiality: The UX UI Designer agrees to maintain strict confidentiality regarding all proprietary information, user data, and business strategies encountered during the engagement in Senegal Dakar. A separate Non-Disclosure Agreement (NDA) shall be executed prior to project commencement.

- Termination: Either party may terminate this Purchase Order with fourteen (14) days written notice. In the event of termination, the UX UI Designer shall be compensated for all work completed and accepted up to the termination date.

- Governing Law: This Purchase Order shall be governed by and construed in accordance with the laws of the Republic of Senegal. Any disputes arising from this engagement shall be resolved through the competent courts of Dakar, Senegal.

- Compliance: The UX UI Designer shall comply with all applicable labor laws, tax regulations, and professional standards in force in Senegal Dakar. The service provider is responsible for all applicable social security contributions and professional insurance.

- Force Majeure: Neither party shall be liable for delays or failures in performance resulting from events beyond reasonable control, including but not limited to natural disasters, civil unrest, or government-mandated closures affecting operations in Senegal Dakar.

5. Acceptance & Authorization

By signing below, both parties acknowledge and agree to all terms, conditions, and specifications outlined in this Purchase Order for the engagement of a UX UI Designer in Senegal Dakar. This document, once countersigned, serves as the definitive procurement instrument governing the professional relationship between the parties for the duration of the project.

For Teranga Digital Solutions SARL (Buyer)

Name: Awa Ndiaye

Title: Chief Procurement Officer

Signature: ___________________________

Date: ___________________________

For Sahel Creative Studio (Seller / UX UI Designer)

Name: Mamadou Diop

Title: Lead UX UI Designer & Director

Signature: ___________________________

Date: ___________________________

Purchase Order SD-UX-2025-0047 — UX UI Designer Services — Senegal Dakar — Page 1 of 1

Teranga Digital Solutions SARL • Boulevard du Président Léopold Sédar Senghor, Plateau, Dakar, Senegal • NIF: SN-2019-4478-001

This document is electronically generated and legally binding upon countersignature. Unauthorized reproduction is prohibited.