# Purchase Order - UX UI Designer Services - Sudan Khartoum

# PURCHASE ORDER

Professional Services Procurement Document

Reference: PO-SUD-KRT-2025-0047 | Classification: Commercial / Confidential

### Issuing Party (Buyer)

Company: Nile Digital Solutions Ltd.

Address: 142 El-Mahdi Street, Omdurman, Sudan Khartoum

Contact: procurement@niledigital.sd

Phone: +249-183-555-0142

Tax ID: SD-TRX-2019-88432

### Receiving Party (Supplier)

Company: Khartoum Creative Design Studio

Address: 87 Al-Nil Road, Al-Shamlika, Sudan Khartoum

Contact: info@khartoumcreative.sd

Phone: +249-183-772-9931

Tax ID: SD-TRX-2021-11207

Purchase Order No.: PO-SUD-KRT-2025-0047

Date of Issue: 15 June 2025

Required Start Date: 1 July 2025

Project Duration: 6 Months

Payment Terms: Net 30 Days

Project Location: Sudan Khartoum

## 1. Description of Services

This Purchase Order is issued by Nile Digital Solutions Ltd. to formally engage the services of a qualified UX UI Designer to deliver comprehensive user experience and user interface design solutions for the company's flagship digital platform. The engagement is based in Sudan Khartoum, and all on-site work, client meetings, and collaborative design sessions shall be conducted at the supplier's designated workspace located in Al-Shamlika, Sudan Khartoum, or at the buyer's premises in Omdurman, Sudan Khartoum, as mutually agreed upon for each project phase.

The UX UI Designer shall be responsible for conducting user research, creating wireframes, developing high-fidelity mockups, building interactive prototypes, establishing a comprehensive design system, and ensuring that all digital products meet the accessibility and usability standards required for the Sudanese market and broader East African user base.

## 2. Scope of Work and Deliverables

| # | Deliverable | Description | Timeline | Qty |
| --- | --- | --- | --- | --- |
| 1 | User Research & Personas | Conduct 20+ user interviews in Sudan Khartoum, develop 5 detailed user personas, and produce a research summary report. | Month 1 | 1 Set |
| 2 | Information Architecture & Wireframes | Deliver complete sitemap, user flow diagrams, and low-fidelity wireframes for all 45+ screens of the platform. | Month 2 | 1 Set |
| 3 | High-Fidelity UI Mockups | Produce pixel-perfect UI designs in Figma with full design system including color palette, typography, and component library. | Month 3 | 1 Set |
| 4 | Interactive Prototype | Build a clickable, navigable prototype for stakeholder review and user testing sessions in Sudan Khartoum. | Month 4 | 1 Set |
| 5 | Usability Testing & Iteration | Facilitate 3 rounds of usability testing with local users in Sudan Khartoum, incorporate feedback, and refine all designs. | Month 5 | 3 Rounds |
| 6 | Final Design Handoff & Documentation | Deliver annotated design files, developer handoff documentation, and a complete UX UI Designer style guide. | Month 6 | 1 Set |

## 3. Financial Summary

| Item | Unit Price (SDG) | Quantity | Amount (SDG) |
| --- | --- | --- | --- |
| UX UI Designer – Monthly Retainer (6 months) | 850,000 | 6 | 5,100,000 |
| User Research & Fieldwork in Sudan Khartoum | 320,000 | 1 | 320,000 |
| Usability Testing Sessions (3 rounds, local participants) | 150,000 | 3 | 450,000 |
| Design System & Documentation Package | 280,000 | 1 | 280,000 |
| Travel & Logistics within Sudan Khartoum | 95,000 | 1 | 95,000 |
| Subtotal |  |  | 6,245,000 |
| VAT (10%) |  |  | 624,500 |
| TOTAL AMOUNT DUE (SDG) |  |  | 6,869,500 |

## 4. Terms and Conditions

- This Purchase Order is governed by the commercial laws of the Republic of the Sudan. Any disputes arising from this Purchase Order shall be resolved through arbitration in Sudan Khartoum in accordance with the Sudanese Arbitration Act.

- The UX UI Designer shall maintain full confidentiality regarding all proprietary information, user data, and business strategies disclosed during the course of this engagement. A separate Non-Disclosure Agreement (NDA) is attached as Annex A.

- All intellectual property rights in the final deliverables, including but not limited to wireframes, mockups, prototypes, and the design system, shall transfer exclusively to Nile Digital Solutions Ltd. upon full payment of this Purchase Order.

- The UX UI Designer is required to be physically present in Sudan Khartoum for a minimum of 40 hours per week during the project duration. Remote work may be permitted for up to 2 days per week with prior written approval from the buyer's project manager.

- Payment shall be made in monthly installments of SDG 1,144,916.67 (inclusive of VAT) via bank transfer to the supplier's account at Bank of Khartoum, Sudan Khartoum branch. Invoices must be submitted by the 5th of each month for the preceding month's work.

- The buyer reserves the right to request up to two (2) rounds of revisions per deliverable at no additional cost. Revisions beyond this scope shall be billed at the hourly rate of SDG 12,000 per hour.

- Either party may terminate this Purchase Order with 30 days' written notice. In the event of early termination, the buyer shall pay for all work completed and accepted up to the termination date.

- All work shall comply with the Sudanese Standards and Metrology Organization (SSMO) guidelines for digital accessibility where applicable, and shall be culturally appropriate for users in Sudan Khartoum and the wider Sudanese population.

- The UX UI Designer shall provide weekly progress reports every Friday and attend bi-weekly stakeholder review meetings held at the buyer's office in Omdurman, Sudan Khartoum.

- This Purchase Order becomes effective upon signature by both parties and remains valid for the duration of the six-month project period unless extended by mutual written agreement.

## 5. Acceptance and Authorization

By signing below, both parties acknowledge that they have read, understood, and agree to all terms, conditions, and specifications outlined in this Purchase Order for the engagement of a UX UI Designer based in Sudan Khartoum.

For and on behalf of Nile Digital Solutions Ltd. (Buyer)

Name: Eng. Ahmed El-Tahir Osman

Title: Chief Procurement Officer

Signature: ___________________________

Date: _______________

For and on behalf of Khartoum Creative Design Studio (Supplier)

Name: Ms. Fatima Ibrahim Abdelrahman

Title: Lead UX UI Designer / Managing Director

Signature: ___________________________

Date: _______________

This Purchase Order (PO-SUD-KRT-2025-0047) is a legally binding document issued in accordance with the procurement policies of Nile Digital Solutions Ltd. and the commercial regulations of the Republic of the Sudan. All references to Sudan Khartoum in this document denote the geographic and administrative jurisdiction in which services are to be rendered. The term UX UI Designer refers to the specific professional role and skill set required for this engagement. This document is valid only when bearing the original wet-ink signatures of both authorized representatives.

Document Version: 1.0 | Generated: 15 June 2025 | Page 1 of 1