Purchase Order - Web Designer Services - United Kingdom Birmingham
PURCHASE ORDER
Purchase Order Number: PO-2025-BHM-0472
Date of Issue: 14 June 2025
Valid Until: 14 July 2025
Payment Terms: Net 30 Days from Invoice Date
Buyer: Meridian Digital Solutions Ltd.
Address: 42 Corporation Street, Birmingham, B4 7BY, United Kingdom
VAT Number: GB 987654321
Contact: procurement@meridiandigital.co.uk
Phone: +44 (0)121 456 7890
1. Supplier / Web Designer Details
Supplier Name: Creative Pixel Studio (trading as CPS Web Design)
Web Designer Lead: Mr. James A. Thornton, Principal Web Designer
Address: 18 Digbeth High Street, Birmingham, B5 7EA, United Kingdom
VAT Number: GB 123456789
Email: j.thornton@creativepixelstudio.co.uk
Phone: +44 (0)121 987 6543
Company Registration No.: 09876543 (Companies House, United Kingdom)
2. Scope of Work – Web Designer Services
This Purchase Order is issued by Meridian Digital Solutions Ltd. to engage the services of a qualified Web Designer operating in United Kingdom Birmingham for the design, development, and deployment of a corporate e-commerce website. The Web Designer shall deliver all work in accordance with the specifications outlined in Appendix A (attached separately) and shall comply with all applicable United Kingdom data protection legislation, including the UK General Data Protection Regulation (UK GDPR) and the Data Protection Act 2018.
3. Line Items and Pricing
	Ref
	Description of Web Designer Service
	Unit
	Qty
	Unit Price (GBP)
	Amount (GBP)

	01
	Web Designer – Initial Discovery, Wireframing & UX Strategy Session (United Kingdom Birmingham on-site, 2 days)
	Day
	2
	£650.00
	£1,300.00

	02
	Web Designer – Full Responsive Website Design (12 unique page templates, mobile-first approach)
	Project
	1
	£4,800.00
	£4,800.00

	03
	Web Designer – Front-End Development (HTML5, CSS3, JavaScript, accessibility WCAG 2.1 AA compliance)
	Project
	1
	£3,600.00
	£3,600.00

	04
	Web Designer – E-Commerce Integration (Shopify Plus, payment gateway setup, product catalogue of 200 SKUs)
	Project
	1
	£2,900.00
	£2,900.00

	05
	Web Designer – SEO Implementation, Performance Optimisation & Cross-Browser Testing
	Project
	1
	£1,450.00
	£1,450.00

	06
	Web Designer – Deployment, DNS Configuration, SSL Certificate & Go-Live Support (United Kingdom Birmingham data centre hosting)
	Project
	1
	£750.00
	£750.00

	07
	Web Designer – Post-Launch Maintenance & Support (3 months, includes bug fixes, minor content updates, monthly performance reports)
	Month
	3
	£400.00
	£1,200.00

	08
	Web Designer – Training Session for Internal Staff (4 hours, United Kingdom Birmingham office, 5 attendees)
	Session
	1
	£550.00
	£550.00

	Subtotal
	£17,000.00

	VAT @ 20% (United Kingdom Standard Rate)
	£3,400.00

	TOTAL AMOUNT DUE (GBP)
	£20,400.00


4. Payment Schedule
Payment shall be made in accordance with the following milestones, all subject to written acceptance by the Buyer's project manager:
· Milestone 1 (30%): £6,120.00 – Due upon approval of wireframes and design mockups (approximately Week 3).
· Milestone 2 (40%): £8,160.00 – Due upon completion of front-end development and e-commerce integration (approximately Week 7).
· Milestone 3 (30%): £6,120.00 – Due upon successful go-live, deployment, and handover of all source files (approximately Week 10).
All payments shall be made via BACS bank transfer to the Web Designer's nominated account. Invoices must reference this Purchase Order number (PO-2025-BHM-0472) to be processed. Late payments shall accrue interest at the rate of 4% above the Bank of England base rate, in accordance with the Late Payment of Commercial Debts (Interest) Act 1998.
5. Delivery and Acceptance Terms
The Web Designer shall deliver all project artefacts, including but not limited to design files (Figma/Sketch), source code, documentation, and credentials, to the Buyer's designated project manager within the timelines specified in the project schedule. The Buyer shall have a period of five (5) working days following each delivery to inspect and either accept or issue a written notice of non-conformity. Failure to respond within this period shall constitute deemed acceptance. All work performed by the Web Designer shall be original and free from any third-party intellectual property claims. The Web Designer warrants that all deliverables shall be fit for the purpose described in this Purchase Order and shall comply with the Web Content Accessibility Guidelines (WCAG) 2.1 Level AA standard.
6. Intellectual Property and Confidentiality
Upon full and final payment, all intellectual property rights in the deliverables created specifically for the Buyer under this Purchase Order shall vest in Meridian Digital Solutions Ltd. The Web Designer retains the right to display the completed work in their professional portfolio, subject to the Buyer's prior written consent. Both parties agree to maintain strict confidentiality regarding all proprietary information, trade secrets, and business strategies disclosed during the course of this engagement. This obligation shall survive the termination of this Purchase Order for a period of three (3) years.
7. Termination and Liability
Either party may terminate this Purchase Order by providing fourteen (14) days' written notice. In the event of termination by the Buyer for convenience, the Web Designer shall be compensated for all work completed and accepted up to the date of termination. In the event of termination due to the Web Designer's material breach, the Buyer shall be entitled to a full refund of any pre-paid amounts corresponding to undelivered services. The Web Designer's total aggregate liability under this Purchase Order shall not exceed the total contract value of £20,400.00. Neither party shall be liable for indirect, consequential, or punitive damages.
8. Governing Law and Jurisdiction
This Purchase Order and any disputes arising in connection herewith shall be governed by and construed in accordance with the laws of England and Wales. Any disputes that cannot be resolved amicably within thirty (30) days shall be subject to the exclusive jurisdiction of the courts of United Kingdom Birmingham, or alternatively, may be referred to mediation through the Centre for Effective Dispute Resolution (CEDR) in Birmingham.
Important Note: This Purchase Order constitutes a binding agreement upon signature by both parties. The Web Designer acknowledges receipt of this Purchase Order and confirms acceptance of all terms, conditions, and specifications herein. All on-site work shall be conducted at the Buyer's premises in United Kingdom Birmingham, and the Web Designer shall comply with all site safety and access protocols.
9. Authorisation and Signatures
For and on behalf of the Buyer:

Name: Sarah M. Whitfield
Title: Head of Procurement, Meridian Digital Solutions Ltd.
Signature: ______________________________
Date: ______________________________
For and on behalf of the Web Designer / Supplier:

Name: James A. Thornton
Title: Principal Web Designer, Creative Pixel Studio
Signature: ______________________________
Date: ______________________________
Document Control: This Purchase Order (PO-2025-BHM-0472) was prepared by the Procurement Department of Meridian Digital Solutions Ltd., Birmingham, United Kingdom. Version 1.0. For queries regarding this Purchase Order, please contact procurement@meridiandigital.co.uk or call +44 (0)121 456 7890. This document is valid only when signed by both parties and bears the official company stamp of the Buyer.
