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Quotation Estimate
	Quotation No.:
	QTE-2025-CAIRO-0472

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 calendar days)

	Prepared For:
	Mr. Ahmed Hassan, Procurement Director, Egyptian Aviation Authority, Egypt Cairo

	Project Reference:
	EA-2025-DRONE-INSPECTION-009

	Service Location:
	Egypt Cairo, Giza Governorate, and surrounding operational zones


Dear Mr. Hassan,
Thank you for the opportunity to submit this Quotation Estimate for the engagement of a senior Aerospace Engineer to support the Egyptian Aviation Authority's unmanned aerial vehicle inspection and certification programme. This Quotation Estimate has been carefully prepared to reflect the full scope of professional services that our Aerospace Engineer will deliver while operating out of our principal office in Egypt Cairo. We understand the critical nature of your project and have structured this Quotation Estimate to provide complete transparency regarding costs, deliverables, and timelines.
Our Aerospace Engineer, Dr. Khaled Mansour, holds a Doctorate in Aeronautical Engineering from Cairo University and possesses over eighteen years of experience in UAV systems design, flight dynamics analysis, and regulatory compliance within the Egyptian and broader Middle Eastern aviation sector. His expertise is particularly well-suited to the demands of this project, which requires on-site presence in Egypt Cairo and periodic travel to test facilities in the Giza and Suez Canal zones.
Scope of Work – Aerospace Engineer Services
The following Quotation Estimate covers the comprehensive engagement of our Aerospace Engineer for a period of twelve (12) months, commencing upon written acceptance of this document. All services will be coordinated from our Egypt Cairo headquarters, with fieldwork conducted at locations specified by the Egyptian Aviation Authority.
	#
	Description of Aerospace Engineer Service
	Duration
	Rate (EGP)
	Amount (EGP)

	1
	UAV Structural Integrity Assessment – Full aerodynamic and structural review of three (3) drone airframes, including finite element analysis and material fatigue evaluation. Conducted at our Egypt Cairo laboratory facility.
	Months 1–2
	185,000 / month
	370,000

	2
	Flight Dynamics Modelling & Simulation – Development of 6-DOF flight simulation models for certification purposes. The Aerospace Engineer will deliver validated simulation packages compliant with EAA Part 21 standards.
	Months 2–4
	210,000 / month
	630,000

	3
	On-Site Test Supervision in Egypt Cairo & Giza – The Aerospace Engineer will supervise a minimum of twelve (12) flight test campaigns at designated airfields. Includes real-time telemetry analysis and post-flight debrief documentation.
	Months 4–8
	245,000 / month
	1,078,000

	4
	Regulatory Compliance & Certification Support – Preparation of technical dossiers, airworthiness documentation, and liaison with the Egyptian Civil Aviation Authority. The Aerospace Engineer will attend all mandatory review boards held in Egypt Cairo.
	Months 6–10
	195,000 / month
	780,000

	5
	Final Technical Report & Knowledge Transfer – Comprehensive 200-page engineering report, training sessions for EAA staff (4 sessions × 8 hours), and handover of all simulation models and analysis files.
	Months 10–12
	160,000 / month
	480,000

	6
	Travel & Accommodation Allowance – Covers inter-city travel within Egypt Cairo metropolitan area, Giza, and Suez Canal Zone test sites. Includes per-diem for overnight stays at remote test locations.
	Full 12 months
	45,000 / month
	540,000

	7
	Software Licences & Computational Resources – Annual licences for ANSYS, MATLAB/Simulink, and X-Plane Pro required by the Aerospace Engineer for analysis and simulation tasks.
	Full 12 months
	38,000 / month
	456,000

	Subtotal (EGP):
	4,334,000

	VAT (14% – Egypt Standard Rate):
	606,760

	TOTAL AMOUNT (EGP):
	4,940,760


Payment Terms
This Quotation Estimate is structured on a milestone-based payment schedule. The Egyptian Aviation Authority shall remit payment within thirty (30) days of invoice issuance, corresponding to the completion of each phase outlined above. A mobilisation advance of 20% of the total Quotation Estimate value shall be due upon contract signature. All payments shall be made in Egyptian Pounds (EGP) via bank transfer to our account at CIB, Egypt Cairo branch.
Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised to reflect changes in material costs, exchange rates, or the Aerospace Engineer's availability.
1. All services rendered by our Aerospace Engineer shall be performed in accordance with Egyptian aviation regulations, ICAO standards, and the specific technical requirements outlined in the project brief.
1. The Aerospace Engineer shall maintain full professional indemnity insurance with a minimum coverage of EGP 10,000,000, valid throughout the engagement period in Egypt Cairo and all operational sites.
1. Intellectual property generated specifically for the Egyptian Aviation Authority under this contract shall vest in the Authority upon full payment. General methodologies and pre-existing tools of the Aerospace Engineer remain the property of Nile Aerospace Engineering Consultants.
1. Either party may terminate this engagement with sixty (60) days' written notice. In such an event, the Quotation Estimate shall be adjusted pro-rata for work completed up to the termination date.
1. All work shall be conducted in compliance with Egyptian labour law. The Aerospace Engineer is engaged as a specialist consultant and not as an employee of the Authority.
1. Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Egypt Cairo under the rules of the Egyptian Arbitration Centre.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, flight test results, and proprietary information exchanged during the course of this project.
Acceptance
By signing below, the Egyptian Aviation Authority acknowledges and accepts this Quotation Estimate in full, authorising Nile Aerospace Engineering Consultants to commence the engagement of the Aerospace Engineer as described herein. This acceptance constitutes a binding agreement between both parties for the services to be delivered in Egypt Cairo and associated operational zones.
For Nile Aerospace Engineering Consultants
Dr. Khaled Mansour – Lead Aerospace Engineer
Date: _______________
For the Egyptian Aviation Authority
Mr. Ahmed Hassan – Procurement Director
Date: _______________
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