Quotation Estimate - Aerospace Engineer Services - Germany Frankfurt
AeroTech Engineering Solutions GmbH
Industriestraße 42, 60549 Frankfurt am Main, Germany
Phone: +49 69 1234 5678 | Email: estimates@aerotech-eng.de
VAT ID: DE 123 456 789 | HRB 45678 Frankfurt am Main
Document Ref: QTE-2025-0847
Version: 1.0
QUOTATION ESTIMATE
Aerospace Engineer Professional Services — Germany Frankfurt
	Quotation Estimate No.
	QTE-2025-0847

	Date of Issue
	14 June 2025

	Valid Until
	14 September 2025 (90 days)

	Prepared For
	Dr. Heinrich Vogel, Chief Technical Officer, RheinAir Aviation Group, Frankfurt am Main

	Project Location
	Germany Frankfurt — Rhein-Main Aerospace Industrial Zone, 60549 Frankfurt am Main

	Scope Category
	Aerospace Engineer Consulting & Design Services


1. Executive Summary
This Quotation Estimate is issued by AeroTech Engineering Solutions GmbH in response to the formal request for professional Aerospace Engineer services submitted by RheinAir Aviation Group. The scope of work described herein pertains to structural analysis, aerodynamic optimization, and compliance certification support for a next-generation regional aircraft program to be executed at our facility in Germany Frankfurt. This document outlines all deliverables, associated costs, timelines, and contractual terms governing the engagement. All pricing is quoted in Euro (EUR) and is subject to the terms and conditions specified in Section 6 of this Quotation Estimate.
2. Scope of Work & Itemized Services
The following table details the individual service components comprising this Quotation Estimate for Aerospace Engineer engagement in Germany Frankfurt:
	Ref
	Service Description
	Duration
	Rate (EUR)
	Quantity
	Subtotal (EUR)

	01
	Aerospace Engineer — Structural Integrity Analysis of Fuselage & Wing Assemblies (FEA-based, per EASA CS-25)
	6 weeks
	145.00/hr
	240 hrs
	34,800.00

	02
	Aerospace Engineer — Computational Fluid Dynamics (CFD) Aerodynamic Optimization & Drag Reduction Study
	8 weeks
	155.00/hr
	320 hrs
	49,600.00

	03
	Aerospace Engineer — Propulsion System Integration Review & Thermal Management Assessment
	5 weeks
	160.00/hr
	200 hrs
	32,000.00

	04
	Aerospace Engineer — EASA / LBA Germany Frankfurt Regulatory Compliance Documentation & Certification Support
	4 weeks
	135.00/hr
	160 hrs
	21,600.00

	05
	Aerospace Engineer — On-Site Technical Supervision at Rhein-Main Aerospace Industrial Zone, Germany Frankfurt
	10 weeks
	120.00/day
	50 days
	6,000.00

	06
	Project Management, Reporting & Stakeholder Coordination (Germany Frankfurt office)
	33 weeks
	95.00/hr
	180 hrs
	17,100.00

	07
	Specialized Software Licenses (ANSYS, CATIA V6, NASTRAN) & Computational Cloud Resources
	33 weeks
	Flat fee
	1
	12,500.00

	08
	Travel, Accommodation & Per Diem for Germany Frankfurt Site Visits (estimated 12 trips)
	33 weeks
	Flat fee
	1
	4,800.00

	Subtotal (excl. VAT)
	178,400.00

	VAT (19% — Germany)
	33,896.00

	TOTAL QUOTATION ESTIMATE AMOUNT
	212,296.00 EUR


3. Project Timeline
The total estimated duration for this Aerospace Engineer engagement in Germany Frankfurt is 33 weeks (approximately 8 months), commencing upon written acceptance of this Quotation Estimate. The project will be executed in four overlapping phases: (i) Structural & Aerodynamic Analysis (Weeks 1–14), (ii) Propulsion Integration & Thermal Review (Weeks 10–20), (iii) Regulatory Compliance & Certification (Weeks 18–28), and (iv) Final Reporting & Handover (Weeks 28–33). All on-site activities will be conducted at the Rhein-Main Aerospace Industrial Zone in Germany Frankfurt, with remote support available from our Frankfurt am Main headquarters.
4. Assumptions & Exclusions
This Quotation Estimate assumes that the client will provide all necessary flight test data, preliminary design drawings, and access to the aircraft prototype within the first two weeks of project commencement. Costs associated with physical prototyping, wind tunnel testing at external facilities, and any scope changes exceeding 10% of the original Aerospace Engineer work package are excluded from this estimate and will be subject to a revised Quotation Estimate. All work is governed by German commercial law (BGB) and applicable EASA regulations as enforced by the Luftfahrt-Bundesamt (LBA) in Germany Frankfurt.
5. Payment Terms
Payment shall be made in four equal installments of 53,074.00 EUR (inclusive of 19% VAT), due at the following milestones: (1) 25% upon contract signature, (2) 25% upon completion of Phase I, (3) 25% upon completion of Phase II, and (4) 25% upon final delivery and acceptance. Invoices are payable within 30 days of issue via SEPA bank transfer to the account of AeroTech Engineering Solutions GmbH, Frankfurt am Main. Late payments shall accrue interest at the statutory rate under German law.
6. Terms & Conditions
1. This Quotation Estimate is valid for 90 calendar days from the date of issue. After expiry, all rates and availability must be reconfirmed in writing.
1. All Aerospace Engineer deliverables remain the intellectual property of AeroTech Engineering Solutions GmbH until full payment is received, at which point ownership transfers to the client.
1. The Aerospace Engineer team assigned to this project in Germany Frankfurt shall maintain full professional indemnity insurance and comply with all data protection regulations under GDPR and German Federal Data Protection Act (BDSG).
1. Either party may terminate this engagement with 30 days written notice. In such cases, all work completed to date shall be invoiced at the rates specified in this Quotation Estimate.
1. Confidentiality obligations survive termination of this agreement for a period of five (5) years.
1. Disputes arising from this Quotation Estimate shall be resolved by the competent courts in Frankfurt am Main, Germany.
7. Acceptance
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for Aerospace Engineer services to be delivered in Germany Frankfurt. This document constitutes a binding commercial agreement upon dual signature.
For AeroTech Engineering Solutions GmbH
Name: Dr. Markus Steinbach
Title: Managing Director
Date: ____________________
For RheinAir Aviation Group
Name: Dr. Heinrich Vogel
Title: Chief Technical Officer
Date: ____________________
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