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AeroDynamics Engineering Solutions Ltd.
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	Quotation Estimate No.
	QE-2025-04871

	Date of Issue
	14 June 2025

	Valid Until
	14 September 2025 (90 days)

	Prepared For
	Client Name / Organization (to be confirmed)

	Project Location
	Israel Tel Aviv – Ramat Gan Industrial Zone, Building 7

	Prepared By
	Dr. Yael Ben-Ami, Senior Aerospace Engineer & Lead Consultant

	Currency
	Israeli New Shekel (ILS / ₪)


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by AeroDynamics Engineering Solutions Ltd. to provide a comprehensive, itemized cost breakdown for the engagement of a qualified Aerospace Engineer to deliver specialized consulting, design, and analytical services within the Israel Tel Aviv metropolitan area. The Aerospace Engineer referenced in this document holds a minimum of fifteen (15) years of professional experience in aerodynamic modeling, propulsion systems analysis, structural integrity assessment, and flight dynamics simulation, with specific expertise in both commercial and defense aerospace programs.
The scope of work outlined in this Quotation Estimate covers the full lifecycle of the assigned project, from initial feasibility studies and requirements definition through to final deliverable submission and post-delivery technical support. All services will be performed in compliance with Israeli Standards (SII), International Organization for Standardization (ISO 9001:2015), and applicable Federal Aviation Administration (FAA) or European Union Aviation Safety Agency (EASA) guidelines as directed by the client.
2. Itemized Services and Cost Breakdown
	Item No.
	Description of Aerospace Engineer Service
	Duration / Qty
	Unit Rate (ILS)
	Subtotal (ILS)

	01
	Initial site assessment and requirements gathering at the Israel Tel Aviv project facility. Includes review of existing documentation, client interviews, and preliminary risk analysis.
	3 days
	₪ 4,200
	₪ 12,600

	02
	Aerodynamic design and computational fluid dynamics (CFD) modeling for the specified airframe component. The Aerospace Engineer will utilize ANSYS Fluent and OpenFOAM platforms to generate performance envelopes.
	25 working days
	₪ 3,800
	₪ 95,000

	03
	Structural analysis and finite element method (FEM) stress testing. Includes fatigue life prediction, load-path verification, and compliance with SII 1204 aerospace structural standards.
	20 working days
	₪ 3,800
	₪ 76,000

	04
	Propulsion system integration review and thermal management analysis. The Aerospace Engineer will coordinate with the client's in-house propulsion team located in Israel Tel Aviv.
	15 working days
	₪ 4,000
	₪ 60,000

	05
	Flight dynamics simulation, stability and control analysis, and handling-qualities assessment per MIL-STD-1797A. Includes generation of pilot-in-the-loop simulation data.
	18 working days
	₪ 3,800
	₪ 68,400

	06
	Preparation of full technical documentation package: design reports, calculation sheets, test plans, and certification support dossiers. All documents to be delivered in both English and Hebrew.
	10 working days
	₪ 3,500
	₪ 35,000

	07
	On-site supervision and technical liaison at the Israel Tel Aviv test facility during prototype validation trials. Includes real-time data acquisition, anomaly resolution, and corrective action reporting.
	5 days
	₪ 5,500
	₪ 27,500

	08
	Post-delivery technical support and warranty period. The Aerospace Engineer remains available for clarification queries, minor design revisions, and regulatory audit support.
	60 days
	₪ 2,800/day
	₪ 168,000

	Subtotal (before VAT)
	₪ 542,500

	VAT @ 18% (Israel)
	₪ 97,650

	TOTAL AMOUNT DUE
	₪ 640,150


3. Terms and Conditions Governing This Quotation Estimate
· Validity: This Quotation Estimate remains valid for a period of ninety (90) calendar days from the date of issue. Any request for services beyond this period will require a revised Quotation Estimate reflecting current market rates for Aerospace Engineer expertise in Israel Tel Aviv.
· Payment Schedule: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of Items 02 through 05; 30% upon final delivery and client sign-off. All payments are due within fourteen (14) business days of invoice date, payable in ILS to the bank account specified on the invoice.
· Intellectual Property: All designs, models, calculations, and documentation produced by the Aerospace Engineer under this engagement shall become the exclusive property of the client upon full payment. The Aerospace Engineer retains the right to reference the project in professional portfolios with client written consent.
· Confidentiality: The Aerospace Engineer and all supporting personnel are bound by a Non-Disclosure Agreement (NDA) in accordance with Israeli Law of Confidentiality, 5711-1951. All project data stored on servers located in Israel Tel Aviv will be encrypted per ISO 27001 standards.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to government-mandated closures, natural disasters, or national security directives issued by the State of Israel.
· Dispute Resolution: Any disputes arising from this Quotation Estimate shall be resolved through mediation in Tel Aviv, Israel, in accordance with the rules of the Tel Aviv Arbitration Center. The governing law is the law of the State of Israel.
· Subcontracting: The Aerospace Engineer may engage specialized subcontractors for niche tasks (e.g., wind-tunnel time at the Technion facility) provided prior written approval is obtained from the client. All subcontractor costs are included in the rates above.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes AeroDynamics Engineering Solutions Ltd. to proceed with the engagement of the Aerospace Engineer as described herein. This signature constitutes a binding agreement subject to the terms and conditions stated above.
For AeroDynamics Engineering Solutions Ltd.

Name: Dr. Yael Ben-Ami
Title: Senior Aerospace Engineer / Managing Director
Signature: _________________________
Date: _________________________
For the Client

Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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