# Quotation Estimate - Aerospace Engineer Services - Italy Milan

# AeroTech Consulting S.r.l.

Via Paolo Sarpi 21, 20154 Milan, Italy

VAT No.: IT09876543210

Tel: +39 02 4567 8901 | Email: estimates@aerotech-consulting.it

Quotation Estimate No.: QE-2025-0487

Date of Issue: 14 June 2025

Valid Until: 14 September 2025

## QUOTATION ESTIMATE

Aerospace Engineer Professional Services — Italy Milan

| Prepared For: | Ing. Marco Bellini, Chief Technical Officer AvioDynamics S.p.A. Via G. B. Moroni 24, 20125 Milan, Italy |
| --- | --- |
| Project Reference: | AD-2025-LEO-SAT-07 — Low Earth Orbit Satellite Structural Design & Certification |
| Service Location: | Italy Milan — Primary office at Via Paolo Sarpi 21, Milan, Lombardy, Italy |
| Scope Category: | Aerospace Engineer Consulting, Structural Analysis, and Regulatory Compliance |

### 1. Scope of Work — Aerospace Engineer Services in Italy Milan

This Quotation Estimate is issued by AeroTech Consulting S.r.l. to formally propose the engagement of a senior Aerospace Engineer to deliver comprehensive structural design, finite element analysis, and ENAC/ESA regulatory compliance services for the AvioDynamics S.p.A. satellite programme. All professional activities described herein will be executed by a qualified Aerospace Engineer operating from our dedicated facility in Italy Milan, ensuring proximity to the client's engineering team and facilitating real-time collaboration throughout the project lifecycle.

The Aerospace Engineer assigned to this engagement holds a Ph.D. in Aerospace Engineering from Politecnico di Milano, possesses over fifteen years of experience in spacecraft structural design, and is fully registered with the Italian Order of Engineers (Ordine degli Ingegneri della Provincia di Milano). The scope encompasses preliminary design reviews, detailed structural sizing, thermal-mechanical coupling analyses, vibration and acoustic qualification support, and preparation of all documentation required for ENAC and ESA certification milestones.

### 2. Detailed Cost Breakdown

| Ref. | Description of Aerospace Engineer Service | Duration | Rate (EUR) | Amount (EUR) |
| --- | --- | --- | --- | --- |
| 2.1 | Initial project scoping, requirements review, and definition of structural design criteria for the LEO satellite bus. Conducted at the AeroTech facility in Italy Milan with on-site client meetings. | 2 weeks | €1,850 / day | €18,500.00 |
| 2.2 | Preliminary structural sizing and mass budget allocation. The Aerospace Engineer will produce a complete preliminary design report including material selection (aluminium 2219, CFRP composites) and joint design philosophy. | 4 weeks | €1,850 / day | €37,000.00 |
| 2.3 | Detailed finite element analysis (FEA) using ANSYS and NASTRAN. Includes static, modal, random vibration, and shock load cases per ESA PSS-01-25. Performed by the Aerospace Engineer at the Italy Milan computing laboratory. | 6 weeks | €1,850 / day | €55,500.00 |
| 2.4 | Thermal-mechanical coupling analysis and thermal cycling qualification support. The Aerospace Engineer will coordinate with the client's thermal team in Milan to validate coupled simulation results. | 3 weeks | €1,850 / day | €27,750.00 |
| 2.5 | Preparation of ENAC and ESA certification documentation, including structural verification reports, test plans, and compliance matrices. All documents drafted and reviewed by the Aerospace Engineer in Italy Milan. | 4 weeks | €1,850 / day | €37,000.00 |
| 2.6 | Support during vibration and acoustic qualification testing at the client's facility in Milan. The Aerospace Engineer will be on-site for all test campaigns, providing real-time data interpretation and anomaly resolution. | 3 weeks | €2,100 / day | €31,500.00 |
| 2.7 | Final design review, lessons-learned report, and handover of all engineering deliverables. Closing meeting with the AvioDynamics technical board in Italy Milan. | 1 week | €1,850 / day | €9,250.00 |

| Subtotal (Professional Services) | €216,500.00 |
| --- | --- |
| Software Licences & Computational Resources | €12,300.00 |
| Travel & Local Transport within Italy Milan | €3,200.00 |
| Subtotal Before VAT | €232,000.00 |
| VAT (22% — Italian Standard Rate) | €51,040.00 |
| GRAND TOTAL (EUR) | €283,040.00 |

### 3. Terms and Conditions of This Quotation Estimate

### General Provisions

- This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Beyond this period, all rates and availability of the Aerospace Engineer must be reconfirmed in writing.

- All services will be performed by a qualified Aerospace Engineer under the direct supervision of AeroTech Consulting S.r.l. The named Aerospace Engineer may be substituted only with the prior written consent of the client, and any replacement shall possess equivalent or superior qualifications.

- Payment terms: 30% advance upon contract signature, 40% upon completion of detailed FEA deliverables (Item 2.3), and 30% upon final handover and acceptance. Invoices are payable within thirty (30) days of receipt via bank transfer to the AeroTech account in Italy Milan.

- All intellectual property generated specifically for the AvioDynamics S.p.A. project shall vest in the client upon full payment. General methodologies, templates, and pre-existing tools of the Aerospace Engineer remain the property of AeroTech Consulting S.r.l.

- Confidentiality: Both parties agree to maintain strict confidentiality of all technical data, design information, and commercial terms exchanged during the engagement, in accordance with Italian Law No. 633/1941 and applicable EU data protection regulations (GDPR).

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government actions, or pandemics affecting operations in Italy Milan or elsewhere.

- Governing Law: This Quotation Estimate and any resulting contract shall be governed by and construed in accordance with the laws of the Italian Republic. Any disputes shall be submitted to the exclusive jurisdiction of the Tribunal of Milan, Italy.

- This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties. AeroTech Consulting S.r.l. reserves the right to withdraw this estimate at any time prior to acceptance.

For and on behalf of AeroTech Consulting S.r.l.

Dr. Elena Marchetti
Managing Director & Lead Aerospace Engineer
Signature & Date

Accepted by AvioDynamics S.p.A.

Ing. Marco Bellini
Chief Technical Officer
Signature & Date

This Quotation Estimate (QE-2025-0487) was prepared by AeroTech Consulting S.r.l., Italy Milan, for the exclusive use of AvioDynamics S.p.A. Reproduction or distribution without written consent is prohibited. © 2025 AeroTech Consulting S.r.l. All rights reserved.