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1. Client Information
	Field
	Details

	Client Name
	Dr. Markus Weber, Weber Immobilien GmbH

	Address
	Frankfurter Allee 18, 10247 Berlin, Germany

	Project Location
	Neukölln District, 12043 Berlin, Germany

	Project Type
	Residential Renovation & Extension – 4-Unit Apartment Building

	Contact Person
	Dr. Markus Weber – +49 30 778 4421


2. Scope of Architectural Services – Germany Berlin
This Quotation Estimate is issued by Berlin Architekturbüro GmbH, a licensed Architect practice registered with the Architektenkammer Berlin, to provide comprehensive architectural design and project management services for the above-referenced residential renovation and extension project located in the Neukölln district of Germany Berlin. The Architect services outlined below are prepared in full compliance with the German Building Code (Bauordnung – BauO Bln), the Berlin Building Regulations, and all applicable federal and municipal planning guidelines governing construction within the city of Berlin.
As the appointed Architect, our firm will manage the entire design-to-completion process, ensuring that every phase adheres to the stringent urban planning standards of Germany Berlin, including heritage preservation requirements applicable to the Neukölln area, energy efficiency mandates under the German Energy Saving Ordinance (GEG), and accessibility regulations (Barrierefreiheitsstärkungsgesetz). This Quotation Estimate reflects the full professional fee structure for the Architect engagement as defined by the German Fee Schedule for Architects and Engineers (Honorarordnung für Architekten und Ingenieure – HOAI).
3. Itemized Quotation Estimate – Architect Fees
	No.
	Service Description
	HOAI Phase
	Estimated Hours
	Rate (EUR/hr)
	Amount (EUR)

	1
	Initial site survey, feasibility study, and preliminary concept design for the Berlin residential extension
	LP 1 – Vorplanung
	48
	€145.00
	€6,960.00

	2
	Detailed architectural design, structural coordination, and preparation of planning application documents for the Berlin building authority (Bezirksamt Neukölln)
	LP 2 – Entwurfsplanung
	72
	€145.00
	€10,440.00

	3
	Execution documentation (Ausführungsplanung), technical drawings, and specification schedules for all trades
	LP 3 – Ausführungsplanung
	96
	€145.00
	€13,920.00

	4
	Tender preparation, contractor selection support, and contract administration in accordance with VOB/B regulations applicable in Germany Berlin
	LP 4 – Vergabe
	40
	€145.00
	€5,800.00

	5
	On-site construction supervision, quality assurance, and progress monitoring throughout the build phase in Berlin
	LP 5 – Objektüberwachung
	120
	€135.00
	€16,200.00

	6
	Final acceptance (Abnahme), as-built documentation, and handover of all architectural records to the client
	LP 6 – Objektbetreuung
	32
	€145.00
	€4,640.00

	7
	Energy concept design, GEG compliance certification, and coordination with the Berlin energy consulting office
	Special Service
	24
	€155.00
	€3,720.00

	8
	Heritage and urban design consultation with the Berlin Senate Department for Urban Development (Senatsverwaltung für Stadtentwicklung)
	Special Service
	16
	€155.00
	€2,480.00

	Subtotal (Net)
	€64,160.00

	VAT (19% – German Value Added Tax)
	€12,190.40

	TOTAL QUOTATION ESTIMATE (Gross)
	€76,350.40


4. Payment Terms
This Quotation Estimate for Architect services shall be invoiced in six equal instalments aligned with the HOAI project phases. Payment is due within 30 days of invoice date via bank transfer to the firm's account at Commerzbank Berlin (IBAN: DE89 3704 0044 0532 0130 00). A 10% mobilisation deposit is required upon acceptance of this Quotation Estimate to commence the Architect's initial design work.
5. Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After expiry, the Architect reserves the right to revise fees based on current market rates in Germany Berlin.
· All Architect services shall be performed in strict accordance with the HOAI, the German Civil Code (BGB), and the professional code of conduct of the Architektenkammer Berlin.
· The Architect shall carry out professional liability insurance (Berufshaftpflichtversicherung) with a minimum coverage of €5,000,000 per claim, as mandated for registered architects practising in Germany Berlin.
· Any changes to the project scope, site conditions, or planning requirements in Berlin that materially alter the workload shall be subject to a supplementary Quotation Estimate issued by the Architect prior to additional work commencing.
· All intellectual property rights in the architectural drawings, 3D models, and design documentation produced by the Architect remain with Berlin Architekturbüro GmbH. The client receives a non-exclusive licence to use the documentation for the specific project in Germany Berlin.
· Disputes arising from this Quotation Estimate or the subsequent Architect engagement shall be governed by the laws of the Federal Republic of Germany, with exclusive jurisdiction of the competent courts in Berlin.
· The Architect shall comply with all data protection requirements under the GDPR (DSGVO) and the German Federal Data Protection Act (BDSG) in the handling of client and project information.
6. Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for the Architect services described herein, to be executed at the project site in Germany Berlin. The Architect confirms availability to commence work within 14 business days of written acceptance.
For Berlin Architekturbüro GmbH (Architect)
Name: Prof. Dr. Elena Hartmann
Registered Architect – Architektenkammer Berlin, No. 4521
Signature & Date: ___________________________
For the Client (Weber Immobilien GmbH)
Name: Dr. Markus Weber
Authorised Signatory
Signature & Date: ___________________________
This Quotation Estimate (Ref. QE-2025-0471) was prepared by Berlin Architekturbüro GmbH, a licensed Architect practice in Germany Berlin. This document is confidential and intended solely for the named client. Unauthorised reproduction or distribution is prohibited. © 2025 Berlin Architekturbüro GmbH – All rights reserved.
