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QUOTATION ESTIMATE
Professional Architect Services — Mumbai, India
Architect Firm
Meridian Architectural Studio LLP
4th Floor, Trade Centre, Nariman Point,
Mumbai, Maharashtra – 400021, India
Reg. No.: LLPIN-MUM-2019-045821
COA No.: A-12345 (Maharashtra State Council of Architecture)
Email: estimates@meridianarch.in
Phone: +91-22-4055-6789
Client Details
Mr. Rajesh Kulkarni
12, Sea Breeze Apartments, Andheri West,
Mumbai, Maharashtra – 400053, India
Phone: +91-98200-XXXXX
Email: rajesh.kulkarni@email.com
Project Address: Plot No. 47, Santacruz East,
Mumbai, Maharashtra – 400054
	Quotation Estimate No.:
	MA/QE/2025/00347

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 days)

	Project Type:
	Residential Villa — 4,200 sq. ft. Built-up Area

	Location:
	Santacruz East, Mumbai, Maharashtra, India

	Prepared By:
	Ar. Sunita Deshmukh, Principal Architect


1. Scope of Architect Services
This Quotation Estimate is issued by Meridian Architectural Studio LLP, a registered Architect practice based in Mumbai, India, for the complete design, planning, and construction supervision of a residential villa project. The Architect shall provide all professional services as enumerated below, in compliance with the Mumbai Municipal Corporation (BMC) building regulations, the Maharashtra Regional and Town Planning (MRTP) Act, 1966, and all applicable norms of the National Building Code of India (NBC).
Sr. No.
Service / Deliverable
Description
Fee (INR)
1
Concept Design & Feasibility Study
Site analysis at Santacruz East, Mumbai; zoning verification with BMC; concept sketches, massing studies, and a feasibility report addressing FSI/TDS entitlements applicable in Mumbai, India.
1,85,000
2
Design Development & Working Drawings
Detailed architectural drawings including floor plans, elevations, sections, door/window schedules, and 3D perspective renders for all four floors of the villa. All drawings prepared by the Architect in accordance with Indian building codes.
4,20,000
3
Structural & MEP Coordination
Coordination with structural engineer and MEP consultants for integrated design. The Architect shall ensure all structural and mechanical, electrical, and plumbing systems comply with IS codes and Mumbai municipal by-laws.
2,10,000
4
Statutory Approvals & Permits
Preparation and submission of building plan applications to BMC, obtaining Development Sanction, and coordinating with local authorities in Mumbai, India. Includes liaison with the Municipal Commissioner’s office and fire safety department.
1,50,000
5
Interior Design & Landscape Planning
Interior layout planning, material selection, furniture layout, and landscape design for the ground-floor garden and rooftop terrace, tailored to the tropical climate of Mumbai, India.
2,75,000
6
Tender Documentation & BOQ
Preparation of detailed Bill of Quantities, tender documents, and specification schedules for contractor bidding in Mumbai, India.
1,20,000
7
Construction Supervision (18 months)
Weekly site visits by the Architect at the Santacruz East project site, review of contractor submissions, quality checks, and issuance of No-Objection Certificates for each construction phase.
5,40,000
8
As-Built Drawings & Handover
Final as-built architectural drawings, O&M manuals, and project handover documentation for the client in Mumbai, India.
95,000
Sub-Total (Professional Architect Fees)
19,95,000
GST @ 18% (as applicable in India)
3,59,100
Grand Total (Quotation Estimate Amount)
23,54,100
* All fees are quoted in Indian Rupees (INR). The above Quotation Estimate is exclusive of statutory charges levied by BMC, Maharashtra State Government, or any third-party consultants not included in the scope. Travel and accommodation costs for site visits beyond 15 km from Nariman Point, Mumbai, shall be billed at actuals.
2. Payment Schedule
The total Quotation Estimate amount of INR 23,54,100 shall be disbursed by the client to the Architect in the following milestones:
· 25% Advance (INR 5,88,525): Upon signing of the Architect’s engagement agreement and receipt of the first installment.
· 25% (INR 5,88,525): Upon approval of Design Development drawings and submission of the building plan to BMC, Mumbai.
· 25% (INR 5,88,525): Upon receipt of Development Sanction from the Municipal Corporation of Greater Mumbai.
· 15% (INR 3,53,115): Upon completion of 50% of construction supervision (approximately month 9).
· 10% (INR 2,35,410): Upon project completion, handover of as-built drawings, and final sign-off by the Architect.
3. Terms & Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, the Architect reserves the right to revise fees based on prevailing market conditions in Mumbai, India.
· The Architect shall not be liable for delays caused by statutory authorities, force majeure events (including monsoon-related delays common in Mumbai), or client-initiated design changes beyond two (2) revision cycles per phase.
· All intellectual property, including drawings, 3D models, and design documents created by the Architect, shall remain the property of Meridian Architectural Studio LLP until full payment of the Quotation Estimate amount is received.
· The Architect shall maintain professional indemnity insurance of not less than INR 50,00,000, as mandated by the Council of Architecture, India.
· Any dispute arising from this Quotation Estimate shall be subject to the jurisdiction of the competent courts in Mumbai, Maharashtra, India.
· The Architect shall adhere to the Code of Ethics and Professional Conduct of the Council of Architecture, Government of India, and the Maharashtra State Council of Architecture.
· Payment shall be made via bank transfer to the firm’s designated account. No cash payments shall be accepted.
4. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Architect services in Mumbai, India, and agrees to the terms, conditions, and payment schedule outlined herein. This document constitutes a binding professional engagement between the Architect firm and the client upon execution by both parties.
For Meridian Architectural Studio LLP
Ar. Sunita Deshmukh, Principal Architect
Date: _______________
Client / Authorized Signatory
Mr. Rajesh Kulkarni
Date: _______________
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